DELIVERY EXCELLENCE WORKSHOP

1 August 2026  ·  BJIT

RfP 01

Intended for: GROUP 1 (The Scope Creepers)

Project Title

"Mizuho SalaryDirect" — Corporate Bulk Salary Disbursement Platform (Greenfield)

Client: Mizuho Bank, Ltd. — Transaction Banking Division, Otemachi, Tokyo, Japan

Category: Web  ·  Java  ·  React  ·  MySQL  ·  AWS

Training scenario notice This is a fictional scenario prepared solely for an internal BJIT training workshop. Mizuho Bank, Ltd. is used only as an illustrative client name so that participants work against a recognisable Japanese institution. Every requirement, system name, figure, date, person and third party in this document is invented. Nothing here originates from, is endorsed by, or represents the actual systems, plans or requirements of the bank. Do not circulate outside the workshop.

This pack contains the Request for Proposal followed by a CONFIDENTIAL customer section.

The confidential section is for the Customer/Judge only — remove it before sharing with the DM group.

Table of Contents

1. About Mizuho Bank	3

2. Background — Replacing a Manual Payroll Service	3

3. Objectives	4

4. Scope of Work Requested from the Vendor	4

4.1 Mandated Technology Stack	4

4.2 Development Methodology — Scrum	4

4.3 Testing	4

4.4 AWS Environment & Launch	5

5. Items Retained by MHBK (Out of Vendor Scope)	5

6. Functional Requirements	5

7. Non-Functional Requirements	5

8. Timeline Expectation	6

9. Project Structure and Communication	6

10. Proposal Requirements	7

11. Selection Criteria and Commercial Terms	7

12. Appendix A — Business & Volume Assumptions	7

13. Appendix B — Functional Requirements Detail	8

14. Appendix C — Payroll Instruction File Layout	11

Request for Proposal

"Mizuho SalaryDirect" — Corporate Bulk Salary Disbursement Platform (Greenfield)

| Issuer | Mizuho Bank, Ltd. — Transaction Banking Division, Otemachi, Chiyoda-ku, Tokyo, Japan |
| --- | --- |
| RfP Reference | MHBK-TBD-2026-027 |
| Issue Date | 22 July 2026 |
| Proposal Deadline | 1 August 2026, 13:00 BST (submission to our procurement folder) — late proposals are recorded as LATE |
| Presentation | 1 August 2026, 14:00 BST — 10 minutes per vendor, strictly enforced, in English |
| Contact | All questions in writing only, via the designated communication channel. Answers are shared in writing. Verbal exchanges are non-binding. |

This document is confidential and provided solely for preparing a proposal. Budget information will not be disclosed.

# 1. About Mizuho Bank

Mizuho Bank, Ltd. ("MHBK", "the Bank") is a major Japanese commercial bank headquartered in Otemachi, Tokyo, serving retail and corporate customers nationwide. Our Transaction Banking Division ("TBD") provides cash management, domestic and cross-border settlement and payroll services to corporate clients.

Our core banking platform is referred to in this document as "MB-CORE". The Bank operates under Financial Services Agency supervision and places the highest importance on compliance, information security and customer trust.

MHBK works with offshore development partners through our group's global sourcing arm; this engagement will be executed remotely and in English.

# 2. Background — Replacing a Manual Payroll Service

Corporate salary disbursement is today handled by our Payroll Service Desk through a manual, relationship-mediated process. The corporate client sends a payroll data file by secure email or physical media to its relationship manager; the Payroll Service Desk validates account details, often by individual enquiry in MB-CORE; rejected or mismatched records are resolved by telephone and email; transmission is performed by IT Operations through an MB-CORE bulk upload utility; and results are returned to the client informally as an annotated file.

This process is slow, error-prone and difficult to audit. Salary transfers are delayed by one to three business days during peak periods; there is no client self-service; there is no enforced approval control at the client end, which has already produced disputed instructions; failed transfers are handled ad hoc, causing reconciliation breaks and delayed refunds; and management has no reliable view of volume, service performance or fee income.

Management has therefore approved "Mizuho SalaryDirect" — a completely new corporate bulk salary disbursement platform to be developed from scratch. There is no legacy portal, no existing code base and no migration of a previous system: this is a greenfield development. SalaryDirect will be a standalone product integrated with MB-CORE through APIs.

The service must be in production on 1 March 2027. This date is fixed: the Bank has committed in writing to its three largest payroll clients that SalaryDirect will handle their April 2027 fiscal-year-start payroll, when employee master data changes most heavily, and those same three clients will run their January 2027 monthly payroll on SalaryDirect as a controlled live pilot.

# 3. Objectives

- Eliminate manual payroll handling: corporate clients submit, approve and track disbursements themselves.

- Achieve execution on the client's chosen value date, completed before the start of business.

- Enforce a mandatory maker–checker control at the corporate client end, with a complete and immutable audit trail.

- Give the Payroll Service Desk, Finance and Compliance real-time operational, reconciliation and audit visibility.

- Grow payroll fee income, corporate deposit balances and salary-account acquisition.

- Establish a secure, auditable, maintainable platform that can grow after launch.

# 4. Scope of Work Requested from the Vendor

MHBK requests a proposal covering end-to-end development from scratch: requirement finalization support, design (excluding UX/visual design — Section 5), implementation, testing (manual and automation), AWS environment build, and production launch of the Corporate Portal and the Bank Operations Console.

## 4.1 Mandated Technology Stack

The technology direction is fixed by our IT standardization policy. Proposals must comply with the following; where an item says "vendor proposes", the choice must be justified in the proposal.

| Layer | Mandated / Expected |
| --- | --- |
| Backend | Java 21 (LTS) + Spring Boot 3.3 or later |
| Frontend | React 18 or later with TypeScript 5.x; responsive SPA |
| Database | MySQL 8.4 (LTS) on Amazon RDS or Aurora MySQL-compatible |
| API style | REST (OpenAPI 3.1 definitions as a deliverable) |
| Cloud | AWS — concrete services proposed by the vendor and approved by our infrastructure team |
| Batch / asynchronous processing | Vendor proposes — must be AWS-native, horizontally scalable, and restart-safe |
| CI/CD & IaC | Vendor proposes (e.g., GitHub Actions / AWS CodePipeline; Terraform or CloudFormation) — IaC is mandatory for all environments |
| Quality tooling | Automated unit/integration/E2E suites; SAST, DAST and dependency (SCA) scanning integrated into the pipeline |

## 4.2 Development Methodology — Scrum

- Scrum with fixed 2-week sprints from kick-off to launch; sprint planning, daily scrum, sprint review and retrospective are all expected.

- A potentially shippable increment is demonstrated to MHBK at every sprint review (remote demo); the MHBK product owner and stakeholders attend.

- Product backlog maintained in a tool accessible to MHBK (vendor proposes; JIRA or Backlog preferred); Definition of Done to be agreed in Sprint 0 and to include automated tests and security checks.

- A brief Sprint 0 (foundation, environment, backlog refinement) is acceptable within the overall schedule.

## 4.3 Testing

Unit, integration, system and E2E testing with automation as a first-class deliverable (regression suite runs in CI); manual exploratory and device/browser matrix testing per the client-environment NFR; performance and load testing with evidence; reconciliation and failure-injection testing; support for MHBK's UAT. Test data handling will be discussed with the selected vendor considering our information security policy.

## 4.4 AWS Environment & Launch

The vendor shall propose the AWS architecture, build development, staging and production environments with IaC, establish monitoring/alerting and logging, and perform the production launch. During the first three months after launch and during bonus payment periods, weekly maintenance releases are planned. The production AWS account is owned by MHBK, and our IT Infrastructure team must approve the architecture and all production changes. Operation and monitoring after launch is expected to be discussed separately.

# 5. Items Retained by MHBK (Out of Vendor Scope)

- UX and visual design: screen designs are produced by our contracted design agency, Kanda Design Works (Tokyo), and will be provided sprint by sprint in a timely manner aligned with the development schedule.

- Core banking system "MB-CORE": MHBK maintains this system. API specifications for the F-19 integration will be provided after contract award; some APIs may need to be newly developed by our MB-CORE team during the project.

- Zengin System transmission connectivity and regulatory reporting: owned and operated by our Payments Operations Department.

- Production AWS account ownership, corporate information security review, and final go-live approval.

- The existing email and messaging gateway (REST interface, asynchronous delivery with callback receipts).

- Client agreements, the approved fee schedule, and all Japanese-language legal and customer-facing texts.

Vendors must state in the proposal how they will manage dependencies on the items above.

# 6. Functional Requirements

The required features and their expected functions and logic are elaborated in Appendix B. F-15 (Roles & RBAC), F-16 (Management analytics dashboard) and F-17 (Activity log & audit trail) are mandatory for launch and cannot be descoped. The list represents our current understanding; vendors should confirm and refine open points in writing during the RfP period. We expect the Corporate Portal and the Bank Operations Console together to be in the range of approximately 30 screens.

# 7. Non-Functional Requirements

| Aspect | Requirement |
| --- | --- |
| Availability | 99.9% or higher monthly uptime for the Corporate Portal, measured excluding a pre-announced maintenance window (up to 4 hours, once per month, 01:00–05:00 JST). Recovery objectives: RTO ≤ 2 hours, RPO ≤ 15 minutes. |
| Performance | Validation of a 20,000-record payroll file shall complete within 10 minutes of upload. All batches carrying a given value date shall complete execution by 09:00 JST on that date. Portal pages: 95th percentile server response ≤ 1.5 seconds and screen display ≤ 3 seconds under normal load. The system must remain stable during month-end and bonus-season peaks (see Appendix A); the vendor shall state the concurrency its design is validated for and provide load-test evidence before launch. |
| Transaction integrity | No beneficiary shall be credited more than once for the same instruction under any failure, retry, restart or node-loss condition. The vendor shall describe its idempotency, correlation and recovery design explicitly. |
| Security | Secure by design. Full mitigation of OWASP Top 10 (2021) risk categories and conformance to OWASP ASVS 4.0 Level 2; threat modeling at design stage; SAST/DAST and dependency scanning every release; secrets management via AWS-native services; encryption in transit (TLS 1.2+) and at rest; personal data handling in accordance with Japan's Act on the Protection of Personal Information (APPI). Our internal standard maps to the FISC Security Guidelines. An independent vulnerability assessment is required before launch (vendor may propose the assessor); remediation of findings is the vendor's responsibility. |
| Client environment | OS: Windows 10/11, macOS 13 or later, iOS 16 or later, Android 12 or later. Browsers: latest two major versions of Google Chrome, Microsoft Edge, Apple Safari and Mozilla Firefox. Responsive design is mandatory; no native mobile app in this request. |
| Accessibility | Conformance with JIS X 8341-3:2016 (WCAG 2.1 Level AA equivalent) for corporate-facing screens. |
| Language | Japanese is mandatory for all client-facing screens, messages, advices and reports. English support is desirable. |
| Auditability | All logs per F-16; clocks synchronised (NTP); retention in line with the Bank's compliance policy; log format agreed with our Compliance Department. |

# 8. Timeline Expectation

| Milestone | Expectation |
| --- | --- |
| Contract & kick-off (Sprint 0) | Early September 2026 |
| Requirement finalization | September–October 2026, running alongside early sprints. Detailed requirements may continue to be refined during development based on internal feedback. |
| Development & testing complete | End of January 2027 |
| UAT by MHBK | February 2027 (vendor support expected) |
| Launch preparation & security assessment | February 2027 |
| Production go-live | 1 March 2027 — fixed; delay is not acceptable |
| Fiscal-year-start payroll cycle | April 2027 — first major peak |
| Summer bonus cycle | June–July 2027 |

Vendors shall present their own sprint-level schedule with key milestones and clearly state any conditions attached to it.

# 9. Project Structure and Communication

- All communication with MHBK is remote (chat and online meetings) and in English through our global sourcing coordinator; Japanese-speaking bridge support on the vendor side is welcome but not mandatory.

- MHBK answers questions submitted in writing through the designated channel. Only written agreements are valid.

- Weekly progress reporting is required in addition to Scrum ceremonies; risks, issues and dependencies must be visible in every report.

- MHBK stakeholders: Transaction Banking Division (product owner), IT Infrastructure, MB-CORE maintenance team, Payments Operations, Finance & Reconciliation, Compliance, and Kanda Design Works.

# 10. Proposal Requirements

The proposal must be in English and contain, at minimum:

- Executive summary

- Scope of work and explicit out-of-scope statement

- Proposed solution, architecture and compliance with the mandated stack, including how AI tools will be leveraged to reduce cost and improve quality (we expect concrete, verifiable claims)

- Approach to the key design questions: funds handling and daily proof, partial-failure and refund handling, idempotency, throughput within the MB-CORE API constraint, and value-date scheduling

- Estimation with its basis, and a sprint-level schedule with key milestones

- Meeting cadence and reporting approach

- Risk, issue and dependency management approach, including your assumptions

- Approval and version history of the proposal document

- Team structure and resource allocation plan

Submission: upload the proposal and supporting materials to the designated procurement folder by the deadline on the cover. The presentation slot is 10 minutes and will be stopped at time.

# 11. Selection Criteria and Commercial Terms

- Evaluation: (a) understanding of requirements and quality of written clarification, (b) soundness and transparency of estimation and schedule, (c) technical solution fit, security posture and realistic use of AI, (d) clarity of the proposal and presentation.

- No budget is disclosed. Pricing shall be presented with a clear structure and stated assumptions.

- Defects found after launch shall be corrected promptly by the vendor without additional cost for a reasonable period.

- Deliverables and source code become the property of MHBK upon final payment.

- Any change to agreed scope shall follow a change-control procedure to be proposed by the vendor.

- MHBK may request a small number of additional administrative functions based on internal feedback during the project; vendors should state how such requests would be handled.

# 12. Appendix A — Business & Volume Assumptions

| Item | Assumption |
| --- | --- |
| Client base at launch | The 140 corporate clients currently served by the Payroll Service Desk. Sectors: manufacturing, retail chains, temporary staffing, logistics and healthcare. Rollout to the wider corporate base is a later phase. |
| Client mandate profile | 31 clients have only a single authorised approver registered on their account mandate. |
| Corporate portal users at launch | Approx. 380 named users across the 140 clients |
| Batches per month | Approx. 180 at launch; approx. 600 by Year 3. Several temporary staffing clients run weekly, not monthly, payrolls. |
| Beneficiary records per month | Approx. 620,000 at launch; approx. 2,100,000 by Year 3 |
| Largest single batch | 38,000 records today; up to 60,000 records expected by Year 3 |
| Peak concentration | Approx. 70% of batches carry a value date between the 20th and the 25th of a month. Approx. 30% of temporary staffing clients submit their payroll on the value date morning itself. |
| Beneficiary accounts | The majority are MHBK accounts. Approximately 18% of beneficiary records relate to accounts maintained at other financial institutions. |
| Bonus cycles | Two per year (summer, June–July; winter, December). Volume approximately 1.8× a normal month, submitted within a four-day window. |
| Service charge | Currently ¥110 per successful transfer within the Bank and ¥330 per successful transfer to another financial institution. A tiered slab applies to high-volume clients. Consumption tax is charged separately. |
| Client master data | Approx. 140 client records to be created in SalaryDirect at launch (source format to be agreed with TBD) |
| Payroll file quality | Files originate from clients' own HR and payroll systems. Client systems hold employee names in kanji; export practice, character conversion and column layout vary between clients, and files occasionally carry additional columns beyond the specified layout. |
| Related systems | MB-CORE (core banking), Zengin System transmission, email/messaging gateway, MHBK data warehouse (reporting feed, Phase 2) |
| MB-CORE availability note | A nightly end-of-day process runs nominally 23:30–01:30 JST during which posting APIs are unavailable; the window may extend at fiscal year-end and half-year-end. |
| MB-CORE API gateway | Aggregate rate limit of 25 transactions per second across all SalaryDirect traffic. API responses may time out; a timeout does not indicate that the underlying posting has failed. |
| MB-CORE reversal note | The transaction reversal API accepts requests only for transactions posted within the current MB-CORE business day. |
| Data volume | SalaryDirect data grows from zero. Audit and transaction detail retention is per the Bank's compliance policy. |
| Bank administrative users at launch | Approx. 35 |

# 13. Appendix B — Functional Requirements Detail

F-15, F-16 and F-17 are mandatory for launch. This detail represents our current understanding; confirm and refine open points in writing during the RfP period.

| ID | Feature | Key Functions & Expected Logic |
| --- | --- | --- |
| F-01 | Client onboarding & user administration | Bank administrator onboards a corporate client (client code, debit account(s), transaction and batch limits, charge profile, notification preferences) with no code change. The client requests creation, suspension and removal of its own users, subject to Bank approval. Roles: Maker, Checker, Viewer. A user shall not act as both Maker and Checker on the same batch. Periodic access-review export. |
| F-02 | Authentication & session management | ID/password login with mandatory one-time-password second factor; password policy (length, history, lockout after 5 failures with cool-down); session timeout after 15 minutes idle; re-authentication for approval actions and for any change of debit account; device remember option (30 days). |
| F-03 | Corporate dashboard | Debit account(s) with available and ledger balance drawn from MB-CORE with a clearly displayed as-of timestamp; batches awaiting the logged-in user's action; batches in flight with progress; recent completions and refunds; graceful degradation message when MB-CORE is unavailable. |
| F-04 | Payroll file upload & structural validation | Upload of a payroll instruction file per the Appendix C layout. Validate file structure, mandatory fields, character type and length, duplicate serial numbers and control totals (record count and total amount) before acceptance; reject the file as a whole on control-total mismatch with a clear reason. Detect and warn on upload of a file that appears to duplicate a previously submitted batch. Maximum file size and record count to be agreed. Manual entry of small batches (up to 50 records) as an alternative to file upload. |
| F-05 | Beneficiary validation via MB-CORE | For each detail record, confirm that the account exists, is active, is not dormant, blocked or otherwise restricted, is a permitted deposit type, and that the registered account name matches the beneficiary name supplied. Name matching applies a tolerance rule to be agreed with the Bank. Per-transaction minimum and maximum amount limits applied per client configuration. Validation results reason-coded against a Bank-maintained catalogue. |
| F-06 | Exception handling & resubmission | Failed records presented to the Maker with reason code and description; correction inline or by re-upload of a corrected file; submission of only the validated subset permitted where the Maker explicitly confirms and the confirmation is recorded; draft batches saved and resumable; validation results downloadable. |
| F-07 | Maker–checker approval workflow | A submitted batch requires approval by a Checker of the same corporate client. The Checker views the batch summary and the complete beneficiary list but cannot modify it. Approve, or reject with a mandatory reason returning the batch to the Maker. Configurable requirement for a second Checker where the batch value exceeds a client-level threshold. All approval actions recorded with user identity, timestamp and source IP address. |
| F-08 | Funds control | On approval, verify that the nominated debit account holds sufficient available balance for the batch total plus applicable charges and consumption tax; place a hold or earmark on that amount via MB-CORE until execution; where the balance is insufficient the batch enters a pending-funds state with client notification and a configurable expiry. The vendor shall propose and justify the funds-handling design, including any use of an intermediate or suspense account and the daily proof that it returns to nil. |
| F-09 | Scheduling & execution control | Batches execute on the value date specified by the client. Daily cut-off logic for approval. Japanese banking holiday calendar (master file provided by MHBK), with behaviour on non-business value dates to be confirmed with the Bank. Bank-configurable execution windows. A batch shall not be capable of execution more than once under any circumstance. |
| F-10 | Transfer posting, failure & refund | Post individual transfers through MB-CORE with a client-supplied unique reference; record the MB-CORE reference per record; capture failures with the MB-CORE reason code. Retry policy to be proposed by the vendor. Amounts relating to failed transfers are refunded to the client's debit account on the same day, with client notification. Full idempotency under retry, restart and node failure. |
| F-11 | Service charge & consumption tax | Compute the charge according to the client's configured charge profile; post the charge and applicable consumption tax to the client's account; produce a charge advice; support both per-batch and monthly consolidated charging. |
| F-12 | Notification | Email to corporate users on submission, approval, rejection, execution start, completion and refund. Optional email notification to employees on successful transfer, where the client has enabled the service. Templates with variable substitution managed in the admin console; per-client notification preferences. Failure of a notification shall not affect the outcome of the underlying financial transaction. |
| F-13 | Corporate reporting & advices | Batch history with filters (date range, status, value, value date); per-batch detailed result report showing per-beneficiary status and MB-CORE reference; transfer advice and charge advice per executed batch; downloads in PDF and Excel; monthly statement of payroll activity. |
| F-14 | Bank Operations Console | View all batches across all clients with search and filtering (client, value date, status, amount range, beneficiary account); real-time view of executing batches with progress and failure counts; place a batch on hold, release it, cancel it, or retry an individual failed record, each with mandatory reason capture; client master and limit maintenance; failure-reason analysis view; exception queues. |
| F-15 | Roles & RBAC (mandatory) | Role-based access control across both the Corporate Portal and the Bank Operations Console, with at least: System Administrator, Operations Supervisor, Operations Officer, Compliance Auditor (read-only plus audit access), Finance & Reconciliation, and Relationship Manager (read-only, own portfolio). Permission matrix maintained as a deliverable; screen- and API-level enforcement; maker–checker for role assignment changes; periodic access-review report export. |
| F-16 | Management analytics dashboard (mandatory) | Dashboard in the Bank Operations Console with rich analytics: daily and monthly volume and value, client-wise ranking, success and failure rate with failure-reason breakdown, SLA performance against the 09:00 completion target, fee income and consumption tax, pending-funds and pending-refund exposure, and portal performance/error overview; period comparison, drill-down to client and batch level, CSV/PNG export; data refreshed at least hourly. |
| F-17 | Activity log & audit trail (mandatory) | Complete logging of every corporate user action and every Bank user action (search, view, change, export — with reason where applicable) and of every batch state transition with before/after values; tamper-evident storage; search and filter viewer for the Compliance Auditor role; scheduled export to the Bank's audit archive; retention per the Bank's compliance policy. |
| F-18 | Reconciliation & end-of-day | Daily reconciliation report proving that debits, transfers, holds, refunds, charges and consumption tax agree and that any intermediate account returns to nil; unmatched-item exception list with ageing; formats agreed with Finance & Reconciliation; month-end pack. |
| F-19 | Integration with MB-CORE | REST integration for account enquiry, balance enquiry, hold and release, transfer posting, transaction status enquiry, reversal, and charge posting; idempotent write operations with correlation IDs; retry and circuit-breaker policy; defined behaviour during the MB-CORE end-of-day window. API specifications will be provided after contract award, and some APIs may be newly developed by our MB-CORE team during the project. |
| F-20 | Configuration & administration | Bank-configurable client limits, charge profiles, cut-off times, execution windows, holiday calendar, notification templates, name-match tolerance and reason-code catalogue, all without code change; all configuration changes recorded in the audit trail. |

# 14. Appendix C — Payroll Instruction File Layout

Files are submitted in CSV format, one header record followed by detail records. Beneficiary and requester names follow the domestic funds transfer convention: half-width katakana (半角カナ), uppercase alphanumerics and permitted symbols only.

Header record

| Field | Type | Description |
| --- | --- | --- |
| Record Type | Text | Constant "H" |
| Client Code | Text | Bank-assigned corporate client code |
| Batch Reference | Text | Client's own reference for the batch |
| Value Date | Date | YYYYMMDD |
| Total Records | Numeric | Count of detail records |
| Total Amount | Numeric | Sum of detail amounts, JPY, no decimals |
| Debit Bank Code | Text | 4 digits |
| Debit Branch Code | Text | 3 digits |
| Debit Deposit Type | Text | 1 = ordinary, 2 = current |
| Debit Account No. | Text | 7 digits |
| Requester Name | Text | Half-width katakana, maximum 40 characters |

Detail record

| Field | Type | Description |
| --- | --- | --- |
| Record Type | Text | Constant "D" |
| Serial No. | Numeric | Sequential within batch |
| Employee ID | Text | Client's own employee identifier |
| Beneficiary Bank Code | Text | 4 digits |
| Beneficiary Branch Code | Text | 3 digits |
| Deposit Type | Text | 1 = ordinary, 2 = current |
| Beneficiary Account No. | Text | 7 digits |
| Beneficiary Name | Text | Half-width katakana, maximum 30 characters |
| Amount | Numeric | JPY, no decimals |
| Narration | Text | Optional, maximum 20 half-width characters |

Sample

H,MHBK-CORP-0042,PAYROLL-2027-01,20270125,3,842000,0001,001,1,1234567,ｶﾌﾞｼｷｶﾞｲｼｬ ｻｸﾗｾｲｻｸｼｮ

D,1,EMP-1001,0001,231,1,2345678,ﾀﾅｶ ﾀﾛｳ,312000,2027ﾈﾝ1ｶﾞﾂ ｷﾕｳﾖ

D,2,EMP-1002,0001,231,1,3456789,ｽｽﾞｷ ﾊﾅｺ,285000,2027ﾈﾝ1ｶﾞﾂ ｷﾕｳﾖ

D,3,EMP-1003,0009,014,1,4567890,ｻﾄｳ ｹﾝｲﾁ,245000,2027ﾈﾝ1ｶﾞﾂ ｷﾕｳﾖ