DELIVERY EXCELLENCE WORKSHOP

1 August 2026  ·  BJIT

RfP 02

Intended for:  GROUP 2

Project Title

“BidHub” — Real-Time Auction Marketplace Platform (Greenfield)

Client: BidVerse Ltd. (fictional)  ·  Category: Web application  ·  PHP · React · MySQL · AWS

1.  About BidVerse Ltd.	3

2.  Background — A Real-Time Bidding Channel	3

3.  Objectives	3

4.  Scope of Work Requested from the Vendor	3

4.1  Mandated Technology Stack	4

4.2  Development Methodology — Scrum	4

4.3  Testing	4

4.4  AWS Environment & Launch	4

5.  Items Retained by BidVerse (Out of Vendor Scope)	4

6.  Functional Requirements	5

7.  Non-Functional Requirements	5

8.  Timeline Expectation	5

9.  Project Structure and Communication	6

10.  Proposal Requirements	6

11.  Selection Criteria and Commercial Terms	6

12.  Appendix A — Business & Volume Assumptions	6

13.  Appendix B — Functional Requirements Detail	7

Request for Proposal

“BidHub” — Real-Time Auction Marketplace Platform (Greenfield)

| Issuer | BidVerse Ltd. — Digital Commerce Office, Dhaka, Bangladesh |
| --- | --- |
| RfP Reference | BDV-2026-014 |
| Issue Date | 22 July 2026 |
| Proposal Deadline | 1 August 2026, 12:45 (submission to our procurement folder) — late proposals are recorded as such |
| Presentation | 1 August 2026, afternoon — 10 minutes per vendor, strictly enforced, in English |
| Contact | All questions in writing only, via the designated communication channel (Digital Commerce Lead: Shahjalal Hossain). Answers are shared in writing. Verbal exchanges are non-binding. |

This document is confidential and provided solely for preparing a proposal. Budget information will not be disclosed.

# 1.  About BidVerse Ltd.

BidVerse Ltd. (“BidVerse”) is an online auction and marketplace company headquartered in Dhaka, Bangladesh, serving approximately 250,000 registered bidders and sellers across South Asia through live online auctions of electronics, collectibles and refurbished goods. BidVerse places the highest importance on bidding integrity, transaction security and customer trust.

BidVerse works with offshore development partners through its global sourcing arm; this engagement will be executed remotely in English.

# 2.  Background — A Real-Time Bidding Channel

BidVerse currently runs a static “Buy Now” catalogue site with no live-bidding capability: auctions are coordinated manually by phone and spreadsheet by a small operations team, sellers list items by e-mail, and winning bidders are confirmed manually — a process that does not scale and increasingly causes disputes over who bid first. Competitors now offer real-time bidding apps, our dispute-resolution costs keep rising, and sellers are threatening to move their listings to competitor platforms.

Management has therefore approved “BidHub” — a completely new real-time auction and bidding platform to be developed from scratch. There is no legacy portal, no existing code base and no migration of a previous system: this is a greenfield development. The service must open to the public on 1 April 2027, ahead of our Q2 seasonal mega-auction campaign, for which a marketplace-wide marketing push is already booked. This launch date is fixed. As part of the campaign warm-up, pre-registered sellers and bidders will be invited progressively from 1 February 2027 and must be able to sign in and complete their profile from the moment they are invited.

# 3.  Objectives

- Launch BidVerse’s first real-time bidding channel: live auctions, countdown timers, auto-bid and instant win notifications.

- Reduce manual auction coordination and dispute-resolution workload.

- Give management real-time visibility of auction and marketplace performance through built-in analytics.

- Establish a scalable, fair and auditable bidding platform that remains stable under simultaneous-bid traffic spikes.

# 4.  Scope of Work Requested from the Vendor

BidVerse requests a proposal covering end-to-end development from scratch: requirement finalization support, design (excluding UX/visual design — Section 5), implementation, manual and automation testing, AWS environment build and hosting, and production launch of the marketplace and its administrative console.

## 4.1  Mandated Technology Stack

The technology direction is fixed by our IT standardization policy. Proposals must comply with the following; where an item says “vendor proposes”, the choice must be justified in the proposal.

| Layer | Mandated / Expected |
| --- | --- |
| Backend | PHP 8.x (Laravel or an equivalent modern framework) |
| Frontend | React 18 or later; real-time UI updates (WebSocket/SSE) for live bidding; responsive SPA |
| Database | MySQL 8.x on Amazon RDS or Aurora MySQL-compatible |
| API style | REST for standard operations, plus a WebSocket/real-time channel for live bid updates (OpenAPI 3.1 definitions as a deliverable) |
| Cloud | AWS — concrete services proposed by the vendor and approved by our infrastructure team, sized for auto-scaling during high-value auction traffic spikes |
| CI/CD & IaC | Vendor proposes (e.g., GitHub Actions / AWS CodePipeline; Terraform or CloudFormation) — IaC is mandatory for all environments |
| Quality tooling | Automated unit/integration/E2E suites, including concurrency and race-condition tests for simultaneous bidding; SAST, DAST and dependency (SCA) scanning integrated into the pipeline |

## 4.2  Development Methodology — Scrum

- Scrum with fixed 2-week sprints from kick-off to launch; sprint planning, daily scrum, sprint review and retrospective are all expected.

- A potentially shippable increment is demonstrated to BidVerse at every sprint review (remote demo); BidVerse product owner and stakeholders attend.

- Product backlog maintained in a tool accessible to BidVerse (vendor proposes; JIRA or Backlog preferred); Definition of Done to be agreed in Sprint 0 and to include automated tests and security checks.

- A brief Sprint 0 (foundation, environment, backlog refinement) is acceptable within the overall schedule.

## 4.3  Testing

Unit, integration, system and E2E testing with automation as a first-class deliverable (regression suite runs in CI); manual exploratory and device/browser matrix testing per the client-environment NFR; dedicated concurrency/race-condition testing for simultaneous bids on the same lot; performance/load testing with evidence for peak-auction traffic; support for BidVerse’s UAT. Test data handling will be discussed with the selected vendor considering our security policy.

## 4.4  AWS Environment & Launch

The vendor shall propose the AWS architecture, build development, staging and production environments with IaC, establish monitoring/alerting and logging, and perform the production launch. The architecture must be validated to auto-scale during high-value or flash-auction traffic spikes. During the first three months after launch and during campaign periods, weekly maintenance releases are planned. The production AWS account is owned by BidVerse, and our infrastructure team must approve the architecture and all production changes. Operation and monitoring after launch is expected to be discussed separately.

# 5.  Items Retained by BidVerse (Out of Vendor Scope)

- UX and visual design: screen designs are produced by our contracted design agency, Chinar Design Studio, and will be provided sprint by sprint in a timely manner aligned with the development schedule.

- Core payment & ledger system “CoreLedger”: BidVerse maintains this system. API specifications for the F-16 integration will be provided after contract award; some APIs may need to be newly developed by our CoreLedger team during the project.

- Production AWS account ownership, corporate security review, and final go-live approval.

- Marketing content, campaign plans and legal/compliance texts.

Vendors must state in the proposal how they will manage dependencies on the items above.

# 6.  Functional Requirements

The required features and their expected functions and logic are elaborated in Appendix B. F-13 (Roles & RBAC), F-14 (Analytics dashboard) and F-15 (User activity log & audit trail) are mandatory for launch and cannot be descoped. The list represents our current understanding; vendors should confirm and refine open points in writing during the RfP period. We expect the marketplace and admin console together to be in the range of approximately 40 screens.

# 7.  Non-Functional Requirements

| Aspect | Requirement |
| --- | --- |
| Availability | 99.9% or higher monthly uptime for the bidding platform, measured excluding a pre-announced maintenance window (up to 4 hours, once per month, off-peak hours). Recovery objectives: RTO ≤ 2 hours, RPO ≤ 15 minutes. |
| Performance | Bid submission: 95th percentile server response ≤ 500 ms, and live bid-update propagation to all watchers ≤ 1 second, under normal load. Concurrent bids on the same lot must be resolved deterministically with no double-award; the vendor shall state the concurrency its design is validated for and provide load-test and race-condition-test evidence before launch. |
| Security | Secure by design. Full mitigation of OWASP Top 10 (2021) risk categories and conformance to OWASP ASVS 4.0 Level 2; threat modeling at design stage, with particular attention to bid-tampering and payment-fraud scenarios; SAST/DAST and dependency scanning every release; secrets management via AWS-native services; encryption in transit (TLS 1.2+) and at rest; personal and payment data handled per applicable data-protection regulations. An independent vulnerability assessment is required before launch (vendor may propose the assessor). |
| Client environment | OS: Windows 10/11, macOS 13 or later, iOS 16 or later, Android 12 or later. Browsers: latest two major versions of Google Chrome, Microsoft Edge, Apple Safari and Mozilla Firefox. Smartphone-first responsive design is mandatory; no native app in this request. |
| Accessibility | Conformance with WCAG 2.1 Level AA for bidder- and seller-facing screens. |
| Language | English is mandatory. Bengali support is desirable. |
| Auditability | All logs per F-15; clocks synchronised (NTP) to ensure fair, dispute-proof bid-time ordering; log format agreed with our compliance team. |

# 8.  Timeline Expectation

| Milestone | Expectation |
| --- | --- |
| Contract & kick-off (Sprint 0) | Early September 2026 |
| Requirement finalization | September–October 2026, running alongside early sprints. Detailed requirements may continue to be refined during development based on internal feedback. |
| Development & testing complete | End of January 2027 |
| UAT by BidVerse | February 2027 (vendor support expected) |
| Launch preparation & security assessment | March 2027 |
| Public marketplace launch | 1 April 2027 — fixed; delay is not acceptable |

Vendors shall present their own sprint-level schedule with key milestones and clearly state any conditions attached to it.

# 9.  Project Structure and Communication

- All communication with BidVerse is remote (chat and online meetings) and in English through our global sourcing coordinator; Bengali-speaking bridge support on the vendor side is welcome but not mandatory.

- BidVerse answers questions submitted in writing through the designated channel. Only written agreements are valid.

- Weekly progress reporting is required in addition to Scrum ceremonies; risks, issues and dependencies must be visible in every report.

- BidVerse stakeholders: Digital Commerce Office (product owner: Shahjalal Hossain), IT Infrastructure Team, CoreLedger platform team, Compliance & Trust-and-Safety, and Chinar Design Studio.

# 10.  Proposal Requirements

The proposal must be in English and contain, at minimum:

- Executive summary

- Scope of work and explicit out-of-scope statement

- Proposed solution, architecture and compliance with the mandated stack, including how AI tools will be leveraged to reduce cost and improve quality (we expect concrete, verifiable claims)

- Estimation with its basis, and a sprint-level schedule with key milestones

- Meeting cadence and reporting approach

- Risk, issue and dependency management approach, including your assumptions

- Approval and version history of the proposal document

- Team structure and resource allocation plan

Submission: upload the proposal and supporting materials to the designated procurement folder by the deadline on the cover. The presentation slot is 10 minutes and will be stopped at time.

# 11.  Selection Criteria and Commercial Terms

- Evaluation: (a) understanding of requirements and quality of written clarification, (b) soundness and transparency of estimation and schedule, (c) technical solution fit, security posture and realistic use of AI, (d) clarity of the proposal and presentation.

- No budget is disclosed. Pricing shall be presented with a clear structure and stated assumptions.

- Defects found after launch shall be corrected promptly by the vendor without additional cost for a reasonable period.

- Deliverables and source code become the property of BidVerse upon final payment.

- Any change to agreed scope shall follow a change-control procedure to be proposed by the vendor.

- BidVerse may request a small number of additional administrative functions based on internal feedback during the project; vendors should state how such requests would be handled.

# 12.  Appendix A — Business & Volume Assumptions

| Item | Assumption |
| --- | --- |
| Existing sellers & bidders (legacy channel) | Approx. 250,000; invited to register on BidHub in phases after launch |
| Pre-registration campaign | Approx. 20,000 pre-registered e-mail leads to be imported at launch (CSV provided by BidVerse marketing; format to be agreed) |
| Registered bidders — Year 1 target | 80,000 (about 30,000 monthly active) |
| Peak traffic | Flash-auction days and high-value electronics/collectibles drops; roughly 4–5× normal traffic expected, concentrated in short bidding windows |
| Data volume at launch | No legacy customer master; seller/product catalogue seeded from BidVerse’s existing listings (~250k historical items); portal-side bid data grows from zero |
| Related systems | CoreLedger (payment & ledger), KYC/identity verification provider, notification/SMS gateway, logistics & shipping API, customer-support CRM |
| Auto-bid & anti-sniping note | Auto-bid must increment by the minimum bid step until the bidder’s ceiling is reached; any bid placed in the final 60 seconds of an auction automatically extends the countdown by 60 seconds to prevent “sniping” |

# 13.  Appendix B — Functional Requirements Detail

F-13, F-14 and F-15 are mandatory for launch. This detail represents our current understanding; confirm and refine open points in writing during the RfP period.

| ID | Feature | Key Functions & Expected Logic |
| --- | --- | --- |
| F-01 | Seller & bidder registration with KYC onboarding | Pre-registration with e-mail/SMS verification; step-up to verified seller/bidder status with KYC (photo ID + selfie flow); duplicate detection against BidVerse’s legacy customer records; application saved as draft at every step; T&C and electronic-delivery consent capture with timestamped evidence. |
| F-02 | Authentication & session management | ID/password login with mandatory SMS one-time-password (2FA); password policy (length, history, lockout after 5 failures with cool-down); session timeout after 15 minutes idle; re-authentication for high-risk actions (bid ceiling change, payout account change); device remember option (30 days). |
| F-03 | My Page dashboard (bidder) | Active bids, watchlist, won auctions awaiting payment, outbid alerts, seller listings (if applicable) and unread notifications badge; data refreshed in near-real time with clearly displayed as-of timestamp; graceful degradation message if the live-bid service is temporarily unavailable. |
| F-04 | New listing creation (seller) | Multi-step wizard (item details → starting price & reserve → photos/documents upload → auction schedule → confirmation); input validation per our category rules (prohibited-items check, condition grading); resumable drafts; status tracking (submitted / in moderation / approved / rejected / live / closed) with e-mail and in-portal notification on each transition. |
| F-05 | Live auction room (bidding interface) | Real-time bidding screen with live countdown timer, current highest bid, minimum next-bid increment, full bid-history feed, and “you have been outbid” indicator; updates pushed to all watchers via WebSocket/SSE with sub-second latency; graceful reconnect on network interruption without losing bid state. |
| F-06 | Auto-bid (proxy bidding) | Bidder sets a maximum ceiling; system automatically places incremental bids on their behalf up to that ceiling whenever outbid; ties resolved by earliest-submitted-bid rule; full transparency of auto-bid activity in the bidder’s own history (never shown to other bidders). |
| F-07 | Bid validation & concurrency engine | Server-side authority for every bid: enforces minimum increment, rejects late/invalid bids, and resolves simultaneous bids on the same lot atomically with no double-award; anti-sniping countdown extension; idempotent bid submission with correlation IDs to survive client retries. |
| F-08 | Notification centre | In-portal messages plus e-mail/SMS; system events (outbid alert, auction ending in 5/1 minutes, auction won/lost, payment due) and operator-published announcements; per-bidder notification preferences; unread management; templates with variable substitution managed in the admin console. |
| F-09 | Payment on win & receipts | Checkout flow triggered automatically for the winning bidder; payment gateway integration with escrow-style hold until delivery confirmation; invoice and receipt generated as PDF; list with filters (year, status); re-issue request workflow routed to operations. |
| F-10 | Profile & shipping-address change with review workflow | Bidder/seller submits change of address, phone or payout account; changes requiring screening (payout account) enter an operator review queue; approved changes sync to CoreLedger; full before/after history retained. |
| F-11 | Inquiry & dispute management | Categorised inquiry/dispute form (e.g., item not as described, payment issue); ticket number issued; user can view response status/history in the portal; operator-side handled in the admin console (assignment, canned replies, SLA timer display). |
| F-12 | Administrative console | User search (multiple criteria), user detail view with masking rules for sensitive fields, listing moderation & seller-verification queue, dispute handling, featured-auction/campaign publishing with scheduling and approval step (maker–checker), notification template management, and CSV export with export-reason logging. |
| F-13 | Roles & RBAC (mandatory) | Role-based access control across the admin console with at least: System Administrator, Operations Supervisor, Operator, Compliance Auditor (read-only + audit access), and Marketing. Permission matrix maintained as a deliverable; screen- and API-level enforcement; maker–checker for role assignment changes; periodic access-review report export. |
| F-14 | Analytics dashboard (mandatory) | Management dashboard in the admin console with rich analytics: registration & KYC funnel conversion, listing volume/approval rate trends, active bidders (DAU/WAU/MAU), gross merchandise value (GMV) and category performance, bid-concurrency incident monitoring, notification open rates, and platform performance/error overview; period comparison, drill-down to segment level, and CSV/PNG export; data refreshed at least hourly. |
| F-15 | User activity log & audit trail (mandatory) | Complete activity logging for bidders and sellers (login, bid placements, listing changes, consent events) and for all admin users (every search, view, change, export — with reason where applicable); tamper-evident, millisecond-precision timestamps to resolve bid-timing disputes; 7-year retention; search/filter viewer for the Compliance Auditor role; scheduled export to our audit archive. |
| F-16 | Integration with core system “CoreLedger” | REST API integration for payment processing, escrow hold/release, payout instructions, and ledger reconciliation; idempotent write operations with correlation IDs; retry & circuit-breaker policy; API specifications will be provided after contract award, and some APIs may be newly developed by our CoreLedger team during the project. |

— End of Request for Proposal —