DELIVERY EXCELLENCE WORKSHOP

1 August 2026  ·  BJIT

RfP 03

Intended for:  GROUP 03

Project Title

"Midori Home" — Residential Real Estate Platform for Customers, Owners & Branches

Client: Midori Estate Co., Ltd. (fictional)  ·  Category: Web  ·  Node.js · React · MySQL · AWS

Development type: Greenfield — the entire system is built from scratch.

# Request for Proposal

"Midori Home" — Residential Real Estate Platform for Customers, Owners & Branches

| Item | Detail |
| --- | --- |
| Issuer | Midori Estate Co., Ltd. — Digital Business Office, Tokyo, Japan |
| RfP Reference | MEC-2026-021 |
| Issue Date | 22 July 2026 |
| Development Type | Greenfield. Every part of Midori Home is developed from scratch. MEC has no portal, no existing code base and no predecessor product; nothing is reused, re-platformed or ported. |
| Written Q&A window or grooming, Q&A session | 31st July – 1 August 2026, closing 10:00 BST |
| Proposal Deadline | 1 August 2026, 13:00 BST, to our procurement folder; late proposals are accepted but recorded as late |
| Presentation | 1 August 2026, 14:00 BST — 10 minutes per vendor, strictly enforced, in English |
| Contact for Questions | All questions must be submitted in writing to this address; please put the RfP reference MEC-2026-021 in the subject line. Answers are issued in writing and shared with all vendors. Questions in writing only (abdul.halim@bjitgroup.com); answers are shared in writing with all Proponents and verbal exchanges are non-binding. |

This document is confidential and provided solely for preparing a proposal. Budget information will not be disclosed.

# 1.  About Midori Estate

Midori Estate Co., Ltd. ("MEC") is a residential real estate company headquartered in Nihonbashi, Tokyo. Through 34 branches across the Kanto and Kansai regions we broker approximately 5,200 sale and rental transactions per year and manage roughly 18,000 rental units on behalf of about 4,300 property owners. MEC is a licensed real estate transaction business operating under the Building Lots and Buildings Transaction Business Act, and every listing we publish, every explanation we give and every record we keep is subject to that licence.

MEC works with offshore development partners through our group's global sourcing arm; this engagement will be executed remotely in English.

# 2.  Background — Why MEC Is Building Its Own Channel

Today a consumer can only find an MEC property on somebody else's website. Our listings are advertised through third-party portals, we bid against other agencies for placement on those portals, and we do not see the customer until an inquiry is forwarded to us. Inside the company the picture is no better: a branch registers a property in our core property and contract system "RENOVA", then re-keys the same information into two portal back-offices, and once a month the property management division assembles owner reports in Excel and posts them.

Management has therefore approved "Midori Home" — our own customer-facing property portal, together with an owner portal and an internal brokerage console, built as one platform.

This project starts from zero. MEC owns no portal today, in any form. There is no legacy application to replace, no existing code base to extend, no package to configure and no predecessor system to migrate from. Every screen, every service and every database table in Midori Home is to be newly designed and newly built by the selected vendor, on the stack mandated in Section 4.1. Vendors should plan accordingly and should not assume that any asset other than the RENOVA interfaces described in IN-01 is available to build on.

Two dates govern this programme. The public service opens on 1 April 2027, the start of our fiscal year, and a nationwide marketing campaign is already booked against that date; it is fixed. Separately, our spring listing-intake cycle begins on 12 January 2027, and from that date branch staff must register, validate, approve and publish listings through the new console instead of RENOVA's legacy screens.

# 3.  Objectives

Own the customer relationship from first search to contract, instead of renting it from a portal.

Cut the elapsed time from listing intake to publication, and from inquiry to viewing to contract.

Replace monthly Excel-and-post owner reporting with self-service visibility for owners.

Make compliance provable — advertising checks, approvals and access all evidenced by the system, not by an operator's memory.

Give management listing, lead and branch performance figures from our own data, in near real time.

# 4.  Scope of Work Requested from the Vendor

MEC requests a proposal covering end-to-end delivery of all three applications from scratch: requirement finalization support, design (excluding UX/visual design — Section 5), implementation, testing (manual and automation), AWS environment build, and production launch. Nothing in this scope is a modification of, or an extension to, an existing MEC system.

#### 4.1  Mandated Technology Stack

The technology direction is fixed by our IT standardization policy. Proposals must comply with the following; where an item says "vendor proposes", the choice must be justified in the proposal.

| Layer | Mandated / Expected |
| --- | --- |
| Backend | Node.js 22 (LTS) with TypeScript; application framework proposed by the vendor (NestJS or Express preferred) |
| Frontend | React 18 or later with TypeScript 5.x; responsive single-page application |
| Database | MySQL 8.4 (LTS) on Amazon RDS or Aurora MySQL-compatible |
| API style | REST (OpenAPI 3.1 definitions as a deliverable) |
| Cloud | AWS — concrete services proposed by the vendor and approved by our infrastructure team |
| Search | Vendor proposes the approach for property search and map search; the mandated database must remain the system of record |
| Media & static delivery | Vendor proposes (object storage plus content delivery); must satisfy the residency and media requirements in Section 7 |
| CI/CD & IaC | Vendor proposes (e.g., GitHub Actions / AWS CodePipeline; Terraform or CloudFormation) — IaC is mandatory for all environments |
| Quality tooling | Automated unit/integration/E2E suites; SAST, DAST and dependency (SCA) scanning integrated into the pipeline |

#### 4.2  Development Methodology — Scrum

Scrum with fixed 2-week sprints from kick-off to launch; sprint planning, daily scrum, sprint review and retrospective are all expected.

A potentially shippable increment is demonstrated at every sprint review (remote demo). Our product owner attends every review; branch and property-management staff attend the reviews that cover their work.

Product backlog maintained in a tool accessible to MEC (vendor proposes; JIRA or Backlog preferred); Definition of Done agreed in Sprint 0 and including automated tests and security checks.

A brief Sprint 0 (foundation, environment, backlog refinement) is acceptable within the overall schedule.

#### 4.3  Testing

Unit, integration, system and E2E testing, with the automated regression suite treated as a deliverable in its own right and run in CI; manual exploratory testing and a device/browser matrix per the client-environment NFR; performance and load testing with evidence produced before launch; support for MEC's user acceptance testing. Compliance-critical behaviour (Section 6) must be covered by automated tests whose results can be shown to our compliance division. Listing content and customer data for test environments will be discussed with the selected vendor considering our security policy.

#### 4.4  AWS Environment & Launch

The vendor shall propose the AWS architecture, build development, staging and production environments with IaC, establish monitoring, alerting and logging, and perform the production launch. Weekly maintenance releases are planned through the first three months after launch and throughout the moving season. The production AWS account is owned by MEC; our infrastructure team must approve the architecture and every production change. Operation and monitoring after launch is expected to be discussed separately.

# 5.  Items Retained by MEC (Out of Vendor Scope)

UX and visual design: screen designs are produced by our contracted design agency, Kanda Design Works, and will be provided sprint by sprint in a timely manner aligned with the development schedule.

Core property and contract system "RENOVA": MEC maintains this system. API specifications for the IN-01 integration will be provided after contract award; some APIs may need to be newly developed by our RENOVA team during the project.

Listing photography, floor-plan drawings, property copy and all advertising text.

Tenant-facing resident services (rent payment, resident repair requests, renewal signature by the tenant) remain in RENOVA and its existing tenant channel; they are not part of this request.

Production AWS account ownership, corporate security review, and final go-live approval.

Marketing content, campaign plans and Japanese-language legal texts.

Vendors must state in the proposal how they will manage dependencies on the items above.

# 6.  Functional Requirements

Midori Home is one platform serving three audiences. Requirements are grouped accordingly and set out in Appendix B: the public portal (PP), the owner portal (OP) and the brokerage console (BC), built on shared platform services (PF) and external integrations (IN).

Because MEC operates under a transaction business licence, four requirements are compliance-critical: BC-02 (advertising-expression validation), BC-04 (listing distribution & registration), PF-01 (roles, RBAC & branch data scoping) and PF-02 (transaction audit trail & activity log). These cannot be descoped, deferred to a later phase, or delivered in a reduced form. Our compliance division cannot approve a release that does not include them, and no other requirement may be traded against them.

The list represents our current understanding; vendors should confirm and refine open points in writing during the RfP period. We expect the three applications together to be in the range of approximately 40 screens.

# 7.  Non-Functional Requirements

| Aspect | Requirement |
| --- | --- |
| Availability | 99.9% or higher monthly uptime for the public portal, measured excluding a pre-announced maintenance window (up to 4 hours, once per month, 02:00–06:00 JST). Recovery objectives: RTO ≤ 2 hours, RPO ≤ 15 minutes. |
| Performance | Facet and map search over the full listing set: 95th percentile server response ≤ 1.2 seconds. Other pages: 95th percentile server response ≤ 1.5 seconds and screen display ≤ 3 seconds under normal load. Map view shall render the result pins for a ward-level area without visible degradation. The system must remain stable during moving-season peaks (see Appendix A); the vendor shall state the concurrency its design is validated for and provide load-test evidence before launch. |
| Data currency | A listing published or withdrawn in the console must be reflected in public search results, and in the alerts of PP-04, without manual intervention. Availability status shown to a consumer must never be more favourable than the status held in RENOVA. |
| Discoverability | Public listing pages and the guide pages of PP-09 must be crawlable and indexable by major search engines, expose structured data for property listings, and meet the "Good" thresholds of Core Web Vitals on mobile. Organic search is a primary acquisition channel for this investment. |
| Media delivery | Listing photographs and floor plans shall be delivered at a size and format appropriate to the requesting device, without exceeding the mobile Core Web Vitals thresholds above. Original files supplied by branches must be retained unaltered for print and legal use. |
| Security | Secure by design. Full mitigation of OWASP Top 10 (2021) risk categories and conformance to OWASP ASVS 4.0 Level 2; threat modeling at design stage; SAST/DAST and dependency scanning every release; secrets management via AWS-native services; encryption in transit (TLS 1.2+) and at rest; personal data handling per Japan's APPI. Identification documents and income certificates uploaded under PP-07 require restricted, logged access. An independent vulnerability assessment is required before launch (vendor may propose the assessor). |
| Data residency | All personal data and uploaded documents shall reside within the AWS Asia Pacific (Tokyo) region. Content delivery shall be fast for users nationwide. |
| Record retention | Records of brokered transactions, the documents delivered for them, the approvals that released a listing and the associated audit trail shall be retained for 7 years and must remain retrievable for that period regardless of any subsequent request concerning the personal data they contain. |
| Client environment | OS: Windows 10/11, macOS 13 or later, iOS 16 or later, Android 12 or later. Browsers: latest two major versions of Google Chrome, Microsoft Edge, Apple Safari and Mozilla Firefox. Smartphone-first responsive design is mandatory; no native app in this request. |
| Accessibility | Conformance with WCAG 2.1 Level AA (JIS X 8341-3:2016 equivalent) for member-facing screens. |
| Language | Japanese is mandatory. English support is desirable. |
| Auditability | Audit records per PF-02; clocks synchronised (NTP); log format agreed with our compliance team before the first console release. |

# 8.  Timeline Expectation

| Milestone | Expectation |
| --- | --- |
| Contract & kick-off (Sprint 0) | Early September 2026 |
| Requirement finalization | September–October 2026, running alongside early sprints. Detailed requirements may continue to be refined during development based on internal feedback. |
| Development & testing complete | End of January 2027 |
| UAT by MEC | February 2027 (vendor support expected) |
| Launch preparation & security assessment | March 2027 |
| Public service launch | 1 April 2027 — fixed; delay is not acceptable |

Vendors shall present their own sprint-level schedule with key milestones and clearly state any conditions attached to it.

# 9.  Project Structure and Communication

All communication with MEC is remote (chat and online meetings) and in English through our global sourcing coordinator; Japanese-speaking bridge support on the vendor side is welcome but not mandatory.

During the RfP period, questions are answered only when submitted in writing by e-mail to MD Abdul Halim (abdul.halim@bjitgroup.com). Nothing said verbally binds MEC, and only written agreements are valid — this rule continues after contract award.

Weekly progress reporting is required in addition to Scrum ceremonies; risks, issues and dependencies must be visible in every report.

MEC stakeholders: Digital Business Office (product owner), IT Infrastructure Team, RENOVA maintenance team, Brokerage Division (branch operations), Property Management Division, Compliance Division, and Kanda Design Works.

Compliance-critical requirements are reviewed and signed off by the Compliance Division separately from the product owner's acceptance. Vendors should allow for this in their schedule.

# 10.  Proposal Requirements

The proposal must be in English and contain, at minimum:

Executive summary

Scope of work and explicit out-of-scope statement

Proposed solution, architecture and compliance with the mandated stack, including how AI tools will be leveraged to reduce cost and improve quality (we expect concrete, verifiable claims)

Estimation with its basis, and a sprint-level schedule with key milestones

Meeting cadence and reporting approach

Test strategy covering manual testing, automation scope and coverage targets

Risk, issue and dependency management approach, including your assumptions

Approval and version history of the proposal document

Team structure and resource allocation plan

Submission: upload the proposal and supporting materials to the designated procurement folder by the deadline on the cover. The presentation slot is 10 minutes and will be stopped at time.

# 11.  Selection Criteria and Commercial Terms

Evaluation: (a) understanding of requirements and quality of written clarification, (b) soundness and transparency of estimation and schedule, (c) technical solution fit, security posture and realistic use of AI, (d) clarity of the proposal and presentation.

No budget is disclosed. Pricing shall be presented with a clear structure and stated assumptions.

Third-party service fees (map and geocoding, e-signature, SMS, portal distribution) are to be identified by the vendor; the contracting party for each shall be stated.

Defects found after launch shall be corrected promptly by the vendor without additional cost for a reasonable period.

Deliverables and source code become the property of MEC upon final payment.

Any change to agreed scope shall follow a change-control procedure to be proposed by the vendor.

MEC may request a small number of additional administrative functions based on internal feedback during the project; vendors should state how such requests would be handled.

# 12.  Appendix A — Business & Volume Assumptions

| Item | Assumption |
| --- | --- |
| Active listings at launch | Approx. 12,000 (about 8,200 rental, 3,800 sale), held today in RENOVA and to be available on the portal from day one |
| Listing media | Average 18 photographs and 1 floor plan per listing; approx. 240 GB in total, currently on a branch file server |
| Existing customer records | Approx. 62,000 inquiry and customer records held in branch-level Excel files and a legacy Access database (extract to be provided by MEC; format to be agreed) |
| Registered members — Year 1 target | 150,000 (about 40,000 monthly active); approx. 1.1 million sessions per month at steady state |
| Peak traffic | Weekend mornings and the January–March moving season; roughly 5–6× normal traffic expected |
| Owners | Approx. 4,300 managed-property owners; about 900 expected to use the owner portal in Year 1 |
| Internal users | Approx. 480 across 34 branches and head office (agents, branch managers, property management, marketing, compliance) |
| Related systems | RENOVA (property, contract and owner ledger), REINS, external listing portals, map & geocoding service, e-signature service, rent-guarantee (screening) company, SMS and e-mail delivery services |
| Floor-area note | Listings created in RENOVA before 2019 store floor area in tsubo to two decimal places; newer records store square metres |
| Listing turnover | Approx. 3,400 listing creations and 3,100 withdrawals per month during the moving season |
| Tenancy events | Approx. 1,100 lease renewals and 950 move-out notices per month across managed units |
| Guide content at launch | Approx. 140 area, station and school-district guide pages expected for PP-09 |

# 13.  Appendix B — Functional Requirements Detail

BC-02, BC-04, PF-01 and PF-02 are compliance-critical and cannot be descoped (Section 6). This detail represents our current understanding; confirm and refine open points in writing during the RfP period.

#### B.1  Public Portal (PP)

| ID | Feature | Key Functions & Expected Logic |
| --- | --- | --- |
| PP-01 | Property search & discovery | Keyword, station/line with walking minutes, draw-on-map area search and facet search (rent or price band, layout 1K–4LDK, floor area, building age, walk time, 40+ facility conditions); combined list and map views; sort, pagination and restorable result state; members enter and see floor area in square metres. |
| PP-02 | Listing detail & media | Photo gallery, floor-plan viewer, panorama support, map and neighbourhood information, availability status, similar-listing recommendations, share and print views, structured data for search engines, and watermarking of owner-supplied photographs. |
| PP-03 | Member registration & authentication | E-mail/SMS registration with verification; ID/password login with optional SMS one-time password; social login (vendor proposes providers); password policy with lockout after 5 failures; session timeout after 30 minutes idle; re-authentication before submitting an application or changing contact details. |
| PP-04 | Saved searches, favourites & alerts | Up to 20 saved search conditions per member; new-listing and price-change alerts delivered in real time by e-mail and in-portal; per-condition frequency setting; favourites with private notes; side-by-side comparison of up to 5 listings. |
| PP-05 | Viewing reservation | Member requests a viewing slot from branch and agent availability; the branch confirms — a booking is never auto-confirmed; reschedule and cancel; reminders at T-1 day and T-2 hours; no-show recording; agent calendars must reflect confirmed viewings. |
| PP-06 | Inquiry & lead capture | Categorised inquiry form per listing; automatic acknowledgement and ticket number; routing to the responsible branch with SLA timer; duplicate-lead detection; member views status and response history in the portal. |
| PP-07 | Application & purchase offer | Rental application and purchase-offer submission as a multi-step form (applicant, occupants, employment, guarantor); upload of identification and income certificates; resumable drafts; status tracking (received / screening / approved / declined / withdrawn) with notification on each transition; screening request forwarded to the rent-guarantee company; branch approval before submission to the owner. |
| PP-08 | Cost & affordability simulation | Rental: initial-cost breakdown (deposit, key money, brokerage fee, guarantee fee, fire insurance, prorated first-month rent — prorated on the same basis as RENOVA). Sale: mortgage repayment simulation (fixed and variable, principal-and-interest) and total acquisition cost including the statutory maximum brokerage commission. Results downloadable as PDF and labelled informational. |
| PP-09 | Area & market guide content | Ward, station-area and school-district guide pages carrying rent and price statistics derived from our own listing data, each linked to the matching search result set; editorial workflow with scheduled publication and version history; every page individually indexable and meeting the discoverability requirement in Section 7. |

#### B.2  Owner Portal (OP)

| ID | Feature | Key Functions & Expected Logic |
| --- | --- | --- |
| OP-01 | Owner dashboard & property status | Occupancy and vacancy status per unit, rent-collection status, lease-expiry calendar and repair/inspection history for every property entrusted to MEC; owners holding several buildings see a consolidated view with per-building and per-unit drill-down. |
| OP-02 | Statements, documents & electronic delivery | Monthly owner statements, inspection reports, contracts and important-matters explanation documents as PDF, filterable by year, property and type; capture and withdrawal of electronic-delivery consent with timestamped evidence; handoff to our e-signature service for documents requiring execution; re-issue requests routed to operations. |
| OP-03 | Repair approval & owner requests | Owners approve or reject repair proposals above a threshold with a comment and a recorded decision time; reminders as the approval deadline approaches; owners submit inquiries and rent-revision or vacancy-handling requests, routed to the property management team with status visible to the owner. |

#### B.3  Brokerage Console (BC)

| ID | Feature | Key Functions & Expected Logic |
| --- | --- | --- |
| BC-01 | Listing intake & media management | Listing creation by branch staff or import from RENOVA; photo and floor-plan upload with bulk upload, ordering and cropping; mandatory-field validation; draft, pending, rejected and published states; complete per-listing change history with the responsible user. |
| BC-02 | Advertising-expression validation (compliance-critical) | Every listing is checked against MEC's advertising rule set before it can be submitted for approval. A violation blocks submission and names the rule that failed; overridable warnings are recorded with the reason and the user. The rule set must be maintainable by MEC without a code release, and every check result is retained as evidence. |
| BC-03 | Publication control & maker–checker approval | Approval by a second qualified user before anything becomes public; scheduled publication and withdrawal; price and condition revision with reason codes; withdrawal with a reason code selected from a maintained list; bulk withdrawal at the end of the moving season; full publication history retained. |
| BC-04 | Listing distribution & registration (compliance-critical) | Published listings are distributed to REINS and to MEC's partner portals, with per-destination status, acknowledgement handling, error queue and re-send. For each listing the console shows which destinations hold a current copy, when each was last updated, and which are overdue. |
| BC-05 | Agent workspace | Assigned leads, viewings and tasks; agent calendar; customer shortlist creation and sharing; activity and call recording against a lead; follow-up reminders; fully usable on a smartphone while on site. |
| BC-06 | Application, contract & tenancy lifecycle | Progress management from application through screening, contract preparation, important-matters explanation, execution and handover; renewal and move-out processing for managed tenancies, including notice generation on the statutory schedule, renewal fee calculation and deposit settlement; every stage change attributable to a named user with a timestamp. |
| BC-07 | Master data & operational settings | Branch, agent, role, fee-table, facility-condition, reason-code, notification-template and advertising-rule masters maintained by MEC administrators without vendor involvement; every change versioned, attributed and effective from a stated date. |

#### B.4  Platform Services (PF)

| ID | Feature | Key Functions & Expected Logic |
| --- | --- | --- |
| PF-01 | Roles, RBAC & branch data scoping (compliance-critical) | Role-based access control with at least System Administrator, Branch Manager, Agent, Property Management Staff, Marketing and Compliance Auditor (read-only with audit access); branch-level data scoping so an agent sees only permitted records; enforcement at both screen and API level; maker–checker for role assignment changes; periodic access-review report export; permission matrix maintained as a deliverable. |
| PF-02 | Transaction audit trail & activity log (compliance-critical) | Tamper-evident logging of member activity (login, listing views, inquiries, applications, consent events) and of every internal action — search, view, change, publication, approval, distribution and export, with a reason where applicable; search and filter viewer for the Compliance Auditor role; retention per Section 7; scheduled export to MEC's audit archive. |
| PF-03 | Management analytics & reporting | Listing performance (views, favourites, inquiries, view-to-inquiry rate), lead funnel by branch and agent, viewing → application → contract conversion, average days-on-market by area and layout, acquisition-channel attribution, owner-portal adoption, and portal performance/error overview; period comparison, drill-down to branch, agent and listing level, CSV/PNG export and scheduled report delivery; refreshed at least hourly. |
| PF-04 | Notification & communication centre | A single delivery service for e-mail, SMS and in-portal messages used by all three applications; template management with variable substitution and an approval step; per-member and per-owner notification preferences; suppression, bounce and opt-out handling; delivery status visible to operators; unread management for the recipient. |
| PF-05 | Personal data rights & consent management | Register of every consent given by a member or owner (electronic delivery, marketing, provision to third parties) with timestamped evidence and withdrawal; case workflow for disclosure, correction, suspension-of-use and deletion requests under the APPI, with response-deadline tracking; export of everything the platform holds about one person. |

#### B.5  Integration (IN)

| ID | Feature | Key Functions & Expected Logic |
| --- | --- | --- |
| IN-01 | Integration with "RENOVA" | REST integration for property master, availability, owner, contract and rent-ledger data; idempotent write operations with correlation IDs; retry and circuit-breaker policy; a reconciliation report for records that fail to synchronise. RENOVA API specifications will be provided after contract award, and some interfaces may be newly developed by our RENOVA team during the project. |
| IN-02 | External service integrations | Map and geocoding service, e-signature service, rent-guarantee (screening) companies, and SMS and e-mail delivery. Each integration shall degrade gracefully, retry where safe, and surface failures to an operator queue rather than to the member or owner. |

— End of Request for Proposal —