DELIVERY EXCELLENCE WORKSHOP

1 August 2026 · BJIT

RfP 05

Intended for: GROUP 5

Project Title

“Astra Mobile” — New Investment App Development (Greenfield)

Client: Astra Wealth Management Co., Ltd.

Category: Mobile · iOS (Swift) · SwiftUI

This pack contains the Request for Proposal followed by a CONFIDENTIAL customer section.

The confidential section is for the Customer/Judge only — remove it before sharing with the DM group.

# Request for Proposal

“Astra Mobile” — New Investment App Development (Greenfield)

| Issuer | Astra Wealth Management Co., Ltd. — Digital Products Office, Tokyo, Japan |
| --- | --- |
| RfP Reference | AWM-2026-007 |
| Issue Date | 29 July 2026 |
| Proposal Deadline | 1 August 2026, 12:45 (submission to our procurement folder) — late proposals are recorded as such |
| Presentation | 1 August 2026, afternoon — 10 minutes per vendor, strictly enforced, in English |
| Contact | All questions in writing only, via the designated communication channel. Answers are shared in writing. Verbal exchanges are non-binding. |

This document is confidential. Use it only to prepare your proposal. We will not share budget information.

# 1. About Astra Wealth Management

Astra Wealth Management Co., Ltd. (“AWM”) is an independent asset management and investment advisory firm. Our head office is in Marunouchi, Tokyo. We serve about 210,000 individual retail investors nationwide. Today, we reach them through our call centre, our partner securities firms, and paper-based account opening. AWM is registered with the Kanto Local Finance Bureau as a Financial Instruments Business operator, under Japan’s Financial Instruments and Exchange Act (FIEA). Regulatory compliance, information security, and investor protection are our top priorities.

AWM works with offshore development partners through our group’s global technology sourcing arm. This project will be done remotely, in English.

# 2. Background — A Brand-New Mobile Investing Channel

AWM has no mobile app today. Members open accounts, give fund orders, and check their portfolio by mail, by call center, or through our partner securities firm’s own portals. Our competitors already offer smartphone-first investing. Our call-center volume keeps rising. Younger investors expect to manage their portfolio and place orders straight from their phone.

So, management has approved “Astra Mobile”: a brand-new, native iOS app, built from scratch. There is no old app, no existing code, and nothing to migrate — this is a greenfield project. It is iOS only for now. Android may come later, but it is not in scope now. The app must open to the public on 1 April 2027, the start of our fiscal year. A nationwide marketing campaign is already booked for that date. This launch date has been fixed. As part of the campaign warm-up, we will invite pre-registered leads in stages, starting 1 February 2027. From the moment they are invited, they must be able to sign in and see their account, which they opened on paper.

# 3. Objectives

- Launch AWM’s first mobile channel, so members can open an account, view their portfolio, and place their own orders — all from a smartphone.

- Cut call-center and back-office work by moving the most common tasks online.

- Give management real-time visibility into the digital business, using built-in analytics.

- Build a secure, auditable platform that is easy to maintain and can grow later — for example, to Android or new products.

# 4. Scope of Work Requested from the Vendor

We want a proposal that covers the whole project, start to finish. This includes help finalizing requirements, design work (except UX and visual design — see Section 5), building the app, testing (both manual and automated), managing TestFlight and App Store releases, and launching the app into production.

## 4.1 Mandated Technology Stack

Our IT standardisation policy fixes the technology direction. Your proposal must follow the table below. Where it says “vendor proposes”, you choose the technology — but you must explain your choice in the proposal.

| Layer | Mandated / Expected |
| --- | --- |
| Mobile language | Swift 5.10 or later (Xcode 16+) |
| UI framework | SwiftUI. You may mix in UIKit only if you explain why. |
| Minimum OS support | iOS 16 or later. State which versions you will support, and for how long. |
| Architecture pattern | MVVM, or another clean architecture you propose. Explain your choice. |
| Local storage & secrets | Use Keychain for credentials and tokens. Use Core Data or SwiftData for offline cache. You choose which. |
| Backend / APIs | REST/GraphQL, via AWM's “A-CORE” platform. Backend development is not part of this contract — see Section 5. |
| CI/CD & distribution | You choose — for example Xcode Cloud, or Fastlane with GitHub Actions. Use TestFlight for beta distribution. |
| Quality tooling | Automated XCTest and XCUITest suites. SwiftLint for static analysis. SAST and dependency (SCA) scanning, built into the pipeline. |
| Crash & analytics SDK | You choose, for example Firebase Crashlytics. AWM must approve it for data residency first. |

## 4.2 Development Methodology — Scrum

- Use Scrum, with fixed 2-week sprints from kick-off to launch. We expect sprint planning, daily scrum, sprint review, and retrospective every sprint.

- Show AWM a working, shippable increment at every sprint review. This is a remote demo. Our product owner and stakeholders will attend.

- Keep the product backlog in a tool AWM can access. You choose the tool; we prefer JIRA or Backlog. Agree the Definition of Done in Sprint 0. It must include automated tests and security checks.

- A short Sprint 0 is fine — for setup, environment, and backlog refinement — if it fits the overall schedule.

## 4.3 Testing

- Unit, integration, and UI-automation testing.

- XCUITest is a first-class deliverable. Its regression suite must run in CI.

- Manual exploratory testing.

- Testing on the physical device matrix (see the client-environment NFR).

- Test how the app behaves when the backend is slow or degraded and show us evidence.

- Support our UAT.

- We will discuss test data handling with the selected vendor, based on our security policy.

## 4.4 App Store Release & Market Launch

- Prepare and submit the app to the Apple App Store: App Store Connect metadata, provisioning profiles, certificates, App Review, and the TestFlight rollout to pre-registered leads.

- AWM owns the Apple Developer account. Our IT team approves every change and release.

- We plan weekly maintenance releases for the first three months after launch, and during campaign periods.

- We will discuss backend operation and monitoring after launch separately.

- App-side crash monitoring through launch and hyper care is the vendor's scope.

# 5. Items Retained by AWM (Out of Vendor Scope)

- UX and visual design — delivered by our agency, Ginza Design Studio, sprint by sprint.

- Backend platform and APIs (“A-CORE”) — AWM builds, hosts, and owns these. The vendor only calls them. Specs follow contract signing.

- Admin console (back-office system) AWM builds this: member search, roles, analytics, and the audit-log viewer. The vendor only needs to generate the F-12 activity events.

- Apple Developer account ownership, security review, and final App Store approval.

- Marketing content and the Japanese-language legal/regulatory disclosure texts.

Explain in your proposal how you will manage these dependencies.

# 6. Functional Requirements

- Appendix B lists what the vendor builds: F-01 through F-13.

- The admin console (member search, roles, analytics, and the audit-log viewer) is out of vendor scope. See Section 5.

- This list is our current understanding. Please confirm it and raise any open questions in writing during the RfP period.

- We expect the member app (vendor scope only) to have about 25 screens.

# 7. Non-Functional Requirements

| Aspect | Requirement |
| --- | --- |
| Availability / reliability | - The crash-free session rate must be 99.5% or higher in production. - If the A-CORE backend APIs are slow or unavailable, the app must degrade gracefully: show clear messages, and use cached, last-known data. - The app must not crash and must not fail silently. |
| Performance | - Cold start must take 2 seconds or less, on supported devices. - Screen transitions must take 500 ms or less. - If an API call takes longer than 300 ms, show a loading state. - The system must stay responsive during month-end and dividend-payment peaks (see Appendix A). - State the concurrent session load your design is tested for and give us test evidence before launch. |
| Security | - Build the app secure by design and fully mitigate the OWASP Mobile Top 10. - Use Face ID or Touch ID for biometric login, with a secure fallback. - Use certificate pinning and store secrets in Keychain. - Encrypt data in transit (TLS 1.2+) and at rest. - Handle personal data according to Japan’s APPI law. - Before launch, run an independent penetration test and vulnerability assessment — you may propose who does this test. |
| Client environment | - iOS 16 or later, on iPhone 11 and newer. Confirm your device-matrix coverage. - We do not need an iPad-specific layout at launch. - Android is out of scope for this contract. |
| Language | - Japanese is mandatory. - English support is desirable. |
| Auditability | - Keep all logs, as described in F-12. - Synchronize clocks using NTP. - Agree the log format with our compliance team. |

# 8. Timeline Expectation

| Milestone | Expectation |
| --- | --- |
| Contract & kick-off (Sprint 0) | Early September 2026 |
| Requirement finalization | September to October 2026, alongside the early sprints. We may keep refining detailed requirements during development, based on internal feedback. |
| Development & testing complete | End of January 2027 |
| UAT by AWM | February 2027 (vendor support expected) |
| Launch preparation, App Store submission & security assessment | March 2027 |
| Public app launch | 1 April 2027 — fixed; delay is not acceptable |

Please present your own sprint-level schedule, with key milestones. State clearly any conditions attached to it.

# 9. Project Structure and Communication

- All communication with AWM is remote: chat and online meetings, in English, through our global sourcing coordinator. Japanese-speaking bridge support on the vendor side is welcome but not required.

- AWM answers written questions, sent through the designated channel. Only written agreements count.

- We require weekly progress reports, in addition to Scrum ceremonies. Every report must show risks, issues, and dependencies clearly.

- Our stakeholders are the Digital Products Office (product owner), the IT Infrastructure/Backend team, the A-CORE maintenance team, Compliance, and Ginza Design Studio.

# 10. Proposal Requirements

Write your proposal in English. It must include at least:

- Executive summary

- Scope of work, and a clear statement of what is out of scope

- Your proposed solution and architecture, showing how you follow the mandated stack. Explain how you will use AI tools to cut costs and improve quality — we expect concrete, checkable claims, not generic ones

- Your estimate, with the basis for it, and a sprint-level schedule with key milestones

- Your meeting cadence and reporting approach

- Your approach to managing risks, issues, and dependencies, including your assumptions

- Approval and version history of the proposal document

- Team structure and resource allocation plan

How to submit: upload your proposal and supporting materials to the designated procurement folder, by the deadline on the cover page. Your presentation slot is 10 minutes. We will stop you on time.

# 11. Selection Criteria and Commercial Terms

- We evaluate proposals on: how well you understand the requirements, and the quality of your written questions; how sound and transparent your estimate and schedule are; how well your technical solution fits, your security posture, and your realistic use of AI; and how clear your proposal and presentation are.

- We do not disclose the budget. Present your pricing with a clear structure and state your assumptions.

- If we find defects after launch, the vendor must fix them quickly, at no extra cost, for a reasonable period.

- All deliverables and source code become AWM’s property once we make final payment.

- Any change to the agreed scope must follow a change-control procedure. Please propose this procedure yourself.

- During the project, AWM may ask for a small number of extra admin functions, based on internal feedback. Please state how you would handle such requests.

# 12. Appendix A — Business & Volume Assumptions

| Item | Assumption |
| --- | --- |
| Existing customers (offline) | About 210,000. We will invite them to register on Astra Mobile in phases, after launch. |
| Pre-registration campaign | About 20,000 pre-registered email leads, to be imported at launch. AWM marketing provides the CSV file; the format is still to be agreed. |
| Registered members — Year 1 target | 60,000 registered members, with about 25,000 monthly active. |
| Peak traffic | Month-end and dividend-payment days. We expect roughly 3 to 4 times normal traffic. |
| Data volume at launch | The customer master has about 210,000 rows, held in A-CORE. App-side data starts from zero. |
| Related systems | A-CORE for investment management, our call-center CRM, our eKYC provider, our bank-account verification service, and our market-data feed provider. |
| Fee calculation note | For historical reasons, some legacy discretionary-mandate accounts in A-CORE calculate the management fee differently: on an average-daily-balance basis. |

# 13. Appendix B — Functional Requirements Detail

Covers F-01 through F-13 (see Section 6 for scope). This is our current understanding; confirm and refine open points in writing during the RfP period.

| ID | Feature | Key Functions & Expected Logic | Comments |
| --- | --- | --- | --- |
| F-01 | Member registration & eKYC onboarding | - Support member pre-registration using email or SMS verification. - Validate email format and phone number format before allowing the one-time code to be sent; limit resends to once every 60 seconds and expires each code after 5 minutes. - Enable full account activation through eKYC, using the contracted provider's JPKI photo-ID-plus-selfie flow. - Show specific, member-friendly error messages for common eKYC failures: blurry photo, expired ID, or a name mismatch between the ID and the selfie — not just a generic “verification failed.” - If eKYC capture fails three times in a row, offer a fallback path (for example, a manual review submission) rather than a dead end. - Include a suitability questionnaire as part of activation, and store the answers with a date, so later suitability re-checks (F-04) can reference when the profile was last confirmed. - Check for duplicate records against the A-CORE customer master; flag a likely match for manual review rather than silently blocking the application. - Save application drafts at every step, so a member can leave and resume later. - Capture Terms & Conditions and electronic-delivery consent, with timestamped evidence. | Lets new members open an account and pass identity verification, entirely from the app through AWM provided API integration. |
| F-02 | Authentication & session management | - Allow login with Face ID or Touch ID. - Provide password login as a fallback. Require a minimum of 12 characters, with at least one number and one symbol, and disallow reuse of the last 5 passwords. - Require an SMS one-time password on first login per device — always, even if “remember this device” was previously chosen on a different device. - Lock the account for 15 minutes after 5 consecutive failed attempts, and notify the member by email when a lockout happens. - Expire idle sessions after 15 minutes. - Require re-authentication for high-risk actions, such as a fund transfer or a payout-account change. - Log every login attempt, success and failure, with device identifier and approximate location, so it can feed into audit needs described in F-12. - Allow members to remember a device for 30 days. | Keeps member accounts secure and controls how members log in and stay logged in. |
| F-03 | Portfolio dashboard (member) | - Show holdings summary cards, total valuation, and today's change. - Include an asset-allocation chart and an unread-notifications badge. - Fetch near-real-time data from A-CORE, and display a clear as-of timestamp. - Support pull-to-refresh, with a visible loading indicator while data is being fetched. - Sort holdings by value (largest first) by default and let the member change the sort order. - Cache the last successfully fetched snapshot locally, so the dashboard is not empty if the member opens the app offline. - If a member holds no funds yet (for example, before their first order executes), show a clear empty state with a call to action to invest — not a blank screen. - Show a graceful degradation message if A-CORE is unavailable. | Gives members an at-a-glance view of their investments. |
| F-04 | New fund order (buy) | - Provide a multi-step wizard for fund selection, amount entry, suitability re-check, and confirmation. - Validate input against our business rules, including an investor-category check and an annual investment-limit check via A-CORE. - If the investment-limit check fails, show the member their remaining limit and let them adjust the amount without restarting the wizard. - Enforce a minimum order amount (to be confirmed with AWM) and round to the nearest whole yen. - Allow draft orders to be resumed and keep an unfinished draft for at least 24 hours before discarding it automatically. - Track order status: received, in screening, executed, declined, and cancelled. - If an order is declined, show the reason category where our business rules permit disclosure, rather than a generic decline message. - Notify members by email and in-app on every status change. | Lets members invest in a fund from within the app. |
| F-05 | Redemption simulation | - Simulate estimated proceeds based on holdings, unit price, and redemption method. - Let the member simulate either a specific unit count or a target cash amount, calculating the other side automatically. - Calculate estimated tax withholding and expected settlement date. - Refresh the simulated unit price if the member leaves the screen open for more than 5 minutes, since market prices move. - Ensure the simulation's calculation basis is identical to A-CORE. - Allow members to download the result as a PDF, with an “indicative only, may change at execution” disclaimer on the export itself, not just on screen. - Clearly label the on-screen result as an information-only simulation. | Helps members preview what they'd get back before redeeming. |
| F-06 | Additional deposit / investment request | - Allow members to request a deposit within their approved limit. - Check the limit in real time via A-CORE; if a request would breach the annual investment limit, block submission and show the maximum allowed amount instead of a generic error. - Route instant transfer requests to A-CORE settlement. - Apply 14:00 JST cut-off time logic, and show the member — before they confirm — which settlement date their request will actually receive. - Process requests placed after the cut-off on the next bank business day, using the Japanese bank-holiday calendar. - Log the exact timestamp used for each cut-off decision, to resolve any edge case dispute (for example, a request placed at exactly 14:00 JST). | Lets members top up an existing investment. |
| F-07 | Payment channel management | - Allow members to register a bank account for direct debit, using our account-verification service. - Allow members to change their registered bank account; support only one active account at a time and require the previous account to be disabled before a new one is confirmed. - If verification fails (for example, a name mismatch or an invalid account number), show a specific, clear reason rather than a generic failure message. - Apply payment-channel changes from the next settlement cycle. - Send a confirmation notification (F-08) to both the old and new registered contact channel whenever a bank account change is made, as a fraud-prevention measure. - Record every change in the audit log. | Lets members manage which bank account funds their investments. |
| F-08 | Notification centre | - Send notifications both in-app and by email. - Support system-event notifications, such as order status, price alerts, campaigns, and operator-published messages. - Let each member set their own notification preferences; transactional notifications (order status, security alerts) cannot be disabled, but marketing/campaign notifications can be opted out of separately. - Deduplicate near-identical notifications sent within a short window, rather than sending several near-duplicate alerts in quick succession. - Show an unread badge count on the app icon. - Manage unread notifications within the app. | Keeps members informed of account activity and alerts. |
| F-09 | Documents & e-delivery | - Provide contract notes, statements, and annual tax reports as PDF. - List documents with filters by year and type, and support search by document reference number. - Show each document's delivery status (delivered, pending, failed), not just list it as available. - Let members view and withdraw their electronic-delivery consent; if consent is withdrawn, the current tax year's documents must remain available, with future documents defaulting to postal delivery per regulatory requirement. - Route re-issue requests to operations, through a workflow. | Gives members access to their statements and tax documents. |
| F-10 | Profile change with review workflow | - Allow members to submit a change to their address, phone, or employment. - Route changes that require screening to an operator review queue. - Let the member see the status of a pending change (submitted, in review, approved, rejected), rather than disappearing silently into a queue. - If a change is rejected, show the member a reason category and let them resubmit, rather than a dead end. - Sync approved changes to A-CORE, and kept a full before-and-after history. | Lets members update personal details, with review for sensitive changes. |
| F-11 | Inquiry management | - Provide a categorised inquiry form (for example: account, orders, payments, technical), so inquiries route to the right operator team automatically. - Issue a ticket number for each inquiry. - Let members attach a screenshot or document to an inquiry (maximum size and file types to be confirmed). - Allow members to view response status and history in the app, including an estimated response time band rather than a specific promised time. - Connect inquiries to our call-center CRM tool. | Lets members raise and track support requests in-app. |
| F-12 | User activity log & audit trail | - Generate and forward member-activity events for audit purposes (login, views of sensitive pages, transactions, consent events), with reliable timestamps. - Storage, 7-year retention, the Compliance Auditor's search/filter viewer, and scheduled exports to the audit archive are AWM's admin console responsibility — see Section 5, not the vendors. - Admin-user activity logging (searches, views, changes, exports performed by operators) happens entirely inside AWM's admin console and is not a vendor requirement. | Captures the activity data AWM needs for compliance and audit. AWM will provide the analytics API for different activities. |
| F-13 | Integration API provided by AWM | - API and API specifications will be provided by us. Vendor needs to integrate those APIs inside the application - Retry and gracefully handle failures when A-CORE is slow or unavailable. - Forward the member-activity events needed for audit purposes — see F-12. - AWM provides the API specification after contract signing; some APIs may still be in development. | Connects the app to AWM's backend investment platform. |

— End of Request for Proposal —

CONFIDENTIAL — CUSTOMER / JUDGE ONLY

Ambiguity Answer Key & Customer Knowledge Pack · RfP 05 · Group 5

Delete this whole section before you give the RfP to the DM group. Do not give any answer below unless the group asks the right question in writing.

# C1. How to use this section & scoring

- This RfP has 10 hidden gaps, contradictions, and missing details on purpose. They are listed in C2. The DM group should find them by asking written questions during Phase 1 to 3.

- Use the Governance (40 points) and Estimation & Margin (30 points) score lines. The more hidden items a group finds and handles well, the higher their score. “Handled well” means: they ask a question, get an answer, and then update their RML, UCM, assumptions, or estimate.

- These 10 items are all findable through careful reading — vague words (“will be discussed,” “reasonable period,” “to be agreed”), missing numbers, or missing dates. None requires deep technical cross-referencing.

- Stay in character as the customer when you answer. If a question is vague, give a vague answer. If a question is precise, give a precise answer.

# C2. Planted ambiguities — answer key

| # | Location / plant | The ambiguity | Where it bites | Customer’s prepared answer (reveal only if asked) |
| --- | --- | --- | --- | --- |
| A-01 | §6 — “approx. 25 screens” | The screen count is an early guess, and it's easy for a group to under-count once they realize how many small states each F-0X feature actually needs (empty states, error states, drafts, etc.). | Estimation entry · RML | Our own rough count is 32 screens for the member app alone. 25 was just an early guess. If a group challenges this number with their own screen list built from Appendix B, tell them well done. |
| A-02 | §5 — UX by Ginza Design Studio “sprint by sprint” | No dates are given for when member-app screen designs actually arrive — just “sprint by sprint.” | Dependency · RML | The first 10 member screens arrive by mid-September. Login and eKYC screens arrive by end of November. Reveal only if a group asks for actual dates rather than accepting “sprint by sprint” at face value. |
| A-03 | §5 / F-13 — A-CORE APIs | API specs come only after the contract is signed. Some APIs don't exist yet. | RML · UCM High · schedule | About 55% of the APIs are documented today. The order and limit-check APIs are new. Their spec draft arrives at the end of October. A test sandbox arrives mid-November. Groups should treat F-13 as high risk and add a buffer. |
| A-04 | §4.3 — test data | The RfP just says test data “will be discussed.” It doesn't say what data, or when. | Security · effort | We only give masked, production-like data. This needs a security agreement first, which takes about 4 weeks. We never send real personal or account data offshore. |
| A-05 | §4.4 — ops after launch | The RfP says this will be “discussed separately.” It doesn't say if this is in scope or out of scope. | Scope boundary · margin | It's out of scope for this contract. Launch scope ends after a 2-week hypercare period. We plan a separate 1-year operations contract later. Don't include it in this price. |
| A-06 | §8 — UAT “support expected” | The RfP asks for UAT support but doesn't say how much effort this needs. | Estimation · resource plan | We expect 2 vendor people full-time during February. Defects should be fixed within 3 business days. |
| A-07 | §11 — warranty “reasonable period” | The warranty period is called “reasonable,” but no length is given. | Contract gov · margin | Our standard warranty is 6 months. We'll accept 3 months if the group backs it up with quality evidence, like test automation coverage or defect metrics. |
| A-08 | §7 — “English desirable” | It's not clear if English support is required at launch, or later. | Scope baseline | English support is Phase 2, after launch. The correct move is to clearly exclude it from launch scope. |
| A-09 | Appendix A — pre-registration CSV | Appendix A says the CSV file format is “to be agreed.” This hides a real data-quality problem. | Estimation · data work | The CSV file uses Shift-JIS text encoding. It has no unique ID column. About 8% of the rows are duplicates. Real effort is needed to clean and match this data. Only reveal these details if a group asks about the file format or data quality. |
| A-10 | F-10 / §7 — no SLA for profile-change review turnaround | Section 7 gives precise, numeric targets for performance and availability. But it says nothing about how long the human review step in F-10 should take. This gap is easy to miss, because the rest of Section 7 looks thorough. | Estimation · customer expectations | Our operations team targets 1 business day for standard changes, like address or phone number. Employment or status changes need extra checks, so they can take up to 3 business days. This number is not written anywhere in the RfP. If a vendor's mock-ups or proposal state a turnaround time, they assumed it. They should have asked us first. |

# C3. Additional customer knowledge (answer if asked)

- Business driver: the board approved a digital strategy. Call-centre costs are 1.4 billion JPY per year. The target is to cut this by 25% within 3 years.

- eKYC provider: our contract covers 40,000 verifications per year. Their API is well documented and stable.

- Security standards: our internal standard follows JFSA and FISC guidelines. We can share a summary sheet under NDA, after the contract is signed.

- Settlement cut-off (F-06): the A-CORE settlement batch runs at 09:30 and 13:30 JST, on bank business days only. “Instant” means within the next batch, not truly instant.

- Bank-holiday calendar: we use the standard Japanese banking calendar. This includes 31 December to 3 January. AWM provides the master calendar file.

- Notification volumes: at steady state, order and price notifications send about 120,000 emails per month.

- Admin users at launch: about 35 people. That's 4 supervisors, 20 operators, 6 compliance staff, and 5 admins.

- If something isn't listed here: stay in character as the customer. Answer consistently. Write down what you said, and share it with the facilitation desk at the break.

# C4. Scripted scope change — inject at ~11:30

Send in writing to the group:

“Management has decided that members must also be able to export their portfolio holdings as a PDF, at launch. Please include this. The 1 April launch date cannot move.”

- Correct handling: first, the vendor analyses the impact. Then they raise a costed Change Request with options for schedule and scope — for example, add the export feature but move the launch date, or keep the date and add the feature after launch. Then the customer decides in writing. Then the baseline gets updated. The rule is: “No CR, No Execution.”

- Deduct points if the vendor quietly absorbs this into the same price and schedule, or if they just refuse without any analysis. Reward a Change Request that protects the vendor's margin AND gives the customer a realistic option.

— End of Confidential Section —