REQUEST FOR PROPOSAL

RfP 02

### Intended for: The App-solute Owners

"SolaraLife" — Resident Mobile App: Build, Testing & Market Release

Client: Solara Living Group  ·  Category: Mobile (iOS & Android)  ·  Flutter · Existing Backend API

| Field | Detail |
| --- | --- |
| Issuer | Solara Living Group — Resident Experience Office |
| RFP Reference | SLG-2026-011 |
| Issue Date | 31 July 2026 |
| Proposal Deadline | 1 August 2026, 13:00 BST (submission to the designated procurement folder) — late proposals are accepted but recorded as late |
| Presentation | 1 August 2026, 14:00 BST — 10 minutes per vendor, strictly enforced, in English |
| Contact | Written Q&A window: 31 July – 1 August 2026, closing 10:00 BST. All questions in writing only, sent from the Proponent's actual e-mail address to mamun.khan@bjitgroup.com. Answers are shared in writing with all Proponents. Verbal exchanges are non-binding. |

# Table of Contents

Intended for: The App-solute Owners	1

Table of Contents	1

​	1

​	1

Document Version History	2

1. About Solara Living Group	2

2. Background — Bringing Resident Self-Service to Mobile	2

3. Objectives	2

4. Scope of Work Requested from the Vendor	3

4.1 Mandated Technology Stack	3

4.2 Development Methodology — Scrum	3

4.3 Testing	3

4.4 Release & Launch	3

4.5 Staff-Facing Tooling	3

5. Items Retained by Solara (Out of Vendor Scope)	4

6. Functional Requirements	4

7. Non-Functional Requirements	4

8. Timeline Expectation	5

9. Project Structure and Communication	5

10. Proposal Requirements	5

10.1 Submission Pack — 12 Mandatory Artifacts	6

10.2 Governance Gates for This Engagement	6

11. Selection Criteria and Commercial Terms	7

12. Appendix A — Business & Volume Assumptions	7

13. Appendix B — Functional Requirements Detail	7

This document is confidential and provided solely for preparing a proposal. Budget information will not be disclosed. Backend, hosting and database work are out of scope for this engagement — see Section 5.

## Document Version History

Current version: 1.8 — 30 July 2026.

| Version | Date | Summary of Changes |
| --- | --- | --- |
| 1.0 | 29 Jul 2026 | Initial RFP: SolaraLife resident app scenario, F-01–F-15, baseline NFRs/timeline. |
| 1.1 | 30 Jul 2026 | Confirmed Q&A window, proposal deadline, presentation time and written-questions-only policy per procurement feedback. |

# 1. About Solara Living Group

Solara Living Group ("Solara") is a residential property management company operating 85 multifamily and build-to-rent communities, serving approximately 120,000 residents. Communities are marketed to residents under five consumer-facing brands — SolaraLife (flagship), NestWell, HarborView, ParkRow and CopperOak — while all properties run on a single back-office platform, "Solara OMS" (Occupant Management System). Solara places a high priority on resident experience, data privacy, and operational consistency across its brand portfolio.

Solara works with offshore development partners through its technology partnerships office; this engagement will be executed remotely, in English.

# 2. Background — Bringing Resident Self-Service to Mobile

Solara residents currently reach the property office by phone, e-mail or the leasing-office front desk for every routine need: checking a balance, requesting maintenance, booking the clubhouse, or asking a question. There is no resident-facing mobile app today. Property staff report rising call volumes, and resident surveys show strong demand for basic self-service.

Leadership has approved "SolaraLife" — a new resident mobile app for iOS and Android, to be built end-to-end by an external partner against the existing Solara OMS backend and its APIs. The app must be white-label capable so a single codebase serves residents at all five Solara brands, each with property-appropriate branding and an appropriate feature set. Public launch is planned for 1 March 2027, timed to the opening of Solara's Spring leasing and renewal season, for which regional marketing has already reserved advertising slots; this date is fixed. Willowbrook — Solara's largest community at 2,400 units and the pilot site for the current Solara OMS rollout — will begin using the app under a limited resident beta from 15 January 2027, so that property staff and residents can validate the experience ahead of the wider rollout.

# 3. Objectives

- Give residents a modern self-service channel for the most common needs: maintenance requests, amenity booking, payment visibility, documents, and communication with property staff.

- Reduce call volume and front-desk workload at the property offices.

- Support Solara's multi-brand portfolio from a single app and codebase.

- Establish a secure, well-tested app, ready for a smooth and on-time public store release, that can grow after launch.

# 4. Scope of Work Requested from the Vendor

Solara requests a proposal covering two connected deliverables: (1) the SolaraLife resident mobile app, and (2) the necessary staff-facing tooling so property staff can triage and act on what residents submit through the app. Scope covers requirement finalization support, UI/UX design (wireframes, visual design and a persona-aware design system covering all five brand personas), application development for the resident app, integration with the existing Solara OMS REST APIs, testing (manual and automated), and production release of both deliverables. Vendors propose and justify the technical approach for the staff-facing tooling as part of their solution. Backend development, hosting and database work remain explicitly out of scope (Section 5).

## 4.1 Mandated Technology Stack

The technology direction below is fixed by Solara's technology partnerships office. Proposals must comply; where an item says “vendor proposes,” the choice must be justified in the proposal.

| Layer | Mandated / Expected |
| --- | --- |
| Mobile framework | Flutter 3.22 or later; Dart 3.4 or later; a single codebase serving iOS and Android |
| State management | Vendor proposes (e.g. GetX, Riverpod, Bloc) — justify the choice |
| Backend / API | Consumes the existing Solara OMS REST APIs (OpenAPI 3.0); API readiness varies by endpoint — see Section 5. No backend development by the vendor. |
| App store accounts | Apple Developer Program and Google Play Console accounts are owned by Solara; the vendor manages submission and release under these accounts |
| Design tooling | Vendor proposes (e.g. Figma); UI/UX design is a vendor deliverable (Section 4) — design files and a persona-aware design system are handed off to Solara alongside the source code |
| Quality tooling | Automated unit/widget/integration test suites; static analysis; dependency (SCA) scanning; basic security testing (e.g. automated vulnerability scanning covering the OWASP Top 10) |

## 4.2 Development Methodology — Scrum

Scrum with fixed 2-week sprints from kick-off to launch; sprint planning, daily scrum, sprint review and retrospective are all expected.

A potentially shippable increment is demonstrated to Solara at every sprint review (remote demo); the Solara product owner and stakeholders attend.

Product backlog maintained in a tool accessible to Solara (vendor proposes; JIRA preferred); Definition of Done to be agreed in Sprint 0 and to include automated tests and security checks.

A brief Sprint 0 (foundation, environment, backlog refinement) is acceptable within the overall schedule.

## 4.3 Testing

Unit, widget, integration and end-to-end testing with automation as a first-class deliverable (regression suite runs in CI); manual exploratory testing and a device/OS matrix per the client-environment NFR (Section 7); performance testing under expected peak load, with evidence; basic security testing (e.g. automated vulnerability scanning covering the OWASP Top 10) as part of the test approach; support for Solara's UAT. Test data and test-tenant provisioning will be coordinated with Solara's property-operations team.

## 4.4 Release & Launch

The vendor shall prepare the app for production release and perform the production launch. Release cadence, the approval workflow for shipping changes, and post-launch operational support are to be proposed by the vendor as part of the solution.

## 4.5 Staff-Facing Tooling

In addition to the resident app, the vendor shall provide the necessary staff-facing tooling for property staff to triage and act on resident submissions: service and maintenance request status updates (F-04), amenity-booking conflict/waitlist management (F-05), proof-of-payment verification (F-06), messaging and inquiry responses with SLA visibility (F-10), document re-issue review (F-09), and community announcement publishing and notification template management (F-08). Role-based access is required (see F-16/F-17 in Appendix B). Staff must also be able to define and maintain the service/maintenance categories and their forms (F-18), so the catalogue of request types can grow with the business without a mobile app release. Propose and justify the technical approach, platform, NFRs and hosting for this tooling as part of your solution.

# 5. Items Retained by Solara (Out of Vendor Scope)

- Backend/API development, hosting and the Solara OMS database: Solara's internal platform team maintains this system. Full API specifications for the integrations in Appendix B will be provided after contract award; vendors should note that not every required API may be fully built and stable at that time, and should state in the proposal how this dependency will be managed.

- Brand guidelines and marketing assets (logos, color palettes, imagery) for each of the five personas: provided by Solara's marketing team, progressively over the project. UX and visual design (wireframes, mockups and the resulting design system) are NOT provided by Solara — this is the vendor's responsibility (Section 4).

- Data migration of existing resident and lease records into Solara OMS: owned by Solara; the vendor's app consumes this data via API once available.

- The deeper back-office administration of properties, leases and owners inside Solara OMS itself (a separate enterprise system): remains out of scope. The staff-facing tooling described in Section 4.5 is limited to triaging what residents submit through the app, not full property/lease administration.

- Marketing content, store-listing copy, and legal texts (Terms of Use, Privacy Policy): provided by Solara; the vendor integrates them as static content.

Vendors must state in the proposal how they will manage dependencies on the items above.

# 6. Functional Requirements

The required features and their expected functions and logic are elaborated in Appendix B. F-11 (Persona & Brand Configuration), F-12 (Usage Analytics Instrumentation), F-13 (Activity & Audit Log), F-16 (Resident Request Management), F-17 (Communication & Configuration Management) and F-18 (Service/Maintenance Type & Dynamic Form Management) are mandatory for launch and cannot be descoped. The list represents Solara's current understanding; vendors should confirm and refine open points in writing during the RfP period. We expect the resident app and the staff-facing tooling together to be in the range of approximately 35 screens.

# 7. Non-Functional Requirements

| Aspect | Requirement |
| --- | --- |
| Availability | The app must handle Solara OMS API unavailability gracefully (cached/last-known-good data with a visible as-of timestamp); target 99.5% crash-free session rate. |
| Performance | Cold start ≤ 2.5s on a mid-tier device; screen transitions ≤ 1.5s. The app must remain stable during renewal-season peak usage; the vendor shall state the concurrent active-session load its design is validated for and provide load-test evidence before launch. |
| Security | Secure by design; conformance to OWASP MASVS Level 2 for mobile applications; SMS one-time-password required for two-factor authentication (see F-02); secrets/tokens stored via platform secure storage (Keychain/Keystore); TLS 1.2+ in transit; resident personal data handled per applicable data-privacy regulation. |
| Offline behavior | Core resident information (dashboard, documents, service-request history) must remain viewable offline, with a local queue for actions taken offline that syncs automatically on reconnect. |
| Dynamic form rendering | New or changed service/maintenance categories and forms (F-18) must render in the resident app without a new app build or store/Play submission. The app must cache the latest known form definitions locally and behave gracefully if the form service is unreachable. |
| Client environment | OS: iOS 15 or later, Android 8.0 (API 26) or later; smartphone-first. Tablet layout is a stretch goal, not required at launch. |
| Accessibility | Conformance with WCAG 2.1 Level AA equivalent mobile accessibility guidance for resident-facing screens. |
| Language | English is mandatory. Additional languages are desirable. |
| Auditability | All sensitive actions logged per F-12, with device and timestamp metadata; device clocks reconciled via NTP-based time sync. |

# 8. Timeline Expectation

Vendors shall present their own sprint-level schedule with key milestones and clearly state any conditions attached to it.

| Milestone | Expectation |
| --- | --- |
| Contract & kick-off (Sprint 0) | Early September 2026 |
| Requirement finalization | September 2026, running alongside early sprints. Detailed requirements may continue to be refined during development based on internal feedback. |
| Development & testing complete | End of November 2026 |
| UAT by Solara | December 2026 (vendor support expected) |
| App store submission & launch preparation | January 2027 |
| Public launch | 1 March 2027 — fixed; delay is not acceptable |

# 9. Project Structure and Communication

All communication with Solara is remote (chat and online meetings) and in English, through the technology partnerships office.

A written Q&A window (grooming Q&A session) is open 31 July – 1 August 2026, closing 10:00 BST. Questions must be submitted in writing only, from the Proponent's actual e-mail address, through the designated channel. Solara shares answers in writing with all Proponents. Only written agreements are valid; verbal exchanges are non-binding.

Weekly progress reporting is required in addition to Scrum ceremonies; risks, issues and dependencies must be visible in every report.

Solara stakeholders: Resident Experience Office (product owner), Solara OMS Platform Team, Property Operations, Compliance/Privacy, and the Marketing/Brand Team (source of the per-persona brand assets in Section 5).

# 10. Proposal Requirements

The Complete Technical Proposal must be in English and must contain, at minimum, the twelve elements below. Format is free.

- Executive summary

- Scope

- Out of scope

- Solution with tech stack (architecture and technology choices for both the resident app and the staff-facing tooling, justified against Section 4.1, your UI/UX design approach and tooling, and how AI tools will be leveraged to reduce cost and improve quality — concrete, verifiable claims expected)

- Estimation (with its basis)

- Schedule with key milestones (sprint-level)

- Meeting cadence

- Reporting

- Risk / Issue / Dependency (management approach, including your assumptions and your change-control approach for scope changes raised during the engagement)

- Approval & version history (of the proposal document)

- Team structure

- Resource allocation plan

In addition to the twelve elements above, Solara also asks for an outline of your firm's standard post-launch Application Management Services (AMS) / long-term maintenance offering, for future planning (do not price this into the core proposal).

Presentation: 1 August 2026, 14:00 BST — 10 minutes per vendor, hard stop, strictly enforced (suggested split: 8 minutes presentation + 2 minutes Q&A/changeover), plenary session, in English.

Submission: upload the Complete Technical Proposal together with the Submission Pack (Section 10.1) to the designated procurement folder by 1 August 2026, 13:00 BST (the deadline on the cover); late proposals are accepted but recorded as late.

## 10.1 Submission Pack — 12 Mandatory Artifacts

In addition to the Complete Technical Proposal, upload the following twelve supporting artifacts to the designated procurement folder before the deadline on the cover. Each artifact anchors to a specific point in the engagement's governance framework (Section 10.2):

| # | Artifact | Anchors To |
| --- | --- | --- |
| 1 | Requirement Package (consolidated from this RfP) | Requirement Clarification |
| 2 | Open Questions Register | Requirement Clarification |
| 3 | Requirement Maturity Level (RML) status per requirement (≥ 2 required to estimate) | Estimation Entry Gate |
| 4 | Uncertainty classification per requirement (Stable / Partially Defined / High Uncertainty / R&D) | Estimation |
| 5 | Reverse Validation Workshop record | Critical control — before proposal submission |
| 6 | Risk / Assumption Register (client-visible) | Bid + Contract |
| 7 | Solution Approval note (+ Technology Risk Assessment) | Solution Validation Gate |
| 8 | Deliverable-based Work Breakdown Structure (100% traceable to the Requirement Package) | Estimation |
| 9 | Risk Buffer calculation + Estimation Assumptions Log | Estimation Validation Gate |
| 10 | Scope Baseline + Margin Baseline (against the Workshop Rate Card) | Contract + Financial Governance |
| 11 | Bid Review Committee (BRC) decision record (Go / No-Go) | Bid Approval |
| 12 | The Complete Technical Proposal itself (the presented output) | Final deliverable |

## 10.2 Governance Gates for This Engagement

Your proposal preparation is expected to pass through five decision gates before submission:

- 1. Estimation Entry Gate — Requirement Maturity Level (RML) ≥ 2 per requirement before estimation starts

- 2. Solution Validation Gate — solution approved with the customer (BrSE role) + Technology Risk Assessment complete

- 3. Estimation Validation Gate — risk buffer sized against the uncertainty classification + Estimation Assumptions Log complete

- 4. Bid Review Committee (BRC) — Go / No-Go decision recorded

- 5. Scope Baseline Confirmation — scope and margin baseline confirmed against the Workshop Rate Card (provided separately)

# 11. Selection Criteria and Commercial Terms

Evaluation: (a) understanding of requirements and quality of written clarification, (b) soundness and transparency of estimation and schedule, (c) technical solution fit, security posture and realistic use of AI, (d) clarity of the proposal and presentation.

No budget is disclosed. Pricing shall be presented with a clear structure and stated assumptions.

Defects found after launch shall be corrected promptly by the vendor without additional cost for a reasonable period.

Clarify in your proposal how any post-launch AMS offering (Section 10) would relate to this warranty period.

Deliverables and source code become the property of Solara upon final payment.

Any change to agreed scope shall follow a change-control procedure to be proposed by the vendor.

Solara may request a small number of additional administrative or configuration screens based on internal feedback during the project; vendors should state how such requests would be handled.

# 12. Appendix A — Business & Volume Assumptions

| Item | Assumption |
| --- | --- |
| Communities / brands | 85 communities under 5 consumer brand personas (SolaraLife, NestWell, HarborView, ParkRow, CopperOak) |
| Existing residents | Approximately 120,000; existing resident and lease records held in Solara OMS |
| Resident onboarding | All communities onboarded to the app in a single wave at public launch; existing residents invited by e-mail with a property-specific access code |
| Registered users — Year 1 target | 45,000 (about 20,000 monthly active) |
| Peak usage | Spring leasing/renewal season (February–March) and month-end rent-due dates; renewal-season traffic is expected to be materially higher than steady state |
| Existing resident data import | ~120,000 resident/lease records exported from Solara's legacy tenant system for initial account matching; format to be agreed |
| Related systems | Solara OMS (occupant/lease management), payment processor (proof-of-payment workflow only — no in-app card payment in v1), amenity-booking calendar service |
| Fee proration note | Standard new leases prorate fees on a daily basis; some legacy month-to-month leases carried over from an older system prorate on a 30-day-month basis |

# 13. Appendix B — Functional Requirements Detail

F-11, F-12, F-13, F-16, F-17 and F-18 are mandatory for launch. This detail represents Solara's current understanding; confirm and refine open points in writing during the RfP period.

| ID | Feature | Key Functions & Expected Logic |
| --- | --- | --- |
| F-01 | Resident registration & onboarding | Property-specific access code (from Solara OMS) plus e-mail verification; step-up to full account with profile completion; duplicate detection against the Solara OMS resident master; T&C and e-delivery consent capture with timestamped evidence. |
| F-02 | Authentication & session management | E-mail/password login with mandatory SMS one-time-password (2FA); password policy (length, history, lockout after 5 failures with cool-down); session timeout after 15 minutes idle; re-authentication for high-risk actions (payment-proof upload, profile change); device remember option (30 days). |
| F-03 | Persona-aware home dashboard | Lease/unit summary, balance snapshot, next due date, open service-request count, unread-notification badge; brand-specific theme (logo, colors, imagery) resolved at runtime from the resident's assigned persona; data pulled from Solara OMS with a visible as-of timestamp; graceful degradation when the API is unavailable. |
| F-04 | Service & maintenance requests | Category (configurable — see F-18), description and photo attachment; the fields shown depend on that category's form definition and render dynamically, so new categories can be introduced without a mobile app release; certain categories (e.g. unit alterations) route to a staff approval queue before work is scheduled; status tracking (Submitted / Assigned / In Progress / Resolved / Closed) with push and in-app notification on each transition; resident can add follow-up comments. |
| F-05 | Amenity booking | Browse and reserve shared amenities (clubhouse, pool, fitness room, guest suite) by date/time slot; cancellation-policy enforcement; waitlist when a slot is full; calendar view of the resident's own bookings. |
| F-06 | Payments & balance | View current balance, next due date and payment history; upload proof of payment for offline payment methods (money order, cashier's check); prorated-fee display for the current billing period calculated identically to Solara OMS; no in-app card payment in v1 (informational/self-service only, not a payment gateway). |
| F-07 | Multi-unit / multi-property switching | Residents who lease more than one Solara unit can list their units and switch the “active” unit, which reloads persona, services and access rights accordingly. |
| F-08 | Community announcements & notification centre | Staff-published announcements with scheduling; per-resident notification preferences (push / e-mail / in-app); system events (payment due T-5/T-1, service-request status, booking confirmation); templates with variable substitution managed by staff in the back office. |
| F-09 | Documents & e-delivery | Lease documents, notices and statements as PDF; filterable list (year, type); e-delivery consent status view and withdrawal; re-issue request routed to property staff. |
| F-10 | Messaging with property staff | Categorized inquiry form; ticket number issued; resident can view response status/history in the app; staff-side handled in the back office (assignment, canned replies, SLA timer display). |
| F-11 (mandatory) | Persona & brand configuration | Runtime theming engine that resolves logo, color palette, imagery and enabled-feature set per property/persona from configuration served by Solara OMS; must support all five current brands and be extensible to future brands without an app-store release. |
| F-12 (mandatory) | Usage analytics instrumentation | Event tracking for key funnels (onboarding completion, feature usage, notification open rate) using an agreed event schema; events are sent to Solara's own analytics/reporting pipeline — the vendor instruments the app only; building the reporting dashboard itself is out of scope (Section 5). |
| F-13 (mandatory) | Activity & audit log | Client-side capture of sensitive resident actions (login, profile changes, payment-proof submissions, document views) with timestamp and device metadata, sent to a Solara OMS audit endpoint; local buffering if offline. |
| F-14 (nice-to-have) | Utility self-read meter capture | Resident photographs their unit's water/electric meter and submits the image with a manually entered reading; automatic reading via OCR is a stretch goal for a future release. |
| F-15 (nice-to-have) | Visitor QR pass | Resident generates a QR code for an expected visitor or guest-parking pass, valid for a specified date/time window, for property staff to scan at the gate using a separate staff-side tool (not part of this app). |
| F-16 (mandatory) | Resident request management (staff-side) | Staff queue for service and maintenance requests (assign, update status, approval step for restricted categories), amenity-booking management (conflict resolution, waitlist promotion), proof-of-payment verification, and document re-issue review; role-based access (Property Manager, Leasing Staff, Maintenance Coordinator, Read-only Auditor). |
| F-17 (mandatory) | Communication & configuration management (staff-side) | Staff-side capability for composing/scheduling community announcements and managing notification templates (feeds F-08), and for managing persona/brand configuration values and enabled-feature toggles per property (feeds F-11 at runtime). |
| F-18 (mandatory) | Service/maintenance type & dynamic form management | Property Managers can create and edit service/maintenance categories at any time, so the catalogue can grow with the business without a mobile app release. Each category's form is built from a defined set of reusable controls; form definitions are versioned and served to the resident app, which renders the correct form dynamically for whichever category the resident selects (feeds F-04). Adding a category or changing a form's fields must not require a new mobile app build or app-store/Play Store submission — this is a prerequisite for the feature, not an optional nicety. |

— End of Request for Proposal —