HOSHINO AUTOMOTIVE SYSTEMS CO., LTD.

ADAS Electronics Division  ·  Nagoya, Japan

REQUEST FOR PROPOSAL

RfP 08

Project Title

"Hoshino Sight-8" — Driver-Assistance Control Unit Software (New Development)

Customer: Hoshino Automotive Systems Co., Ltd. 
· Category: Embedded  C / C++ automotive embedded  
·  Domain: Automotive (ECU / driver-assistance supplier)

| RfP Reference | HAS-2026-ADAS-07 |
| --- | --- |
| Workshop RfP ID | RFP-08 — Embedded |
| Issue Date | 30 July 2026 |
| Engagement Scope | Build + testing + release |
| Customer Keeps | Hardware & specifications |
| Document Owner | Iftekhar Uddin Ahmed — Customer / BJIT-side Consultant & BSE |
| Version | 1.0 |

DELIVERY EXCELLENCE WORKSHOP

Intended for: GROUP 8 (Embedded)

1 August 2026  ·  BJIT

Table of Contents

1. About Hoshino Automotive Systems	3

2. Background — A New Driver-Assistance Unit	3

3. Objectives	3

4. Scope of Work Requested from the Vendor	4

4.1 Mandated Technology	4

4.2 Development Method	4

4.3 Testing	5

4.4 Releases and Delivery Gates	5

5. Items Retained by Hoshino (Out of Vendor Scope)	5

6. Functional Requirements	5

7. Non-Functional Requirements	6

8. Timeline Expectation	6

9. Project Structure and Communication	6

10. Deliverables	7

11. Proposal Requirements	7

12. Selection Criteria and Commercial Terms	8

Commercial terms	8

13. Appendix A — Business and Volume Assumptions	8

14. Appendix B — Functional Requirements Detail	9

If this list looks empty when you open the file, click inside it and press F9 (or right-click and choose "Update Field") to build the page numbers.

Request for Proposal

"Hoshino Sight-8" — Driver-Assistance Control Unit Software (New Development)

| Issuer | Hoshino Automotive Systems Co., Ltd. — ADAS Electronics Division, Nagoya, Japan |
| --- | --- |
| RfP Reference | HAS-2026-ADAS-07 |
| Issue Date | 30 July 2026 |
| Written Question Window | 31 July – 1 August 2026, closing 10:00 BST (Bangladesh Standard Time). Grooming and Q&A session included. |
| Proposal Deadline | 1 August 2026, 13:00 BST — uploaded to our procurement folder. Late proposals are accepted but recorded as late. |
| Presentation | 1 August 2026, 14:00 BST — 10 minutes per vendor, strictly enforced, in English. |
| Contact | All questions in writing only, via the designated communication channel. Answers are shared in writing. Verbal exchanges are non-binding. |

# 1. About Hoshino Automotive Systems

Hoshino Automotive Systems Co., Ltd. ("Hoshino") is a car-parts supplier based in Nagoya, Japan. We design and build electronic control units — the small computers fitted inside a car that run features such as lane guidance and emergency braking. We supply Japanese and European car makers and have shipped more than 12 million units.

We follow a formal automotive quality system, and our software organization is independently assessed against the automotive process standard used across the industry. We expect the same discipline from our partners. Hoshino works with software partners outside Japan through our global engineering sourcing group; this project will be run remotely and in English.

# 2. Background — A New Driver-Assistance Unit

A major Japanese car maker (our "Programme Customer") has selected Hoshino to supply the driver-assistance unit for their next car platform. The unit is called Sight-8. It reads the road ahead through a camera mounted behind the windscreen, works out what is happening, and then asks the steering and braking systems to act.

Sight-8 replaces our current Sight-6 unit. It uses a different processor chip and a different software base, so no existing software can be carried over. The hardware, the chip, the camera and the safety design are already frozen. What we need from a partner is the software that runs on top: writing it, testing it, and releasing it to us.

The project has three delivery gates and none of them can move. In addition, our Programme Customer has scheduled a technical review in November 2026 at which the lane-guidance function must be demonstrated running end to end. Our reputation on this programme depends on that review going well.

# 3. Objectives

- Deliver production-quality software for the Sight-8 unit on the hardware and software base we provide.

- Meet the automotive functional-safety standard (ISO 26262) in full for everything the vendor produces.

- Produce clean, well-tested code that follows the automotive coding rules we use (MISRA C:2012 for C, and the matching guidelines for C++).

- Prove quality continuously through automated testing from the first weeks, not only at the end.

- Hit all three delivery gates on time, with no surprises in the final month.

# 4. Scope of Work Requested from the Vendor

Hoshino requests a proposal covering the complete software job for this unit: support in breaking down our requirements, software design, writing the code in C and C++, testing at every level, and packaging each release. You will also correct defects we find, for a defined period after each gate.

## 4.1 Mandated Technology

The technology below is fixed by our engineering policy and is not open for discussion. Where the table says "you propose", justify your choice in the proposal.

| Item | Fixed / Expected |
| --- | --- |
| Processor chip | Infineon AURIX TC4xx — a multi-core automotive chip. We own the board and the low-level drivers. |
| Software base | AUTOSAR Classic 4.4 — a standard automotive software framework. We configure the base layers and hand you the interfaces to build on. |
| Languages | C for the safety-critical parts and C++ for the higher-level parts, using a restricted, safe subset of each. |
| Coding rules | MISRA C:2012 for C and the matching automotive C++ guidelines. Every exception must be written down and approved by us. |
| Customer-supplied logic | Part of the control logic is delivered by our engineering team as models, together with code generated automatically from those models. You plug that code in. You do not edit it. |
| Code-checking tool | You propose it. It must be an approved tool for safety work and its report must be readable by our systems. |
| Unit-test tool | You propose it. It must prove how much of the code the tests actually exercise. |
| Bench testing | We own two test benches in Nagoya that run the unit against a simulated car. You write the test cases and book bench time through our test coordinator. |
| Code storage and tickets | Our own systems, reached through a secure connection we provide. No source code on personal machines. |
| Build automation | You propose and operate the automated build-and-test pipeline. |
| Requirement tracking | Our requirements tool. Every requirement must be linked to design, code and tests. These links will be audited. |

## 4.2 Development Method

- We work to a formal engineering sequence: requirements, design, code, then testing at each level, with a review and written evidence at every step. You are expected to work the same way.

- Work is organized in fixed three-week cycles from kick-off to the final gate. From cycle 3 we expect a working software version on a simulator. From cycle 8 we expect a working version running on the real hardware.

- You attend our weekly change-control meeting and our monthly safety review, both online. Your technical lead and your safety lead must attend.

- At kick-off we agree what "finished" means for each type of work: coding rules clean or exceptions approved, unit tests passing, requirement links updated, and code-check findings reviewed.

- Weekly written progress reporting is required in addition to these meetings. Risks, issues and dependencies must appear in every report.

## 4.3 Testing

Testing is a core part of this contract, not an afterthought. You are responsible for unit testing (each module on its own, with evidence of how much code is covered), integration testing (the modules together), and system testing on the bench against a simulated car. Automated regression testing must run in your pipeline. You also support us when we find defects during car-level testing, which is our job.

You write the test cases. We provide the benches and the recorded driving data used to seed the tests; conditions for handling that data will be discussed with the selected vendor in line with our data-protection and export rules.

## 4.4 Releases and Delivery Gates

At each gate you hand us a complete release package: the software, build instructions, test reports, code-quality reports, requirement-link export, and release notes explaining exactly what changed. We then install it on the unit and run our own car-level checks. Software maintenance after the final gate, and support during mass production, are expected to be discussed separately from this contract.

# 5. Items Retained by Hoshino (Out of Vendor Scope)

- Hardware: the chip choice, the circuit board, the low-level drivers and the supply of development boards.

- The safety design of the unit — which functions are safety-critical and how safe each must be. We hand you the resulting safety requirements.

- Configuration of the standard software base, including the communication and diagnostic layers. Interfaces are handed over as they become available.

- The control-logic models and the code generated from them, produced by our engineering team.

- The security design, the encryption keys, the secure start-up chain and the updater beneath the software-update function.

- Car-level testing, road approval, and all contact with the Programme Customer.

- Ownership of our engineering systems and the final decision to approve any release.

You must state in the proposal how you will manage your dependency on each of the items above.

# 6. Functional Requirements

The required features and their expected behavior are set out in Appendix B. F-13 (Diagnostics and fault memory), F-14 (Safety monitoring) and F-15 (Security functions) are compulsory for the final gate and cannot be dropped or postponed. The list represents our current understanding; you should confirm it and refine open points in writing during the question window.

As a size indication, our early internal count is about 320 software modules across all features. That number was produced before the safety and diagnostic work was broken down, and we have not re-checked it since.

# 7. Non-Functional Requirements

| Aspect | Requirement |
| --- | --- |
| Safety | The software must meet the automotive functional-safety standard ISO 26262. How safe each function must be is set in our safety design and delivered with the requirements. Less-critical functions sharing a processor core with critical ones must not be able to disturb them. |
| Coding rules | MISRA C:2012 for C and the matching automotive guidelines for C++. Exceptions must be documented and approved by us. |
| Speed | Processor load must stay at or below 70% on average over any 100-millisecond window and at or below 85% at peak. The emergency-braking decision must complete within 40 milliseconds, 95 times out of 100. You must state the timing budget your design assumes and prove it with measurements at Gate 2. |
| Memory | The software must fit inside the memory budget we give you at kick-off and must still leave at least 15% spare flash and RAM at the final gate. |
| Security | The software must meet the automotive cybersecurity standard ISO/SAE 21434 for your part of the work and follow the security design we provide. |
| Diagnostics | Fault reporting and workshop-tool communication must follow the standard diagnostic protocol described in our diagnostic specification, per F-14. |
| Tools | Any tool used to produce or check safety-related work must be an approved tool for that purpose. Evidence is due at the final gate. |
| Language | All code comments, documents, review records and reports in English. Japanese is not required. |
| Traceability | Every requirement must be traceable forward to design, code and tests, and backward again. This will be audited. |

# 8. Timeline Expectation

| Milestone | Expectation |
| --- | --- |
| Contract and kick-off | Early September 2026 |
| Requirements broken down and design agreed | September – November 2026, running alongside the first cycles. Requirements may continue to be refined during development based on internal feedback. |
| Gate 1 — first version, feature-complete on a simulator | End January 2027 |
| Gate 2 — running on the real hardware, feature-complete on the test bench | End June 2027 |
| Gate 3 — release candidate for the prototype car | End November 2027 — fixed. Delay is not acceptable. |
| Car-level testing by Hoshino | December 2027 – January 2028 (vendor support expected) |
| Defect-correction period closes | 31 January 2028 |

You shall present your own cycle-level schedule with key milestones and clearly state any conditions attached to it.

# 9. Project Structure and Communication

- All communication with Hoshino is remote and in writing, in English, through our global engineering sourcing coordinator. Only written agreements are valid.

- Short visits to our Nagoya and Suzuka sites may be needed to support bench and car work. These are arranged separately.

- Weekly written progress reporting is required in addition to the regular meetings. Risks, issues and dependencies must be visible in every report.

- Your proposal must set out how you will work with our hardware team, our software-base team and our test team, given that all three sit in Japan and you do not. This is a graded part of the proposal.

- Hoshino teams involved: ADAS Electronics Division (project owner), Hardware, Functional Safety, Cybersecurity, Control Engineering, Test & Validation, and Quality.

# 10. Deliverables

At the gates in Section 8 we expect the following. Confirm this list in your proposal and add anything you believe is missing.

| # | Deliverable | When |
| --- | --- | --- |
| 1 | Software architecture and detailed design document | Gate 1, updated at each later gate |
| 2 | Source code and build scripts, held in our code storage system | Continuous; frozen at each gate |
| 3 | Test plan — what will be tested, how, and with what evidence | Before Gate 1 |
| 4 | Test case set — unit, integration and bench test cases | Gate 1 onward, growing each gate |
| 5 | Test execution report — cases run, passed, failed, and code coverage achieved | Every gate |
| 6 | Coding-rules report, with every exception listed and justified | Every gate |
| 7 | Requirement-to-test traceability export | Every gate |
| 8 | Release package and release notes listing exactly what changed | Every gate |
| 9 | Handover and maintenance documentation | Gate 3 |
| 10 | Approved-tool evidence for tools used on safety-related work | Gate 3 |

# 11. Proposal Requirements

The proposal must be in English and must contain, at minimum, the following. Anything missing costs marks.

- Executive summary.

- Your understanding of the project, and every assumption you have made. State assumptions openly rather than burying them in a price.

- Scope of work, with an explicit statement of what is out of scope.

- Proposed solution and technical approach, including how you comply with the mandated technology in Section 4.1.

- Collaboration plan for working with our hardware team, software-base team and test team across a time-zone gap, in writing only.

- Deliverables list, confirming Section 10.

- Testing estimate — how many test cases you will design, how many of those you will automate, and how many you will run by hand at each gate. Show the reasoning.

- Estimation with its basis, and the step from effort to a proposed TEAM SIZE, with the assumptions behind that team size (productivity, ramp-up, overlap hours, holidays). Do not name individual people; we are grading the reasoning.

- Cycle-level schedule tied to the three gates in Section 8.

- AI Leverage Plan — compulsory. State exactly where AI tools will be used, what you expect to gain, and how you keep unverified AI output out of safety-critical code. Every claim will be challenged in the Q&A, so keep it concrete and defensible.

- Risk, issue and dependency management approach, including your top five risks and the response to each.

- Change-control approach. Our rule is "No CR, No Execution" — no work starts on a change until a written change request is agreed.

- Meeting cadence and reporting approach.

- Pricing with a clear structure and stated assumptions, using the Workshop Rate Card, with your margin logic explained.

- Approval and version history of the proposal document.

# 12. Selection Criteria and Commercial Terms

Your proposal and presentation are scored out of 100 points.

| Criterion | Points | What we are looking for |
| --- | --- | --- |
| Governance compliance | 40 | Written-only communication respected. Ambiguities found and raised in writing. Assumptions logged, risks and dependencies visible, change control applied properly — including to the change we introduce during the session. |
| Estimation and margin logic | 30 | A transparent path from scope to effort to team size, with stated assumptions. Test-case counts estimated. Rate card applied. Margin explained and defended. |
| AI leverage | 15 | A concrete AI Leverage Plan with realistic, verifiable claims. Vague or exaggerated claims lose marks. |
| Presentation quality | 15 | Clear, structured and on time. Hard stop at 10 minutes. Questions answered directly. |

Rules of engagement: open book — internet and AI tools are allowed, and AI use is compulsory. All communication with us is remote and written only. No sharing between groups. English only. The 10-minute limit is enforced absolutely.

## Commercial terms

- No budget is disclosed. Pricing shall be presented with a clear structure and stated assumptions, using the Workshop Rate Card.

- Defects found after a gate shall be corrected promptly by the vendor without additional cost for a reasonable period.

- Deliverables and source code become the property of Hoshino upon final payment, together with everything needed to rebuild the software from scratch.

- Any change to agreed scope shall follow a change-control procedure to be proposed by the vendor.

- Hoshino may request a small number of additional diagnostic or calibration items based on internal feedback during the project; state how such requests would be handled.

# 13. Appendix A — Business and Volume Assumptions

| Item | Assumption |
| --- | --- |
| Programme Customer | A major Japanese car maker. Cannot be named until the contract is awarded. |
| Car programme | A global platform sold in Japan, Europe and North America, with three trim levels differing in the features fitted. |
| Unit generation | Sight-8 (new). Replaces Sight-6. A planned Sight-7 was cancelled. |
| Processor | Infineon AURIX TC4xx, multi-core. Chip samples secured. Hardware design is frozen. |
| Software size — early estimate | About 320 software modules. Not re-checked after the safety and diagnostic breakdown. |
| Camera | One forward-facing camera behind the windscreen. Image processing runs on a helper processor in the same chip and is not vendor scope. |
| Radar | Handled by a separate control unit and sent to Sight-8 over the car network. |
| Driver-attention unit | A separate camera unit supplied by another partner, connected on a private network link. |
| Delivery gates | Gate 1: end January 2027 (simulator). Gate 2: end June 2027 (real hardware and bench). Gate 3: end November 2027 (release candidate). |
| Start of mass production | October 2028. The vendor scope ends well before this. |
| Expected yearly volume | About 850,000 units per year at peak. For information only; there is no per-unit payment. |
| Test benches | Two benches at our Nagoya site, shared through a booking calendar. |
| Recorded driving data | Used to seed regression tests. About 12 terabytes by the final gate, in our own format; tooling is provided. |

# 14. Appendix B — Functional Requirements Detail

F-13, F-14 and F-15 are compulsory for the final gate. This detail represents our current understanding; confirm and refine open points in writing during the question window.

| ID | Feature | Expected Behaviour |
| --- | --- | --- |
| F-01 | Lane guidance | Works out where the lane lines are from the camera output, then asks the steering system for a gentle correction. Includes rate limits, driver hand-back and status display. The control law comes from us as a model; you integrate the generated code. |
| F-02 | Cruise-control support | Chooses which vehicle ahead to follow from the combined object list, then asks the engine and brakes to hold a safe gap. Interaction with F-03 follows our priority table. |
| F-03 | Emergency braking | Judges whether a crash is likely from the combined object list, driver-attention state and vehicle motion, then requests braking in stages — warning, light brake, full brake — within 40 milliseconds. The most safety-critical function in the unit. |
| F-04 | Speed-sign reading | Takes recognised signs from the image processing and passes them to the driver display and the cruise-control logic. Sign rules differ by region (Japan, Europe, North America) and are selected by variant setting. |
| F-05 | Driver-attention input | Receives the driver-attention state from a separate camera unit over a private network link and uses it to adjust warning timing and hand-back strategy. That other unit is not vendor scope. |
| F-06 | Combining camera and radar data | Lines up camera and radar information in time and space so both describe the same objects, weights them by confidence, and publishes one combined object list for F-02 and F-03. The method comes from us as a model. |
| F-07 | Car network communication | Sends and receives the signals defined in our network specification, and detects missing, stale or out-of-range values. The communication layer underneath is configured by us. |
| F-08 | High-speed link to the camera processor | Receives the perception results from the helper processor over the internal high-speed link. The publishing side is not vendor scope. |
| F-09 | Driver display signals | Publishes status, warning and hand-back signals to the display unit. The display unit renders the text and icons, not you. |
| F-10 | Settings and calibration | Lets a workshop tool read and change tuning values safely, detects changed values, and falls back to safe defaults when a value is invalid. |
| F-11 | Measurement and recording | Instrumentation used during validation drives: a rolling recorder writing to a memory area we allocate, with extraction through the workshop-tool interface. |
| F-12 | Stored-data handling | Application-level handling of values that must survive a power cycle, with checksums, versioned layouts and safe defaults when the layout does not match. |
| F-13 | Diagnostics and fault memory (compulsory) | Standard workshop-tool communication: session control, security access, read and write identified data, run test routines, reset the unit, and read or clear stored faults. Response times are in our diagnostic specification. |
| F-14 | Safety monitoring (compulsory) | Checks that safety-relevant messages arrive complete and on time, that the software runs in the expected order and within deadline, and that the unit enters and leaves a safe state correctly. Includes the measures stopping less-critical functions disturbing critical ones. |
| F-15 | Security functions (compulsory) | Supports our secure start-up chain, protects the workshop-tool session, and protects the messages we identify as sensitive in the network specification. |
| F-16 | Software update client | Receives an update package, checks its signature, coordinates the switch to the new version with the updater underneath, and reports the result. The updater and all keys are ours. Behaviour when the connection drops part-way is to be confirmed. |

— End of Request for Proposal —