BJIT   ·   Delivery Excellence Workshop   ·   1 August 2026

Request for Proposal 11

Group:  Legacy Migration

PROGRAMME

Project Kaishin (改新)

Replacement of the ZAICO legacy inventory system with a web platform, SPL StockOne.

Customer: Suzuran Pharmaceutical Logistics Co., Ltd. (fictional)   ·   Legacy migration   ·   COBOL to Java / Spring · React · MySQL · AWS

This document is the Request for Proposal issued to your group. All questions must be submitted in writing through the nominated channel. All answers are issued in writing. Verbal exchanges are not binding.

DOCUMENT CONTROL

| Document | RFP-11 — Request for Proposal, Project Kaishin |
| --- | --- |
| Reference | SPL-2026-IT-07 |
| Group | Legacy Migration |
| Version | 1.0 — issued to group |
| Issued | 30 July 2026 |
| Issued by | Product Owner, Suzuran Pharmaceutical Logistics Co., Ltd. |
| Approved by | General Manager, IT Planning Division (document owner) |
| Classification | Confidential — vendor use only |
| Workshop | BJIT Delivery Excellence Workshop · RfP 11 · 1 August 2026 |

REVISION HISTORY

| Version | Date | Author | Change |
| --- | --- | --- | --- |
| 0.1 | 10 July 2026 | Product Owner, SPL | Initial draft based on the ZAICO obsolescence study. |
| 0.2 | 17 July 2026 | Product Owner, SPL | Addition of GxP validation requirements and the controlled-substance module. |
| 0.3 | 30 July 2026 | Product Owner, SPL | - Editorial revision. Addition of the glossary, requirement identifiers and acceptance conditions. - Recipient group recorded. - Addition of commercial and contractual conditions, SPL assumptions, and the data location requirement. - Non-functional requirements completed. Selection criteria restated. |
| 1.0 | 30 July 2026 | Product Owner, SPL | Approved for issue to vendors. |

Contents

1   Company Profile and Engagement Conditions	1

2   Background and Justification for Replacement	1

3   Objectives of the Project	1

4   Scope of the Requested Services	1

4.1  Mandatory Technology Standards	1

4.2  Delivery Method	1

4.3  Testing and Validation Requirements	1

4.4  Data Migration, Parallel Operation and Cutover	1

5   Responsibilities Retained by SPL	1

6   Functional Scope	1

7   Required Deliverables	1

7.1  Acceptance Conditions	1

8   Non-Functional Requirements	1

9   Project Schedule and Fixed Dates	1

10   Communication and Reporting	1

11   Estimation Requirements	1

12   Contents Required in the Proposal	1

13   Selection Criteria and Award	1

14   Commercial and Contractual Conditions	1

14.1  Assumptions Made by SPL	1

A1   Annex 1 — Operational Data and Volumes	1

A2   Annex 2 — Functional Module Specifications	1

A3   Annex 3 — Glossary of Terms and Abbreviations	1

Request for Proposal

Project Kaishin: replacement of ZAICO with the SPL StockOne web platform

| Issued by | Suzuran Pharmaceutical Logistics Co., Ltd. (“SPL”), IT Planning Division, Osaka, Japan |
| --- | --- |
| Document reference | SPL-2026-IT-07 |
| Issued on | 30 July 2026 |
| Proposal deadline | 1 August 2026, 13:00 BST, to our procurement folder; late proposals are accepted but recorded as late. |
| Presentation | 1 August 2026, 14:00 BST — 10 minutes per vendor, strictly enforced, in English. |
| Contact | Questions in writing only at mahbub.rahman@bjitgroup.com; answers are shared in writing with all Proponents and verbal exchanges are non-binding. |
| Clarification period | Written Q&A window or grooming, Q&A session 31st July – 1 August 2026, closing 10:00 BST. |
| Format of questions | One subject per question, numbered, quoting the relevant section or module ID. Precise questions will receive precise answers. General questions will receive only such information as SPL is able to state in general terms. |
| Submission format | One PDF file for the proposal, together with the supporting artifacts, uploaded to the designated procurement folder. The file name shall include the group name and RFP-11. No page limit applies. The executive summary is read first and shall be self-contained. |

This document is confidential and is provided solely for the preparation of a proposal. No budget will be disclosed.

# 1   Company Profile and Engagement Conditions

Suzuran Pharmaceutical Logistics Co., Ltd. (“SPL”) is a mid-size pharmaceutical wholesaler with its head office in Osaka. SPL operates three distribution centres, located in Osaka, Tokyo and Fukuoka. From these centres SPL supplies prescription medicines, controlled substances and temperature-sensitive products to hospitals, clinics and dispensing pharmacies throughout Japan.

SPL is regulated under the Pharmaceuticals and Medical Devices Act (薬機法), Good Distribution Practice, and the Narcotics and Psychotropics Control Act. Traceability, record integrity and patient safety are therefore mandatory requirements and are not subject to negotiation. The narcotics licences held by each distribution centre are subject to periodic prefectural inspection. The next inspection is scheduled for November 2027, and at that inspection SPL must be able to demonstrate its controlled-substance record keeping in validated form.

The selected vendor will work remotely. All communication will be conducted in English through the SPL global sourcing office.

# 2   Background and Justification for Replacement

ZAICO, the COBOL system in operation since 1989, manages receiving, putaway, lot and expiry control, picking, shipping, stocktaking, inventory valuation, the controlled-substance ledger, returns, recalls and supplier EDI.

SPL cannot continue to operate this system. The server hardware lease and the COBOL runtime support both expire on 31 March 2028. The Windows client application is increasingly difficult to certify on current operating system builds. Only two engineers retain knowledge of the source code, and one of them will retire in 2027. The system also cannot provide the web access, handheld operation and traceability that the business now requires.

SPL has therefore approved Project Kaishin, under which ZAICO will be replaced by a web platform named SPL StockOne. The existing business logic shall be carried forward. The existing user interface will be replaced.

This project is a migration, not a new development. The behaviour of ZAICO and the data held within it constitute the baseline for the new system. SPL StockOne shall be in operation and formally validated before support for ZAICO ends.

# 3   Objectives of the Project

- To eliminate the obsolescence risk and the key-person dependency associated with ZAICO before 31 March 2028.

- To provide real-time inventory visibility and web and handheld operation at all three distribution centres.

- To modernise outdated operational workflows, without altering any rule that affects regulatory compliance or inventory valuation.

- To establish a secure and auditable platform that can be formally validated under GxP requirements and extended after go-live.

# 4   Scope of the Requested Services

SPL requests an end-to-end service covering the following: recovery and confirmation of the requirements from the existing system; design; implementation; migration of the data held in ZAICO; manual and automated testing; support for formal system validation; construction of the AWS environments; parallel operation with the existing system; and cutover to production. The scope covers both the operational platform and its administrative console.

For all regulated and inventory-valuation logic, the vendor shall deliver a faithful reproduction of the existing behaviour. Reinterpretation of such logic is not acceptable.

## 4.1  Mandatory Technology Standards

The technology direction is fixed by SPL IT standards. The following table is binding. Where an entry states “vendor proposes”, the vendor may select the item and shall justify the selection in the proposal.

| Layer | What we require |
| --- | --- |
| Backend | Java 21 (LTS) with Spring Boot 3.3 or newer |
| Frontend | React 18+ and TypeScript 5.x; a responsive SPA that works on office PCs and warehouse handhelds alike |
| Database | MySQL 8.4 (LTS) on Amazon RDS or Aurora (MySQL-compatible) |
| APIs | REST, with OpenAPI 3.1 definitions handed over as a deliverable |
| Cloud | AWS — you propose the concrete services; our infrastructure team approves them |
| Pipeline & IaC | Vendor proposes; infrastructure-as-code is mandatory for every environment |
| Migration tooling | Vendor proposes; it must cope with Shift-JIS legacy indexed-file extraction |
| Quality gates | Automated unit / integration / E2E suites plus SAST, DAST and dependency (SCA) scanning in the pipeline |

## 4.2  Delivery Method

Delivery shall be iterative, in fixed two-week sprints. Each sprint shall conclude with a working demonstration to the SPL product owner and the relevant subject-matter experts. The product backlog shall be maintained in a tool accessible to SPL at all times. The Definition of Done shall include automated tests, security checks, and traceability to the corresponding legacy behaviour.

## 4.3  Testing and Validation Requirements

Testing shall be performed at unit, integration, system and end-to-end level. The automated regression suite is a deliverable in its own right.

SPL StockOne is a GxP system. The vendor shall therefore support formal computerised system validation (IQ, OQ and PQ) against protocols approved by SPL QA. The vendor shall also perform a reconciliation test demonstrating that the migrated data corresponds to the data held in ZAICO. Load and performance test evidence shall be provided before go-live. The method of providing test data will be agreed with the selected vendor in accordance with SPL security policy.

## 4.4  Data Migration, Parallel Operation and Cutover

The vendor shall extract, cleanse, load and reconcile the data held in ZAICO, and shall conduct repeated migration rehearsals. SPL StockOne shall then be operated in parallel with ZAICO for a period sufficient to demonstrate correctness, after which the vendor shall perform the cutover.

SPL cannot suspend deliveries to medical institutions. The cutover is therefore scheduled during the year-end distribution shutdown, with SPL StockOne entering operation on 4 January 2028. SPL requires a staged, low-risk migration.

The Fukuoka distribution centre will operate the stock enquiry and reporting functions of SPL StockOne in production from 1 October 2027, as a controlled pilot. ZAICO remains the system of record at all three centres until the cutover is complete.

ZAICO will continue in normal operation, and continue to be maintained, throughout the project period.

The production AWS account is owned by SPL. The SPL infrastructure and QA teams shall approve the architecture and all production changes. Apart from a limited hypercare period, the operation and monitoring of SPL StockOne in production will be arranged under a separate agreement.

# 5   Responsibilities Retained by SPL

The following items remain the responsibility of SPL and are outside the vendor scope.

- Domain knowledge. SPL subject-matter experts hold the business rules and will explain them in workshops. They will also resolve questions concerning the behaviour of ZAICO and approve the data-migration rules. Their availability is limited and shared across the project. The engineer responsible for the inventory-valuation and controlled-substance logic will leave SPL on 31 March 2027. The vendor shall plan accordingly.

- Ownership of data. All inventory, master and regulatory data is owned by SPL and remains the responsibility of SPL.

- Ownership of the production AWS account, the corporate security review, approval of GxP validation, and the final go-live decision.

- External code masters (MEDIS, HOT and YJ) and the drug-price (薬価) revision feeds. SPL provides these masters in their published form.

The proposal shall state how the vendor will manage its dependency on each of the above items.

# 6   Functional Scope

Annex 2 lists the modules and the logic expected of each. Three modules are mandatory: M-14 (reporting and regulatory dashboard), M-15 (audit trail and electronic records) and M-16 (roles and access, including licensed roles). These shall be in place at cutover and cannot be removed from scope.

The list represents the present understanding of SPL and is not exhaustive. Part of the logic currently exists only in the source code and in the knowledge of SPL subject-matter experts. Vendors are expected to confirm and refine the detail in writing during the clarification period. As an indication, the platform and its administrative console together comprise approximately 40 screens, which is comparable to ZAICO.

# 7   Required Deliverables

In addition to the operational platform, the following items are required deliverables. Several of them are approval points for SPL. Each shall appear as a separate line in the vendor work breakdown structure and shall be estimated separately. These items shall not be absorbed into a general implementation activity.

- Reverse-engineering (as-is) documentation. Process flows and business rules recovered from the ZAICO COBOL source, in particular the controlled-substance and inventory-valuation logic, reviewed and approved by SPL subject-matter experts.

- Requirement specification for SPL StockOne. Traceable to the recovered legacy behaviour.

- Solution and architecture design. Including the OpenAPI 3.1 definitions.

- Data-migration package. Extraction and cleansing rules, field mapping, and a reconciliation report evidencing correspondence with ZAICO.

- Cutover and rollback plan. Together with a parallel-operation acceptance report.

- Validation package (GxP). IQ, OQ and PQ protocols and the executed reports, approved by SPL QA.

- Test plan, test cases and test reports. Covering both manual and automated testing, together with the automated regression suite.

- Traceability matrix. Linking legacy behaviour to requirement to test case.

- Operations runbook and user and administrator manuals. For handover.

- AI Leverage Plan. A statement of where AI reduced cost or improved quality, with claims that SPL is able to verify.

## 7.1  Acceptance Conditions

To avoid dispute at a later stage, a deliverable is accepted only when all of the following conditions are satisfied. The vendor shall allow for the rework that these conditions imply.

- The deliverable is written in English, is under version control, and has been submitted through the agreed review cycle.

- All review comments have been closed, and SPL has been allowed five working days for review before approval is requested.

- Where the deliverable concerns a regulated rule or an inventory-valuation rule, both the responsible subject-matter expert and SPL QA have signed.

- For migrated data, the reconciliation report shows no unexplained difference against ZAICO. Every difference is either eliminated or documented and accepted by SPL.

- For software, the automated regression suite passes and no severity-1 or severity-2 defect remains open.

# 8   Non-Functional Requirements

Each requirement carries an identifier so that it can be referenced in clarification questions and traced in the vendor requirement list.

| ID | Attribute | What we expect |
| --- | --- | --- |
| NFR-01 | Availability and recovery | The warehouses operate from 06:00 to 22:00 JST, six days a week. Availability shall be 99.8% or higher within those hours, excluding a pre-announced Sunday maintenance window. Recovery objectives are an RTO of 2 hours or less and an RPO of 15 minutes or less. |
| NFR-02 | Responsiveness | A handheld scan shall return a response within 1 second. A stock enquiry shall return within 2 seconds at the 95th percentile under normal load. Performance shall remain stable during month-end processing and the April and October price-revision peaks (Annex 1). The vendor shall state the concurrency for which the design has been validated and shall provide load-test evidence. |
| NFR-03 | Access devices | Office staff use Windows PCs with current versions of Chrome or Edge. Warehouse staff use Android handheld RF terminals with integrated scanners. The user interface shall be browser-based and responsive on both. A native application is not required. |
| NFR-04 | Record integrity (GxP) | Records shall satisfy ALCOA+ principles. The system shall be capable of formal validation in accordance with MHLW guidance on electronic records and electronic signatures. |
| NFR-05 | Security and privacy | The system shall be secure by design. OWASP Top 10 (2021) risks shall be fully mitigated. Data shall be encrypted in transit (TLS 1.2 or higher) and at rest. Personal data shall be handled in accordance with APPI. Controlled-substance functions shall be restricted to authorised roles. |
| NFR-06 | Traceability | Every user action and system action shall be recorded in accordance with M-14, in tamper-evident form. Clocks shall be synchronised using NTP. Retention shall follow the applicable regulation. The log format shall be agreed with SPL QA and compliance. |
| NFR-07 | Language | Japanese is mandatory. English support is desirable. |
| NFR-08 | Data location and access | Access to SPL production data from outside Japan is subject to prior approval by SPL security. The vendor shall describe the data handling arrangements assumed in its delivery model. |
| NFR-09 | Capacity and scalability | The system shall accommodate growth of at least 5% per year in SKU count and 8% per year in transaction volume over a five-year period, without redesign. The vendor shall state the headroom assumed in the sizing. |
| NFR-10 | Maintainability and supportability | Source code shall follow a documented coding standard and shall be maintainable by a third party. The vendor shall provide the documentation, build instructions and environment definitions necessary for SPL, or a party appointed by SPL, to maintain the system after handover. |
| NFR-11 | Backup, restore and archiving | Daily backup with a demonstrated restore procedure, tested at least once before go-live. Archived data shall remain readable and retrievable for the period required by the applicable regulation. |
| NFR-12 | Usability and training | Warehouse screens shall be operable by staff wearing gloves in a refrigerated environment, and shall be usable after no more than half a day of training. The vendor shall provide the training materials. |

# 9   Project Schedule and Fixed Dates

| Milestone | When |
| --- | --- |
| Contract signed and kick-off | October 2026 |
| Legacy analysis, reverse validation and requirement finalisation | October 2026 – January 2027 |
| Design, build and data-migration rehearsals | February – August 2027 |
| System / integration testing and validation (IQ/OQ/PQ) | September – October 2027 |
| SPL user acceptance testing (SME-supported) | November 2027 |
| Parallel run with ZAICO | November – December 2027 |
| Cutover during the year-end shutdown. Go-live 4 January 2028 | Fixed. No delay is acceptable |
| Expiry of the ZAICO hardware lease and COBOL support | 31 March 2028. This date cannot be changed |

Vendors shall present their own sprint-level schedule against these milestones and shall state clearly any conditions attached to it.

# 10   Communication and Reporting

All communication will be remote and in English, through the SPL sourcing coordinator. Japanese-speaking bridge support on the vendor side is welcome but is not mandatory.

Questions and agreements shall be in writing. Only written agreements are valid. In addition to the sprint ceremonies, the vendor shall submit a weekly progress report showing the current risks, issues and dependencies.

The SPL stakeholders are the IT Planning Division (product owner), the warehouse operations subject-matter experts, QA and Regulatory Affairs, the controlled-substance manager, and the Finance Department.

# 11   Estimation Requirements

The estimate shall not be prepared on a top-down basis. The vendor shall build the estimate from the work itself, state the basis of the estimate, and derive the team size from it.

At a minimum, the vendor shall estimate the following quantities, each with its stated assumptions, and shall carry them into a deliverable-based work breakdown structure.

- Legacy programs. The number of ZAICO programs (Annex 1) to be analysed and documented, and the number assessed as live code and as dead code.

- Business rules. The number of rules to be reproduced, separated into regulated and inventory-valuation rules requiring exact parity, and all other rules.

- Screens and functions. The vendor’s own count of the screens to be built. The figure stated by SPL shall not simply be adopted.

- Data migration. The legacy files and entities to be migrated, the record volumes, the transformation and cleansing rules, and the number of migration rehearsals.

- Integrations. The EDI and other interface formats, including any new formats required.

- Testing and validation. The number of test cases to be designed, the number to be automated, and the number to be executed manually. Also the IQ, OQ and PQ protocols to be written and executed.

From the resulting effort the vendor shall derive the team size and the roles required, and shall state the assumptions on which the derivation depends. These assumptions include productivity rates, ramp-up, the amount of SME time assumed, and the duration of the parallel operation. A headcount that has not been derived from the estimated work will not be accepted.

The proposal shall also present the following.

- A quantified risk buffer. The buffer shall correspond to the vendor’s uncertainty classification. A single flat percentage applied to the total is not acceptable. The vendor shall identify which items carry the buffer and state the reason.

- The proposed commercial model. Fixed price, time and materials, or a combination applied by phase. Where a fixed price is proposed for work that is not yet specified, the vendor shall explain how both parties are protected.

- The margin baseline. Stated openly, together with the assumptions on which it depends.

- Conditions requiring re-estimation. The two or three findings during legacy analysis that would require the estimate to be revised, and the point at which the vendor would inform SPL.

# 12   Contents Required in the Proposal

The proposal shall be written in English and shall contain, at a minimum, the following twelve items.

1.  Executive summary

2.  Scope

3.  Items treated as out of scope

4.  The solution and its technology, including conformance to the mandatory technology standards, and the points at which AI tooling reduces cost or improves quality, stated in concrete terms

5.  The estimate, together with its basis

6.  A schedule showing the key milestones

7.  Meeting cadence

8.  Reporting

9.  Risks, issues and dependencies, together with the vendor assumptions

10.  Approvals and version history

11.  Team structure

12.  The estimated team size and roles, derived in accordance with Section 11, with the supporting assumptions

SPL does not require a resource list or the names of individuals. SPL requires the team size derived from the work, and the reasoning behind it.

The proposal shall additionally address the following points.

- Collaboration with the SPL organisation. How the vendor will obtain knowledge from the SPL domain subject-matter experts and from the two COBOL engineers who are approaching retirement, how validation will be coordinated with the SPL QA and regulatory team, and how the vendor will work with the SPL data owners.

- Reverse-engineering approach. How the vendor will recover system behaviour where no current specification exists.

- Data-migration and cutover strategy. Taking account of the fixed year-end window and the requirement for parallel operation.

- AI Leverage Plan. The vendor shall name the tools, state where in the lifecycle they are applied, and quantify the saving. SPL is particularly interested in how AI would be applied to 1.3 million lines of COBOL in order to accelerate comprehension, and equally in how the vendor would verify the output before any business rule derived from it is presented to SPL subject-matter experts. For a regulated rule, an unverified AI interpretation is of less value to SPL than no interpretation at all.

The proposal and its supporting material shall be uploaded to the designated procurement folder by the deadline stated on the cover. The presentation is limited to 10 minutes and will be stopped at that point.

# 13   Selection Criteria and Award

SPL will select a vendor on the basis of the proposal, the written clarifications raised during the clarification period, and the presentation. The following will be considered.

- Understanding of the requirement. Whether the vendor has understood what is actually being asked, and the quality of the written questions raised during the clarification period. SPL regards the questions a vendor asks as evidence of how it will behave once the contract is signed.

- Soundness of the estimate and the schedule. Whether the estimate is built from the work and can be traced to it, whether uncertainty has been identified, classified and provided for rather than concealed, and whether the assumptions are stated openly. SPL prefers a higher figure that is explained to a lower figure that is not.

- Fit of the technical solution. The suitability of the proposed solution, the migration and cutover approach, the security and validation posture, and the realistic and verifiable use of AI tooling.

- Control of change. The discipline with which the vendor proposes to manage change to agreed scope. SPL expects impact analysis and a costed change request. A vendor that quietly absorbs change is not demonstrating strength; it is concealing a cost that SPL will pay later in another form.

- Clarity. The clarity of the proposal document and of the presentation.

No budget will be disclosed. Pricing shall be presented with a clear structure and stated assumptions. SPL is not obliged to accept the lowest price, or any proposal.

Any change to the agreed scope shall follow the change-control procedure proposed by the vendor. Without an approved change request, no work will be carried out.

# 14   Commercial and Contractual Conditions

The following conditions apply to the engagement. Vendors shall reflect them in the estimate and shall state any condition they are unable to accept.

| Contract period | From contract signature in October 2026 until the end of the hypercare period following cutover. Operation of the system thereafter is a separate agreement. |
| --- | --- |
| Payment terms | Invoicing is linked to accepted deliverables, not to elapsed time. Payment is made 60 days after SPL acceptance of the deliverable concerned. SPL does not make advance payments. |
| Retention | Ten per cent of each invoice is retained and released after successful cutover and completion of hypercare. |
| Delay | Where the cutover date is not met for reasons attributable to the vendor, a service credit applies. The vendor shall propose the mechanism and the cap in its proposal. |
| Liability | The vendor shall state the liability cap it proposes, expressed as a proportion of contract value, together with its insurance position. |
| Warranty | Defects identified after go-live shall be corrected promptly by the vendor at no additional cost for a reasonable period. |
| Intellectual property | Deliverables and source code become the property of SPL upon final payment. |
| Confidentiality | All information disclosed in connection with this Request for Proposal is confidential and shall not be disclosed to any third party. |

SPL further notes that a small number of additional administrative functions may be requested during the project, arising from internal feedback. Vendors shall state how such requests would be handled.

## 14.1  Assumptions Made by SPL

SPL has prepared this Request for Proposal on the following assumptions. Where a vendor considers an assumption to be incorrect, this shall be raised in writing during the clarification period.

- That the vendor has prior experience of migrating a regulated system, and can demonstrate it.

- That the vendor can read and interpret COBOL source code without assistance from SPL.

- That the vendor is able to work to Japanese regulatory requirements, including validation under MHLW guidance.

- That the vendor will absorb the cost of correcting its own defects.

- That no part of the work will be subcontracted without prior written approval from SPL.

# A1   Annex 1 — Operational Data and Volumes

| Active SKUs | about 35,000 items, of which ~1,200 are controlled substances and ~4,000 are cold-chain |
| --- | --- |
| Sites and users | 3 distribution centres; ~180 warehouse (handheld) users and ~40 office users |
| Daily throughput | ~12,000 outbound lines a day, roughly doubling at month-end and price-revision peaks |
| Lot records | ~600,000 active lot-and-location records |
| Legacy data | Held in Shift-JIS indexed files since 1989. All history is to be migrated. The file format is still to be agreed. |
| Legacy codebase | Approximately 430 COBOL programs, approximately 1.3 million lines, and 68 nightly batch jobs across more than 54 indexed files. An unknown proportion is believed to be dead code, which the vendor shall identify. |
| Documentation | Only a partial 2003 specification remains. The remainder exists in the source code and in the knowledge of two engineers, one of whom retires in 2027. |
| Handhelds | ~120 Android RF terminals across the three DCs |
| EDI partners | ~90 suppliers and ~2,500 customer accounts |
| Master data | aligned to MEDIS / HOT / YJ codes; drug-price (薬価) revisions land in April and October |
| On valuation | Stock is valued on a moving-average basis. For historical reasons the legacy system applies a specific rounding at the 銭 level. |

# A2   Annex 2 — Functional Module Specifications

M-14, M-15 and M-16 are mandatory for cutover. The following represents the present understanding of SPL. Vendors shall confirm and refine the open points in writing during the clarification period.

| ID | Module | What we expect it to do |
| --- | --- | --- |
| M-01 | Product master | Item master keyed to MEDIS / HOT / YJ codes and GS1 barcodes, with storage-condition class and controlled-substance classification; monthly master import; handling of 薬価 revisions. |
| M-02 | Receiving | Goods-in against purchase orders, capturing lot and expiry, quantity and inspection, with unpassed stock held in quarantine; handheld scanning. |
| M-03 | Putaway & locations | Zone and location management, including refrigerated zones and the narcotics vault; directed putaway. |
| M-04 | Stock enquiry | Live stock by item, lot, expiry and location across all DCs, with an as-of indication. |
| M-05 | Picking & allocation | Order allocation and FIFO picking, confirmed on the handheld; short-pick handling. |
| M-06 | Shipping | Order fulfilment, packing, delivery notes and outbound EDI (ASN) to customers; order cut-off logic. |
| M-07 | Stocktaking | Periodic and cycle counts; discrepancy adjustment behind a maker–checker approval. |
| M-08 | Lot & expiry control | FEFO enforcement, near-expiry alerts, quarantine / blocked stock and segregation of expired stock. |
| M-09 | Returns & recalls | Customer returns and manufacturer / regulatory recalls, with lot-level quarantine and traceability. |
| M-10 | Controlled-substance ledger | A separate narcotics / psychotropics register with dual-person verification, discrepancy handling, witnessed destruction and statutory reporting. |
| M-11 | Cold-chain / temperature | Storage-condition attributes, plus excursion logging and alerts. |
| M-12 | Valuation & closing | Moving-average costing, a nightly batch close and a month-end valuation reconciliation. |
| M-13 | Supplier / customer EDI | Order and shipping EDI; specifications to be provided after contract award. |
| M-14 | Reporting & regulatory dashboard (mandatory) | Stock levels, expiry risk, turnover, controlled-substance and recall reports, plus regulatory exports; refreshed at least hourly. |
| M-15 | Audit trail & electronic records (mandatory) | A complete, tamper-evident audit trail; e-signature on regulated actions; retention per regulation; auditor search and export. |
| M-16 | Roles & access, incl. licensed roles (mandatory) | Role-based access covering licensed roles (pharmacist, narcotics manager, QA), enforced at screen and API level, with maker–checker on role changes. |
| M-17 | Data migration from ZAICO | Extract, transform, load and reconcile the legacy data; migration rehearsals; evidence of parity against ZAICO. |
| M-18 | Handheld / RF operations | Barcode-driven receiving, picking and stocktaking on the Android RF terminals. |

# A3   Annex 3 — Glossary of Terms and Abbreviations

The SPL business uses a number of Japanese regulatory terms. The definitions below are provided for the vendor’s convenience. Where a term affects the estimate and the definition given is insufficient, vendors shall submit a question.

| Term | Area | What it means here |
| --- | --- | --- |
| 薬機法 (PMD Act) | Regulation | Japan’s Pharmaceuticals and Medical Devices Act — the law governing how medicines are handled, stored and distributed. |
| GDP | Regulation | Good Distribution Practice — the standard for keeping medicines safe and traceable while they move through the supply chain. |
| GxP | Regulation | Umbrella term for the regulated “good practice” standards. A GxP system must be formally validated before it can be used. |
| MHLW ER/ES | Regulation | Japan’s Ministry of Health, Labour and Welfare guidance on electronic records and electronic signatures. Japan’s equivalent of — but not identical to — the US 21 CFR Part 11. |
| ALCOA+ | Data integrity | Records must be Attributable, Legible, Contemporaneous, Original and Accurate — plus complete, consistent, enduring and available. |
| CSV / IQ, OQ, PQ | Validation | Computerised System Validation. Installation, Operational and Performance Qualification — the documented proof, approved by QA, that the system installs, works and performs as specified. |
| 麻薬管理者 | Controlled substances | Narcotics manager — a licensed individual legally accountable for narcotics stock at a site. Not a job title we can hand to just anyone. |
| Narcotics & Psychotropics Control Act | Controlled substances | The law requiring a separate ledger, dual-person counting, witnessed destruction and periodic reporting for controlled substances. |
| FEFO / FIFO | Warehouse | First-Expired-First-Out versus First-In-First-Out. In pharmaceutical distribution these are not interchangeable. |
| Lot / batch | Warehouse | A manufactured batch sharing one lot number and expiry date. Traceability and recalls operate at this level. |
| Cold chain | Warehouse | Products that must stay within a temperature range end to end. A breach is an “excursion”. |
| 薬価 | Commercial | The official reimbursement drug price set by the government, revised each April and October. Revisions trigger mass price and valuation changes. |
| MEDIS / HOT / YJ codes | Master data | Japanese standard product-identification code systems for medicines. |
| GS1 / GTIN | Master data | International barcode standards used for traceability — GTIN identifies the product; the barcode can also carry lot, expiry and serial. |
| JD-NET | EDI | The established electronic data interchange network used between Japanese pharmaceutical wholesalers and their trading partners. |
| Shift-JIS | Legacy data | A legacy Japanese character encoding used throughout ZAICO. Converting it is not always lossless. |
| 機種依存文字 | Legacy data | Machine-dependent characters — glyphs that render differently or break when moved between systems. |
| COMP-3 | Legacy data | A packed-decimal COBOL storage format. Relevant because rounding behaviour depends on it. |
| Moving average (valuation) | Finance | Inventory costing method where unit cost is recalculated as new stock arrives. |
| 銭 (sen) | Finance | One-hundredth of a yen. Legacy rounding happens at this level. |
| RF terminal | Warehouse | A hand-held radio-frequency device with a barcode scanner, used on the warehouse floor. |
| Parallel run | Migration | Operating the old and new systems side by side on the same real work, to prove the new one produces the same results. |
| Hypercare | Migration | The heightened-support period immediately after go-live. |

— End of the Request for Proposal —