NEXUS TELECOM

REQUEST FOR PROPOSAL

Independent QA Partner — Operator Systems (UI, API, Manual & Automation Testing)

| RFP Reference | RFP-12 |
| --- | --- |
| Workshop ID | PSW-2026-Q3-012 (Delivery Excellence / Pre-Sales Estimation Workshop) |
| Client / Customer | Nexus Telecom — represented by Himadri Mondol, Head of Quality Governance & Vendor Management |
| Category | QA Partner |
| Domain | Telecommunications (Mobile Network Operator) |
| Technology / Scope | UI Testing, API Testing, Manual Testing, Test Automation — Independent QA for Operator Systems |
| Customer Retains | All application development (Customer provides code, environments, and infrastructure) |
| Date Issued | 31 July 2026, 00:00 BST |
| Written Q&A / Grooming Window | 31 July – 1 August 2026, closing 10:00 BST |
| Proposal Deadline | 1 August 2026, 13:00 BST, submitted to the designated procurement folder. Late proposals are accepted but recorded as late. |
| Presentation Slot | 1 August 2026, 14:00 BST — 10 minutes per vendor, strictly enforced, in English |
| Q&A Channel | Questions in writing only, to the designated procurement contact's actual email address. Answers are shared in writing with all Proponents. Verbal exchanges are non-binding. |

Strict Confidentiality Notice

This document, and all information contained herein, is confidential and proprietary to Nexus Telecom. It is provided solely for the purpose of evaluating and responding to this Request for Proposal. Recipients shall not disclose, reproduce, or distribute this document, in whole or in part, to any third party without the prior written consent of Nexus Telecom.

# Table of Contents

1. About the Customer

2. Background & Business Context

3. Objectives of this RFP

4. Scope of Work

5. Technology Stack & Constraints

6. Engagement Model & Methodology

7. Testing Requirements Overview

8. Non-Functional Requirements

9. Environments

10. Out-of-Scope Items

11. Functional & Non-Functional Requirements (Detailed)

12. Deliverables

13. Team & Staffing — Estimation-Driven Approach

14. Timeline & Key Milestones

15. Commercial Proposal Requirements

16. Evaluation Criteria (Vendor-Facing)

17. Project Structure & Communication

18. Appendix A: Glossary

19. Appendix B: Assumptions Log (Vendor to Complete)

20. Appendix C: Test Strategy & Automation Notes

21. Appendix D: Business & Volume Assumptions

22. Submission Instructions

# 1. About the Customer

Nexus Telecom is a regional mobile network operator (MNO) providing voice, data, and digital services to approximately 2.3 million residential and enterprise subscribers across its licensed markets. Over the past several years, Nexus Telecom has invested significantly in modernizing its OSS/BSS stack — including its billing platform (internally referred to as "BillCore"), provisioning, CRM, and self-care digital channels — to support growing subscriber volumes and new 4G/5G service bundles.

The organization operates a matrixed Product & Engineering group, with in-house development teams retained for all core platform work. Quality Assurance has historically been performed by QA resources embedded within each development squad, supplemented by ad hoc User Acceptance Testing (UAT) support from business stakeholders.

# 2. Background & Business Context

As Nexus Telecom's product portfolio has expanded, so has the complexity and interdependency of its operator systems — BillCore, provisioning, CRM, the self-care portal, and partner/agent channels. Embedded, developer-adjacent QA has contributed to recurring quality bottlenecks, including:

- Inconsistent test coverage across development squads.

- Limited independent validation of cross-system workflows (for example, an order that spans CRM, provisioning, and billing).

- Growing regression risk as release frequency increases.

- Limited automation maturity, with most regression testing still performed manually.

A recent production incident — a billing reconciliation defect that reached production during a peak promotional campaign — has elevated quality assurance to a leadership-level concern. Nexus Telecom has determined that an independent QA partner, organizationally separate from the development organization, is required to provide unbiased quality validation, reduce production risk, and build sustainable test automation capability.

This RFP is issued to identify a QA partner capable of providing independent UI, API, manual, and automation testing services for Nexus Telecom's operator systems, working in close collaboration with in-house development teams, who will retain full ownership of all development work.

# 3. Objectives of this RFP

- Establish an independent QA function that is organizationally and operationally decoupled from the development teams whose output it validates.

- Reduce production defect leakage, particularly for cross-system workflows spanning CRM, provisioning, and billing.

- Build a sustainable, maintainable test automation suite covering core regression scenarios.

- Provide Nexus Telecom leadership with clear, recurring visibility into quality status, risk, and release readiness.

- Integrate seamlessly into Nexus Telecom's existing Agile delivery model without disrupting development velocity.

- Establish a foundation for possible future phases, including performance/load testing and support for upcoming digital channels, subject to a separate future engagement.

# 4. Scope of Work

## 4.1 In Scope

Independent QA services covering:

- UI testing of the self-care portal, agent portal, and administrative consoles.

- API testing of CRM, billing, provisioning, and partner-integration layers.

- Manual and exploratory testing of complex operator workflows.

- Test automation strategy, framework build-out, and regression suite development.

- Defect management and recurring QA reporting.

- UAT support during Customer-led acceptance cycles.

## 4.2 Customer Retains (Out of Vendor Scope)

All software development — including defect remediation, environment provisioning and infrastructure, DevOps/CI-CD pipeline ownership, and production deployment decisions — remains with Nexus Telecom's in-house development and platform teams. The vendor is not expected to author production code.

## 4.3 Optional / Ancillary Integrations

The self-care portal is expected to integrate with a third-party mobile wallet/payment gateway and a customer loyalty program. Whether QA coverage of these third-party integration points is included within this engagement's scope, or is limited to basic connectivity checks, is not explicitly defined in this document.

# 5. Technology Stack & Constraints

The technology stack below is mandated by Nexus Telecom's IT standardization policy. Vendors must design and staff their solution against this stack; any deviation requires a justified exception request submitted in writing during the RFP Q&A period.

| Area | Mandated Specification |
| --- | --- |
| Core Systems Under Test | BillCore (billing), Nexus-Prov (provisioning), Nexus-CRM, Self-Care Web & Mobile Portal, Agent/Partner Portal. |
| API Protocols | REST (primary); SOAP (legacy billing interfaces). |
| Automation Scope by Test Type | API test automation is mandatory from Phase 1, covering all in-scope endpoints (FR-02). UI regression automation is mandatory from Phase 2 onward, covering core workflows (FR-04, FR-15). Manual/exploratory testing (FR-03) is retained as a continuous, non-automated activity by design, not a gap to be closed over time. |
| UI Automation Framework (Mandated) | Selenium WebDriver (Java bindings), integrated with Customer's Jenkins-based CI/CD pipeline and executed against Customer's supported browser/device matrix (Section 8). |
| API Automation Framework (Mandated) | RestAssured (Java), producing JUnit-style XML reports consumable by Jenkins. |
| Scripting Language (Mandated) | Java 11 or later, for consistency with Customer's core engineering stack across BillCore integrations and Nexus-Prov backend services. |
| CI/CD Integration (Mandated) | Jenkins (Customer-managed instance). Automated suites are integrated as pipeline stages, with execution results published per build. |
| Test Management Tooling (Mandated) | Xray for Jira, for native integration with Customer's existing Jira instance and reporting. |
| Defect Tracking (Mandated) | Jira (Customer's standard instance; vendor access provisioned at onboarding). |
| Automation Tooling Licensing | The mandated stack above (Selenium, RestAssured, Jenkins, Xray) is licensed by Customer. Ownership of costs for any additional, vendor-proposed supplementary tooling is not addressed in this document (see also Section 15). |
| Access Constraint | All testing is performed within Customer's controlled network; export of live subscriber data outside Customer's environment is not permitted. |

# 6. Engagement Model & Methodology

Nexus Telecom operates an Agile/Scrum delivery model with bi-weekly sprints across development squads. The QA partner is expected to embed a dedicated QA pod (or pods) within this cadence — participating in sprint planning, daily stand-ups, sprint reviews, and retrospectives alongside Customer development teams — while maintaining an independent reporting line for quality sign-off.

The vendor's QA Lead is expected to have the standing to raise release-blocking quality concerns directly to the Nexus Telecom Program Director, independent of development team sign-off.

Customer's core product teams operate primarily within GMT+6 business hours. The expected degree of working-hours overlap for the vendor QA pod is not specified in this document.

# 7. Testing Requirements Overview

The QA partner shall provide UI testing (functional and cross-browser), API testing (functional and contract-level), manual and exploratory testing for complex workflows, regression test automation, and defect management. Detailed functional and non-functional requirements are set out in Section 11.

# 8. Non-Functional Requirements

The following aspects apply across all in-scope systems. Where a specific figure is not stated, vendors should treat this as an open item for clarification rather than assume a value.

| Aspect | Requirement |
| --- | --- |
| Availability | 99.9% or higher monthly uptime target for the self-care portal and agent portal, excluding pre-announced maintenance windows. Exact maintenance-window terms to be confirmed with Customer's Infrastructure team. |
| Security Baseline | Baseline security checklist aligned to core OWASP Top 10 categories for customer-facing portals (see FR-11). Full ASVS-level conformance and formal penetration testing are not included — see Section 10. |
| Performance | The system must remain stable during billing-cycle peak periods. The vendor shall state the concurrency level its test approach is designed to validate. |
| Client Environment | The self-care portal must be validated against Customer's standard supported browser and device matrix for customer-facing digital channels. |
| Language | English and at least one local language are supported in the self-care portal. |
| Auditability | All test evidence and defect logs must be retained in a form suitable for internal quality review, per FR-10. |

# 9. Environments

Nexus Telecom maintains four environment tiers: Development, System Integration Testing (SIT), User Acceptance Testing (UAT), and Staging (pre-production). Vendor QA activities are expected primarily in SIT and UAT, with smoke validation in Staging ahead of monthly production releases.

Environment provisioning, refresh, and stability are managed by Nexus Telecom's Infrastructure team. Environment-related delays are tracked informally but are not currently subject to a formal availability SLA.

# 10. Out-of-Scope Items

- All application development and code-level defect remediation.

- Infrastructure provisioning, environment build/refresh, and CI/CD pipeline maintenance.

- Full-scale performance/load testing (may be considered as a future phase; not included in this engagement).

- Regulatory/compliance-specific testing (e.g., lawful-intercept or data-retention audit support), which is handled by Customer's internal Compliance function.

- Production deployment and release management decisions.

- Full security penetration testing (baseline security checklist validation is in scope per Section 11, FR-11; full penetration testing is not).

- Testing of optional third-party integrations (mobile wallet, loyalty program) beyond basic connectivity checks, unless explicitly confirmed in writing (see Section 4.3).

# 11. Functional & Non-Functional Requirements (Detailed)

The following requirements define the expected QA scope in detail. Vendors should review dependencies and notes carefully and raise clarification questions where information is incomplete.

| ID | Feature | Business Logic | Expected Behaviour | Dependencies | Notes |
| --- | --- | --- | --- | --- | --- |
| FR-01 | UI Test Coverage | Validate all customer-facing screens (self-care web/app portal, agent portal) against approved UX designs. | Each in-scope UI screen is functionally tested across the defined browser/device matrix prior to release sign-off. | Finalized UI designs from Customer UX team; approved browser/device matrix. | Browser/device matrix is not yet finalized by Customer. |
| FR-02 | API Test Coverage | Validate REST/SOAP APIs exposed by billing, provisioning, and CRM subsystems. | 100% of documented API endpoints covered by functional test cases; contract-level checks for backward compatibility. | Current API/Swagger specifications from Customer development teams. | Customer estimates existing API documentation is only ~70% current. |
| FR-03 | Manual / Exploratory Testing | Cover complex operator workflows not easily automated (e.g., multi-step provisioning, SIM swap, number portability). | Structured exploratory charters executed each sprint, with findings logged as defects. | Access to a test environment populated with representative subscriber data. | Volume and composition of "representative subscriber data" is not defined. |
| FR-04 | Regression Test Automation | Build and maintain an automated regression suite for core operator workflows. | Automation coverage target of 70% of the regression suite achieved by end of Phase 2 (Month 6). | Stable UI/API selectors; automation framework integrated with Customer's CI/CD pipeline. | Compare against Appendix C, which states a different automation baseline expectation. |
| FR-05 | Defect Management & Triage | All defects identified during testing are logged, triaged, and tracked through to closure. | Defects triaged within the agreed SLA window following discovery. | Access to Customer's defect tracking tool. | Defect severity matrix and triage SLA are not yet defined by Customer. |
| FR-06 | Sprint & Release Testing | QA activities are aligned to Customer's Agile delivery cadence. | Full regression and smoke testing completed ahead of each release checkpoint. | Release calendar and sprint schedule from Customer Program Management. | Cadence described as bi-weekly sprints in Section 6, but releases are referenced as monthly in Section 9. |
| FR-07 | Test Environment Usage | QA executes primarily within Customer-provisioned SIT and UAT environments. | Environments are stable and available ahead of each planned test cycle. | Customer Infrastructure/DevOps team for provisioning and refresh. | No formal environment-availability SLA currently exists. |
| FR-08 | Test Data Management | Test cases require realistic subscriber, billing, and network data. | Test data sets cover both standard and edge-case subscriber profiles. | Masked/anonymized data feed per Customer's data handling policy. | Ownership of data masking and generation (Customer vs. vendor) is not specified. |
| FR-09 | Non-Functional Test Support | Validate baseline system behaviour under expected operator load (e.g., billing-cycle peaks). | Basic performance smoke checks included as part of release testing. | Performance test tooling and environment sizing guidance. | Full-scale performance/load testing is listed as out of scope in Section 10; peak concurrency target is not quantified anywhere in this document. |
| FR-10 | QA Reporting & Dashboards | Provide Customer stakeholders with recurring visibility into quality status, aligned to both the sprint and release cadence. | A sprint-level QA report is issued at the end of each bi-weekly sprint, covering coverage, defect trends, and automation progress for that sprint. A release-level QA sign-off report, based on the FR-17 exit checklist, is issued ahead of each monthly release gate. | Access to a reporting tool or agreed report template; FR-17 exit-checklist results as an input to the release-level report. | The reporting tool/dashboard format itself is not yet standardized (see Section 17). |
| FR-11 | Baseline Security Checks | Validate baseline security controls (authentication, access control) on customer-facing portals. | A baseline security checklist is executed once per release. | Security requirements/checklist from Customer Security function. | Relationship between this baseline check and the compliance-testing exclusion in Section 10 is not explained. |
| FR-12 | UAT Support | Support Customer business users during User Acceptance Testing. | Vendor QA assists with UAT script preparation and defect triage during the UAT window. | UAT schedule and business-user availability from Customer. | Expected level of vendor involvement (hands-on vs. advisory) is not specified. |
| FR-13 | eSIM & Multi-SIM Provisioning | Cover eSIM activation and multi-SIM account management workflows on the provisioning platform. | eSIM activation and multi-SIM linking scenarios are validated alongside standard SIM workflows. | Access to eSIM provisioning test profiles and a compatible test device pool. | Not explicitly confirmed whether eSIM workflows are included under FR-03/FR-04 today or form a separate future initiative. |
| FR-14 | Localization & Multi-Language Testing | Self-care portal content is presented in English and at least one local language. | UI text, date/number formats, and layout are validated in each supported language. | Finalized translated content and locale-specific test data from Customer's content team. | Responsibility for translation-accuracy testing (vendor vs. Customer content team) is not specified. |
| FR-15 | Core Workflow Prioritization | Manual and automated coverage should prioritize "core operator workflows" ahead of secondary ones. | A jointly agreed list of core vs. non-core workflows drives test-effort allocation. | Customer sign-off on which workflows are classified as core. | No definition or list of what constitutes a "core" workflow has been provided in this RFP. |
| FR-16 | Test Evidence & Defect Log Retention | Test evidence and defect logs must be retained to support internal quality reviews. | Retained records are available on request for an agreed retention period. | Customer's records-management / retention policy. | Retention period is not specified; see also Section 8 (Auditability), which references the wrong requirement ID. |
| FR-17 | Release Readiness Criteria ("Definition of Done") | QA sign-off is required before a release is considered ready for production. | A documented exit checklist determines whether a release passes QA sign-off; the checklist result is captured in the release-level QA sign-off report (see FR-10) ahead of each monthly release gate. | Joint definition of exit criteria with Customer Release Management. | No formal "Definition of Done" or release exit checklist currently exists. |

# 12. Deliverables

- Test strategy and test plan documents, per phase/release.

- Test-case estimation summary — estimated counts for test cases designed, automated, and manually executed, by phase — as the basis for the proposed team size (see Section 15).

- Automated regression suite with a maintainable framework and supporting documentation.

- Defect reports and triage logs.

- Sprint-level QA reports (bi-weekly) and release-level QA sign-off reports (monthly, per FR-10/FR-17).

- UAT support artifacts, including scripts and defect logs.

- End-of-phase QA summary report.

# 13. Team & Staffing — Estimation-Driven Approach

Nexus Telecom does not prescribe a required team structure, role mix, or headcount by category. Vendors are expected to derive their proposed team size and composition directly from their own test-case volume and effort estimate (see Section 15), rather than assume a team size upfront.

Vendors must state the underlying assumptions used to arrive at their proposed team size — for example, average test-case design productivity, manual execution throughput, and automation development velocity. Nexus Telecom has not specified a required onshore/offshore ratio or working-hours overlap; these should also be justified as part of the same estimate rather than assumed.

# 14. Timeline & Key Milestones

| Phase | Key Activities |
| --- | --- |
| Phase 1 (Months 1–2) | Onboarding, environment access, test strategy sign-off, initial manual test coverage. |
| Phase 2 (Months 3–6) | Full manual and API test coverage; automation framework build-out; automation coverage progress per Section 11, FR-04. |
| Phase 3 (Months 7–12) | Steady-state QA operations, regression automation maintenance, UAT support for major releases. |

Dates are indicative; the final timeline will be mutually agreed during contracting.

# 15. Commercial Proposal Requirements

Vendors shall submit a bottom-up estimate, together with the resulting commercial proposal, covering:

- Estimated number of test cases to be designed, by test type (UI, API, manual/exploratory) and in-scope requirement (see Section 11).

- Estimated number of test cases to be automated versus executed manually, by phase (see Section 14).

- The resulting proposed team size and composition, derived from the estimate above rather than assumed upfront, together with the underlying assumptions used to arrive at it (e.g., test-case design/execution productivity rates, automation development velocity, working days per sprint).

- Proposed rate card aligned to the derived team size (onshore/offshore blended, per role).

- Proposed engagement model (Time & Materials, fixed capacity, or hybrid).

- Automation tooling and licensing cost implications, if any, and how such costs would be allocated between vendor and Customer (see Section 5).

- Key assumptions and dependencies underlying the proposal.

- High-level implementation plan aligned to Section 14.

# 16. Evaluation Criteria (Vendor-Facing)

Proposals will be evaluated on:

- Demonstrated QA/testing capability in telecom or similarly complex, systems-of-systems domains.

- Proposed test automation strategy and coverage approach.

- Soundness and transparency of the test-case-based estimate, and how the proposed team size is derived from it.

- Quality of clarification questions and risk identification during Q&A.

- Commercial competitiveness.

- Cultural and delivery fit with Nexus Telecom's Agile model.

# 17. Project Structure & Communication

- All questions during the RFP period must be submitted in writing, to the designated procurement contact's actual email address, during the Q&A/grooming window (31 July – 1 August 2026, closing 10:00 BST). Answers are shared in writing with all Proponents; verbal clarifications are non-binding.

- Proposals are due 1 August 2026, 13:00 BST, to the designated procurement folder. Late proposals are accepted but recorded as late.

- Shortlisted vendors present on 1 August 2026, 14:00 BST — 10 minutes per vendor, strictly enforced, in English.

- QA reporting follows a two-tier cadence: a sprint-level report at the end of each bi-weekly sprint, and a release-level QA sign-off report ahead of each monthly release gate, in addition to Scrum ceremonies (see Section 11, FR-10, FR-17).

- Key Customer stakeholders: QA & Vendor Governance Office (Himadri Mondol, Email: himadri.mondal@bjitgroup.com), Product Engineering leads, Infrastructure/DevOps team, and Compliance (advisory only, for out-of-scope items).

# 18. Appendix A: Glossary

| MNO | Mobile Network Operator |
| --- | --- |
| SIT | System Integration Testing |
| UAT | User Acceptance Testing |
| CRM | Customer Relationship Management |
| OSS/BSS | Operations Support Systems / Business Support Systems |
| BillCore | Nexus Telecom's internal name for its billing platform |
| Nexus-Prov | Nexus Telecom's provisioning system |

# 19. Appendix B: Assumptions Log (Vendor to Complete)

Vendors should use the table below to log any assumptions made in preparing their proposal, along with the impact if an assumption proves incorrect.

| Assumption | Impact if Incorrect |
| --- | --- |
| [Vendor to complete] | [Vendor to complete] |
| [Vendor to complete] | [Vendor to complete] |
| [Vendor to complete] | [Vendor to complete] |

# 20. Appendix C: Test Strategy & Automation Notes

Automation maturity across Nexus Telecom's squads is currently low, with an estimated less than 20% of existing regression testing automated today. Given the early-stage nature of this automation initiative, a realistic baseline expectation for the QA partner is 40–50% automation coverage of the regression suite within the first two quarters of engagement. Full regression automation is not mandated within the current contract term.

Vendors should note that this appendix reflects Nexus Telecom's internal test strategy working notes, which may not be fully reconciled with the requirements stated in Section 11.

# 21. Appendix D: Business & Volume Assumptions

| Item | Assumption |
| --- | --- |
| Active Subscriber Base | Approximately 2.1 million (per Q2 2026 internal regulatory filing). |
| Self-Care Portal MAU Target (Year 1) | Approximately 450,000 monthly active users. |
| Peak Traffic Window | Monthly billing-cycle peak (first three days of each billing cycle), approximately 3–4× normal transaction volume. |
| Core Systems Referenced | BillCore (billing), Nexus-Prov (provisioning), Nexus-CRM, Self-Care Portal, Agent/Partner Portal. |
| Data Volume at Engagement Start | Subscriber master ~2.1 million records; historical billing data retained for 24 months. |
| Legacy Platform Note | A subset of legacy prepaid billing logic on BillCore calculates pro-rated charges using a fixed 30-day month convention regardless of actual calendar days — a known source of edge-case defects in billing reconciliation testing. |

# 22. Submission Instructions

Proposals should be submitted per the instructions provided by the Nexus Telecom procurement contact, by the proposal due date stated on the cover page. Late submissions may not be considered. All questions must follow the written Q&A process described in Section 17; direct communication with Nexus Telecom development team members outside of designated Q&A sessions is not permitted.