REQUEST FOR PROPOSAL (RFP)

Warehouse Management & Supply Chain Platform Development

Issued by ABC Corporation

| Issuer | ABC Corporation — Supply Chain & IT Division, Singapore (Regional Headquarters) Mohammad Homayun Kabir Business Process Owner |
| --- | --- |
| RFP Reference | RFP-17 |
| Issue Date | 30 July 2026 |
| Proposal Deadline | 1st August 2026 13:00 BST Location to deliver: Procurement Folder [late proposals are accepted but recorded as late] |
| Q&A Window / Written Grooming | All questions must be submitted in writing through the designated communication channel during the RFP preparation period in a specific template. Communication window: homayun.kabir@bjitgroup.com Q&A Session: 31st July ~ 1st August [closing 10:00 AM BST] Online sessions can also be conducted to clarify urgent questions to be clarified. |
| Proposal Presentation | 1st August 14:00 BST Duration: 10 minutes Explanation and clarification Strictly in English |

This document is restricted and provided solely for the purpose of preparing a proposal. No budget information is disclosed in this document.

# Table of Contents

Table of Contents	2

1. About ABC Corporation	3

2. Background — Digitizing the Warehouse & Supply Chain Process	3

3. Objectives	3

3.1 Current Business Process & Pain Points / Areas for Improvement	4

4. Scope of Work	5

4.1 Technology Stack	5

4.2 Development Methodology — Scrum	5

4.3 Testing Scope	6

4.4 Deployment — Environment & CI/CD	6

5. Items Retained by ABC Corporation (Out of Vendor Scope)	7

7. Non-Functional Requirements	8

8. Timeline Expectation	9

9. Project Structure and Communication	9

10. Proposal Requirements	10

11. Selection Criteria and Commercial Terms	10

12. Appendix A — Business & Volume Assumptions	11

13. Appendix B — Functional Requirements Detail	12

13.1 Sales Order & CRM Management	12

13.2 Purchase Order Management & HQ Oversight	12

13.3 Manufacturing / Production Tracking	13

13.4 Inbound & Warehouse Receiving	13

13.5 Lot / Serial & QR Code Traceability	14

13.6 Inventory Management	14

13.7 Outbound, Picking & Shipping	15

13.8 Accounting / Financial Integration	15

14. Appendix C — Sample Traceability Data Structure (Reference)	16

# 1. About ABC Corporation

ABC Corporation is a global manufacturer of industrial products, operating factories in Japan, Thailand, Indonesia and India, with a regional overseas headquarters and distribution hub based in Singapore. From Singapore, ABC Corporation coordinates supply to customers across the Middle East, Latin America, ASEAN, Africa, and OEM manufacturers in Malaysia. The Singapore regional warehouse is operated on ABC Corporation's behalf by a third-party logistics (3PL) provider.

Average monthly volumes through the Singapore warehouse are approximately 1,470 m³ inbound, 2,642 m³ in inventory holding, and 1,470 m³ outbound expressed as: ~60 container-equivalent movements/month (30 inbound + 30 outbound), translating to an estimated 25,000–30,000 carton-level QR/traceability transactions/month (~1,200–1,500/working day), with peak processing of up to ~600 transactions/hour during container unstuffing/stuffing windows.

# 2. Background — Digitizing the Warehouse & Supply Chain Process

ABC Corporation's current supply chain and warehouse operations rely on a combination of a legacy PO/inventory management system, a separate Account System, and manual, paper/label-based verification at the point of cargo receipt in Singapore. As order volumes and the number of source factories have grown, several structural gaps have emerged in Purchase Order traceability, quantity verification, production visibility, and Head-Office-level oversight (see Section 3, Areas for Improvement).

ABC Corporation intends to implement a new Warehouse Management / Supply Chain platform to close these gaps, strengthen end-to-end traceability from factory to customer, and prepare the organization for a planned B2B e-commerce channel.

# 3. Objectives

- Establish reliable and automates system for the linkage between Purchase Orders and physical cargo received at the Singapore warehouse.

- Detect and manage quantity discrepancies between factory shipments and the originating Purchase Order.

- Provide HQ level live visibility of Purchase Order and production status across all subsidiaries and factories.

- Digitize CRM data and sales-order history to support future B2B e-commerce and sales-process improvement.

- Establish a secure, auditable, and maintainable platform that can grow with the business.

## 3.1 Current Business Process & Pain Points / Areas for Improvement

The following pain points were identified in ABC Corporation's process review and directly inform the requirements in Sections 6–7 and Appendix B.

| # | AS-IS Pain Point / Improvement Area |
| --- | --- |
| 1 | PO-to-Cargo Linkage Gap: Purchase Order numbers and the physical cargo received at the Singapore warehouse are not systematically tied together. Warehouse inbound processing relies on the factory-printed QR label/packing information rather than the PO itself, and there is insufficient time to manually verify the linkage between PO details and the received cargo. |
| 2 | Undetected Quantity Discrepancies: Factories may change production quantities without updating the corresponding PO number, due to their manufacturing weakness, before shipping to Singapore. This makes it difficult for the Singapore warehouse to identify discrepancies between ordered and received quantities. |
| 3 | Fragmented PO Visibility Across Subsidiaries: PO information across all subsidiaries and factories is not shared through a common Head-Quarter-level management system, limiting HQ's ability to oversee the group-wide PO picture. |
| 4 | No Real-Time Production Visibility: ABC Corporation currently lacks real-time visibility of production status at factories, which would otherwise support better planning and customer communication. |
| 5 | CRM / B2B Readiness Gap: ABC Corporation is planning a B2B e-commerce channel and needs to digitize CRM data to support sales activities, including the ability to analyze historical failed/lost sales orders to improve future sales processes. |

# 4. Scope of Work

ABC Corporation requests a proposal covering end-to-end delivery: requirement finalization support, solution design, configuration/implementation, testing (manual and automated), environment build, master data preparation & migration, and production go-live of the platform.

## 4.1 Technology Stack

The technology direction is open to vendor proposal, subject to the constraints below. Where an item says “vendor proposes,” the choice must be justified in the proposal against the requirements in this document.

| Layer | Mandated / Expected |
| --- | --- |
| Application Platform | Vendor proposes — ABC Corporation is open to a Low-Code/No-Code platform (e.g. OutSystems, Mendix, Microsoft Power Platform), a configurable ERP/WMS module. The vendor must justify its platform choice against the functional and non-functional requirements in Sections 6–7 and Appendix B, including maintainability, total cost of ownership, and exit/portability strategy. |
| Mobile / Scanning | Vendor proposes a solution supporting handheld barcode/QR scanner devices and/or mobile-responsive screens for warehouse floor operations (NFR-05). |
| Integration Layer | Vendor proposes an approach (API, middleware, or file-based interface) to integrate with the existing legacy PO/inventory system and the Account System (NFR-04, F-40). |
| Hosting | Vendor proposes cloud or on-premises hosting; CI/CD plan and automation is mandatory for proposed environments. |
| CI/CD & Quality Tooling | Vendor proposes a CI/CD pipeline (e.g. GitHub Actions/Azure DevOps/ GitLab CI) with automated build, test and deployment; automated unit/integration/regression suites integrated into the pipeline will be nice to have. |

## 4.2 Development Methodology — Scrum

- Scrum with fixed 2-week sprints from kick-off to launch; sprint planning, daily scrum, sprint review and retrospective are all expected.

- A potentially shippable increment is demonstrated to ABC Corporation at every sprint review (remote demo); the Business Process Owner and relevant stakeholders attend.

- Product backlog maintained in a tool accessible to ABC Corporation (vendor proposes; e.g. JIRA, Azure Boards, Redmine); Definition of Done to be agreed in Sprint 0 and to include automated tests and data-quality checks for QR/lot traceability.

- A brief Sprint 0 (foundation, environment setup, backlog refinement, discrepancy-tolerance and workflow rules — see Section 3.1 and Appendix B) is acceptable within the overall schedule.

## 4.3 Testing Scope

- Unit, integration, system and end-to-end (E2E) testing, with automation will be important deliverable (regression suite runs in CI/CD nice to have).

- Dedicated test coverage for QR code generation/scanning, PO-to-cargo quantity matching, and lot/traceability reporting (Appendix B, F-19, F-20, F-23–F-27), given these directly address the AS-IS improvement area.

- Data-quality and migration testing for interfacing with the legacy PO/inventory system and Account System (F-40).

- Performance/load testing against the volumes in Appendix A, with evidence provided before go-live.

- Support for ABC Corporation's User Acceptance Testing (UAT), including defect triage and fix-verification cycles.

## 4.4 Deployment — Environment & CI/CD

- Vendor to propose hosting architecture (cloud or on-premises) and building Development, Staging/UAT and Production environments, using automation for all environments.

- CI/CD pipeline with automated build, test and deployment gates; environment promotion process to be documented.

- Monitoring, alerting and centralized logging for production operations, with log retention aligned to NFR-06 (Auditability & Traceability).

- Backup and disaster-recovery plan, with recovery objectives (RTO/RPO) to be proposed by the vendor and agreed with ABC Corporation.

- Cutover approach for go-live, including a plan for reconciling in-flight Purchase Orders and inventory between the legacy system and the new platform.

# 5. Items Retained by ABC Corporation (Out of Vendor Scope)

- Payment processing, Payment Confirmation and posting of Sales Journal Entries continue to be handled in the existing Account System; these are not required as part of the vendor's platform scope.

- Ownership and maintenance of the legacy PO/inventory management system and the Account System remain with ABC Corporation's IT team; API/interface specifications will be provided after contract award.

- Staffing and day-to-day operational management of the 3PL-operated Singapore warehouse.

- Freight booking commercial negotiation and carrier contracts (the platform's role, if any, is limited to tracking — see F-36).

- Corporate security review and final go-live approval.

Vendors must state in the proposal how they will manage dependencies on the items above.

6. Functional Requirements

The required features and their expected functions are detailed in Appendix B. Items marked “Mandatory for launch” in Appendix B (F-23 through F-27) cannot be descoped, as they directly address the traceability gaps described in Section 3.1. The list represents ABC Corporation's current understanding; vendors should confirm and refine open points in writing during the RFP period.

# 7. Non-Functional Requirements

| ID | Category | Requirement Description | Priority |
| --- | --- | --- | --- |
| NFR-01 | Performance & Throughput | The platform shall support ABC Corporation's current warehouse activity, expressed as: ~60 container-equivalent movements/month (30 inbound + 30 outbound), translating to an estimated 25,000–30,000 carton-level QR/traceability transactions/month (~1,200–1,500/working day), with peak processing of up to ~600 transactions/hour during container unstuffing/stuffing windows. The platform shall support current average volume with adequate headroom for future growth within next 3~4 years | Must |
| NFR-02 | Multi-Currency Support | The platform shall support multiple transaction currencies (e.g. JPY, IDR, THB, SGD, USD) with automatic conversion to a base/reporting currency. | Must |
| NFR-03 | Multi-Language Support | The platform's user interface shall support English as the primary language, with the ability to support Japanese for Head Office and Japan factory users. | Should |
| NFR-04 | System Integration | The platform shall provide standard APIs/interfaces to integrate with the existing legacy PO/inventory system, the Account System, and (where applicable) other ERP systems used at Group sites. | Must |
| NFR-05 | Mobile & Scanning Usability | The platform shall support handheld barcode/QR scanner devices and mobile-friendly screens for warehouse floor operations (inbound, picking, stuffing). | Must |
| NFR-06 | Data Retention & Traceability History | The platform shall retain full lot/traceability history for a period to be confirmed with ABC Corporation, to support customer complaints, quality investigations and regulatory needs. | Must |
| NFR-07 | Role-Based Access Control | The platform shall provide role-based access separating Customer-facing, Sales (ABC Corporation), Warehouse (3PL operator), and Factory user roles, reflecting that the Singapore warehouse is operated by a third-party logistics (3PL) provider. | Must |
| NFR-08 | Availability | The platform shall meet an uptime/availability service level to be agreed with the vendor, reflecting the warehouse's operating schedule. | Must |
| NFR-09 | Auditability | The platform shall maintain a full audit trail of PO creation/amendment, quantity discrepancies, and their resolution. | Must |
| NFR-10 | Extensibility | The platform's architecture shall be extensible to support a future B2B e-commerce ordering channel without requiring a re-platform. | Should |

# 8. Timeline Expectation

| Milestone | Expectation |
| --- | --- |
| Contract & Kick-off (Sprint 0) | Indicative — within 4 weeks of vendor selection |
| Master Requirement Finalization | Runs alongside early sprints; open items in Appendix B to be confirmed in writing during the RFP and Sprint 0 period |
| Development & Testing | Indicative — approx. 3–4 months from kick-off, to be refined by the vendor's sprint-level schedule |
| UAT by ABC Corporation | Indicative — 4 weeks, vendor support expected |
| Cutover & Go-Live Preparation | Indicative — 2–4 weeks, including data migration/parallel run with legacy PO system |
| Production Go-Live | Date to be confirmed by ABC Corporation; vendors should state any assumptions or dependencies affecting this date |

Vendors shall present their own sprint-level schedule with key milestones and clearly state any conditions or dependencies attached to it.

# 9. Project Structure and Communication

- All communication with ABC Corporation is remote (chat and online meetings) and in English through the designated procurement/coordination contact.

- ABC Corporation answers questions submitted in writing through the designated communication channel during the RFP period. Online based sessions can be arranged for spec clarification and Q&A discussion.

- Weekly progress reporting is required in addition to Scrum ceremonies; risks, issues and dependencies must be visible in every report.

- ABC Corporation stakeholders: Business Process Owner (product owner) and related persons TBD.

# 10. Proposal Requirements

The proposal must be in English and contain, at minimum:

- Executive summary

- Scope of work and explicit out-of-scope statement

- Proposed solution and architecture, including compliance with Section 4.1 (Technology Stack) and how AI tools will be leveraged to reduce cost and improve quality (concrete, verifiable claims expected)

- Estimation with its basis, and a sprint-level schedule with key milestones

- Meeting schedule and reporting approach

- Communication & collaboration tools

- Tasks & QA management Tools

- Risk, issue and dependency management approach, including stated assumptions

- Team structure and resource allocation plan along with effort/cost

- Collaboration strategy – with client i.e propose any client-side BSE etc

- Written responses to any clarification questions raised during the RFP Q&A period

- Milestone wise deliverables – like source code, executable, QA related artifacts etc

- Approval and version history of the proposal document

Submission instructions and the proposal deadline will be communicated separately via the designated procurement channel.

# 11. Selection Criteria and Commercial Terms

- Evaluation criteria: (a) understanding of requirements and quality of written clarification during the Q&A process, (b) soundness and transparency of estimation and schedule, (c) technical solution fit and security posture, (d) clarity of the proposal.

- No budget is disclosed. Pricing shall be presented with a clear structure and stated assumptions.

- Defects found after go-live shall be corrected promptly by the vendor without additional cost for a reasonable warranty period.

- Deliverables and source code/configuration become the property of ABC Corporation upon final payment.

- Any change to agreed scope shall follow a change-control procedure to be proposed by the vendor.

- ABC Corporation may request a small number of additional administrative functions based on internal feedback during the project; vendors should state how such requests would be handled.

# 12. Appendix A — Business & Volume Assumptions

| Item | Assumption |
| --- | --- |
| Factories | Japan (JP), Thailand (TH), Indonesia (ID) and India (IN); each ships containerized cargo to the Singapore regional warehouse |
| Warehouse operator | Singapore regional warehouse is operated by a third-party logistics (3PL) provider on behalf of ABC Corporation |
| Customers / markets served | Middle East, Latin America, ASEAN, Africa, and OEM car manufacturers (Malaysia) |
| Average inbound volume | Approx. 1,470 m³/month |
| Average inventory holding | Approx. 2,642 m³/month |
| Average outbound volume | Approx. 1,470 m³/month |
| Legacy systems in scope for integration | Legacy PO/inventory management system (used for PO, Invoice Issuance and Production Receipt); a separate Account System (used for Payment Confirmation and Inventory Reporting) |

# 13. Appendix B — Functional Requirements Detail

F-23 through F-27 (Lot / Serial & QR Code Traceability) are mandatory for launch and cannot be descoped. This list represents ABC Corporation's current understanding; vendors should confirm and refine open points in writing during the RFP period.

### 13.1 Sales Order & CRM Management

| ID | Requirement Description | Priority | Notes |
| --- | --- | --- | --- |
| F-01 | The platform shall record and track customer Sales Inquiries as a distinct pre-quotation stage, prior to Quotation and Sales Order creation. | Should | Improvement Area 5 |
| F-02 | The platform shall support creation of price Quotations linked to a Sales Inquiry, and conversion of an accepted Quotation into a confirmed Sales Order. | Must |  |
| F-03 | The platform shall support Sales Order creation referencing the Customer Purchase Order (CUS PO) number, including support for partial shipment terms against a single Sales Order. | Must |  |
| F-04 | The platform shall support down-payment / advance-payment invoicing terms (e.g. 100% down payment) prior to shipment, and track invoice/payment status against the Sales Order. | Must |  |
| F-05 | The platform shall maintain a digitized CRM record of all sales inquiries, quotations and orders, including outcome status (won / lost / cancelled), to support historical analysis. | Must | Improvement Area 5 |
| F-06 | The platform shall provide reporting to analyze historical failed or lost sales orders by customer, product and reason. | Should | Improvement Area 5 |
| F-07 | The platform should be extensible to support a future B2B e-commerce ordering channel for customer self-service order placement. | Could (Future Phase) | Improvement Area 5 |

### 13.2 Purchase Order Management & HQ Oversight

| ID | Requirement Description | Priority | Notes |
| --- | --- | --- | --- |
| F-08 | The platform shall allow ABC Corporation (Singapore) to raise Purchase Orders to Group factories (Japan, Thailand, Indonesia, India), referencing the originating Sales Order. | Must |  |
| F-09 | The platform shall provide centralized, Head-Office-level Purchase Order visibility and management across all subsidiaries and factories. | Must | Improvement Area 3 |
| F-10 | The platform shall support multi-currency PO issuance (e.g. JPY, IDR, THB) with conversion to a reporting/base currency for consolidated HQ-level cost visibility. | Must |  |
| F-11 | The platform shall generate a factory-side Bill against the PO, maintaining full traceability between the Bill and the originating PO number. | Must |  |
| F-12 | The platform shall validate the linkage between PO number and received cargo quantity, and flag any discrepancy between the factory's shipped quantity and the original PO quantity. | Must | Improvement Areas 1 & 2 |

### 13.3 Manufacturing / Production Tracking

| ID | Requirement Description | Priority | Notes |
| --- | --- | --- | --- |
| F-13 | The platform shall allow each factory to record receipt of the internal Purchase Order and generate a corresponding Manufacturing/Production Order. | Must |  |
| F-14 | The platform shall generate a unique Factory QR Code / Label for each production carton, identifying at minimum the carton number (CTN#), product, quantity and country of origin. | Must |  |
| F-15 | The platform shall provide ABC Corporation Headquarters with real-time visibility of production order status at each factory. | Must | Improvement Area 4 |
| F-16 | The platform shall support splitting a single Manufacturing Order into multiple production lots/batches through a simplified workflow (e.g. specify number of splits and quantity per split in a single action). | Must |  |
| F-17 | The platform shall record a Lot/Serial Number for each split production batch, linked to the Manufacturing Order and to the subsequently generated Factory QR Code. | Must |  |

### 13.4 Inbound & Warehouse Receiving

| ID | Requirement Description | Priority | Notes |
| --- | --- | --- | --- |
| F-18 | The platform shall support an Inbound / Inspection process for cargo received at the Singapore regional warehouse from each factory. | Must |  |
| F-19 | The platform shall support scanning of Factory QR Codes at the point of Inbound/Inspection to confirm cargo receipt against the originating Purchase Order. | Must | Improvement Areas 1 & 2 |
| F-20 | The platform shall automatically match received quantities against outstanding PO quantities and flag discrepancies (over-receipt, under-receipt, unmatched cargo) for review. | Must | Improvement Areas 1 & 2 |
| F-21 | The platform shall generate a new Warehouse QR Code / Label for each carton at the point of inbound, cross-referenced to the originating Factory QR Code, and update on-hand stock accordingly. | Must |  |
| F-22 | The platform shall record a Cargo Receipt Confirmation transaction that updates warehouse inventory upon successful inbound completion. | Must |  |

### 13.5 Lot / Serial & QR Code Traceability

| ID | Requirement Description | Priority | Notes |
| --- | --- | --- | --- |
| F-23 | The platform shall maintain end-to-end traceability linking Customer Name, Purchase Order Number, Carton Number (CTN#), Factory QR Code, Warehouse QR Code and Country of Origin for every carton/unit received and shipped. | Must | Mandatory for launch |
| F-24 | The platform's Traceability/Lot report shall display, at minimum, three linked identifier columns — CTN#, Factory QR Code and Warehouse QR Code — in addition to standard lot/movement fields. | Must | Mandatory for launch |
| F-25 | The platform shall support bulk import of Lot/Serial numbers via CSV upload (containing, at minimum, Warehouse QR Code and Quantity) to populate stock move lines. | Must | Mandatory for launch |
| F-26 | The platform shall be able to generate and print QR code labels consistent with the existing shipping-mark label format (Order No., Shipping Mark, Carton No., Country of Manufacture, Reference No., Item No., Quantity). | Must | Mandatory for launch |
| F-27 | The platform shall support scanning-based verification of QR codes during handling operations (inbound, put-away, picking, stuffing). | Must | Mandatory for launch |

### 13.6 Inventory Management

| ID | Requirement Description | Priority | Notes |
| --- | --- | --- | --- |
| F-28 | The platform shall maintain real-time on-hand inventory by product, lot and warehouse location. | Must |  |
| F-29 | The platform shall support and record the core warehouse handling operations of unstuffing, re-packing, label printing, labeling, scanning and sorting as distinct, trackable transactions. | Must |  |
| F-30 | The platform shall generate an Inventory Report reflecting current stock levels, available to Sales and HQ. | Must |  |
| F-31 | The platform shall support partial allocation and shipment of inventory against a single Sales Order, including consolidation of cartons originating from multiple factories into one outbound shipment. | Must |  |

### 13.7 Outbound, Picking & Shipping

| ID | Requirement Description | Priority | Notes |
| --- | --- | --- | --- |
| F-32 | The platform shall support Picking Cargo against confirmed Sales Orders / Shipping Instructions, referencing Warehouse QR Codes and Lots. | Must |  |
| F-33 | The platform shall support Stuffing Cargo (container loading) and record container/carton allocation for the outbound shipment. | Must |  |
| F-34 | The platform shall generate Packing List (PL) and Invoice documentation for outbound shipments, referencing the shipped lots/cartons and the associated Sales Order. | Must | Configuration expected |
| F-35 | The platform shall support recording of Shipping Instructions issued by Sales to the warehouse, and by the warehouse to logistics/forwarders. | Must |  |
| F-36 | The platform should support Vessel/Booking Arrangement tracking (vessel name, ETD/ETA, forwarder), either natively or via integration with a logistics/forwarding system. | Should |  |

### 13.8 Accounting / Financial Integration

| ID | Requirement Description | Priority | Notes |
| --- | --- | --- | --- |
| F-37 | The platform shall integrate with, or provide equivalent native functionality to, the existing Account System for Invoice Issuance and Payment Confirmation. | Must |  |
| F-38 | The platform shall support recording of Sales Journal Entries upon confirmed outbound/shipment, either natively or via integration to the existing finance system. | Should |  |
| F-39 | The platform shall support down-payment invoicing terms and reconcile down payments against final invoices. | Must |  |
| F-40 | The platform shall provide, or interface with, functionality equivalent to the legacy PO/inventory management system currently used for Purchase Order, Invoice Issuance and Production Receipt transactions. The vendor shall propose an approach (parallel run, data migration, or system interface). | Must |  |

# 14. Appendix C — Sample Traceability Data Structure (Reference)

The table below is a representative extract of the traceability structure the platform must support, linking customer, purchase order, carton, and dual QR code identifiers (factory-issued and warehouse-issued), together with country of origin.

| Seq. | Customer Name | PO # | CTN # | Factory QR Code | Warehouse QR Code | Origin |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Customer BOLIVIA | P00013 | 0001 | MBJ202500001 | WHMBJ00001 | JP |
| 2 | Customer BOLIVIA | P00013 | 0002 | MBJ202500002 | WHMBJ00002 | JP |
| 11 | Customer BOLIVIA | P00014 | 0001 | XXX202500001 | WHXXX00001 | ID |
| 19 | Customer BOLIVIA | P00015 | 0001 | TBM202500001 | WHTBM00001 | TH |