DELIVERY EXCELLENCE WORKSHOP

1 August 2026 · BJIT

RfP 19

Intended for: GROUP 19

Project Title

“TMart OneStock” — Nationwide Warehouse Management System

Implementation Rollout Programme

Client: Tareque Arefin Ahmed

This pack contains the Request for Proposal followed by a CONFIDENTIAL customer section.

The confidential section is for the Customer/Judge only — remove it before sharing with the DM group.

Contents

1. About T Mart Retail3

2. Background — From Branch Stock Control to a Single Inventory Backbone3

3. Objectives4

4. Scope of Work Requested from the Vendor4

4.1 Operational Footprint in Scope4

4.2 Mandated Technology Stack5

4.3 Development Methodology — Scrum6

4.4 Data Migration and Cutover6

4.5 Testing6

4.6 Cloud Environment, Rollout and Go-Live6

4.7 Training and Change Management6

5. Items Retained by TMR (Out of Vendor Scope)6

6. Functional Requirements7

6.1 Picking Discipline7

6.2 Temperature Regimes in Scope7

7. Non-Functional Requirements8

8. Timeline Expectation9

9. Project Structure and Communication9

10. Proposal Requirements9

11. Selection Criteria and Commercial Terms10

12. Appendix A — Business & Volume Assumptions10

13. Appendix B — Functional Requirements Detail11

14. Appendix C — Integration Landscape14

Confidential — Customer / Judge Only16

C1. How to use this section & scoring16

C2. Planted ambiguities — answer key16

C3. Additional customer knowledge (answer if asked)19

C4. Scripted scope change — inject at ~11:3020

Page numbers refer to this pack including the confidential section. Pages 15–20 must be removed before the RfP is issued to the DM group.

Request for Proposal

“TMart OneStock” — Nationwide Warehouse Management System

| Item | Detail |
| --- | --- |
| Issuer | T Mart Retail Ltd. — Supply Chain Transformation Office, Head Office |
| RfP Reference | TMR-2026-SC-031 |
| Issue Date | 31 July 2026 |
| Written Q&A window or grooming | 31st July – 1 August 2026, closing 10:00 BST |
| Proposal Deadline | 1 August 2026, 12:45 (submission to our procurement folder) — late proposals are recorded as such |
| Presentation | 1 August 2026, afternoon — 10 minutes per vendor, strictly enforced, in English |
| Contact | All questions in writing only, via the designated communication channel. Answers are shared in writing. Verbal exchanges are non-binding. |

This document is confidential and provided solely for preparing a proposal. Budget information will not be disclosed.

# 1. About T Mart Retail

T Mart Retail Ltd. (“TMR”) is one of the country’s largest organised grocery retailers, operating a nationwide chain of supershops under the TMart banner. As of July 2026 we trade from more than 50 branches across eight divisions, serve approximately 1.4 million loyalty members, and carry an assortment of roughly 22,000 active SKUs spanning ambient groceries, chilled and frozen goods, fresh produce, butchery and fish, bakery, and general merchandise.

Our physical supply chain consists of one central distribution centre near Dhaka, several regional warehouses, a mixed fleet of company-owned refrigerated and dry vehicles, and contracted third-party transport providers. Warehouse and logistics operations employ over 100 staff working in shifts, the majority of whom are shop-floor operators who will use handheld devices rather than desktop computers.

TMR works with offshore development partners through our IT sourcing function; this engagement will be executed remotely in English, with a limited number of on-site visits for rollout support.

# 2. Background — From Branch Stock Control to a Single Inventory Backbone

TMR has no purpose-built warehouse management system. Inventory is controlled today through the stock module of our ERP, supplemented by spreadsheets, paper pick lists, manual goods-received notes and branch-level judgement. Stock accuracy at the central distribution centre currently measures 91–93% at line level. Shrinkage, expiry write-off and out-of-stock at shelf are all above the level our board considers acceptable, and the chilled and fresh categories are the worst affected because batch, expiry and temperature are tracked informally.

Growth has made this unsustainable. Branch count continues to expand, our e-commerce channel is growing faster than our stores, and suppliers increasingly expect electronic collaboration. Management has therefore approved “TMart OneStock”: a single warehouse management platform covering the central distribution centre, all regional warehouses and the inbound and outbound flows to every branch, integrated with our enterprise systems and operated primarily on mobile handheld devices.

This is a new build on our side — there is no existing WMS to replace and no WMS code base to inherit — but it is not a clean sheet operationally. It must take over live inventory from the current ERP stock module and from branch-maintained files without stopping trade.

The programme must be fully live across the network before the peak trading season that begins in the second quarter of 2027, for which a nationwide promotional calendar is already committed. The final go-live date of 1 April 2027 is fixed. In addition, as a condition of network rollout, the central distribution centre and two pilot branches must be operating on OneStock in live production from 1 January 2027, including handheld receiving, picking and store replenishment.

# 3. Objectives

- Establish one authoritative, real-time inventory record across the central distribution centre, all regional warehouses, goods in transit and branch back-rooms.

- Raise line-level stock accuracy to 99% or better and materially reduce expiry-related write-off in the chilled, frozen and fresh categories.

- Digitise warehouse execution end to end on handheld devices — receiving, putaway, counting, picking, dispatch and proof of delivery — eliminating paper pick lists and manual goods-received notes.

- Automate store replenishment and inter-warehouse transfers so that branch availability improves without increasing network stock cover.

- Enforce cold-chain, batch, expiry and traceability discipline to a standard that withstands regulatory and food-safety audit.

- Support e-commerce and omnichannel fulfilment from the same inventory pool as stores.

- Build a platform that is ready — architecturally and operationally — for warehouse automation and vendor-managed inventory without redesign.

- Give management real-time visibility of supply chain performance through built-in analytics and our corporate BI platform.

# 4. Scope of Work Requested from the Vendor

TMR requests a proposal covering end-to-end delivery: requirement finalisation support, solution and technical design, implementation, integration, data migration, testing (manual and automated), cloud environment build, phased rollout across the network, training support, and production go-live of the OneStock web application, its handheld application and its integration layer.

## 4.1 Operational Footprint in Scope

| Element | In-scope profile |
| --- | --- |
| Supershop branches | 50+ branches nationwide. All branches are in scope for inbound receipt confirmation, replenishment, returns and back-room stock visibility. |
| Regional warehouses | Multiple regional warehouses serving their respective divisions, each with ambient, chilled and frozen zones. |
| Central distribution centre | One central distribution centre near Dhaka: primary inbound point, cross-dock, bulk storage, pick face, e-commerce fulfilment area and dispatch. |
| Users | 100+ warehouse and logistics employees, the majority of whom are handheld-only shift operators; plus branch receiving staff, planners, and head-office supply chain and finance users. |
| Transport | Company-owned fleet (dry and refrigerated) and contracted third-party transport providers. |
| Product handling | FMCG and supermarket operations across four temperature regimes (Section 6.2), including batch/expiry-controlled and variable-weight items. |
| Data capture | Barcode (EAN-13 and GS1-128) mandatory across all flows; RFID support required as specified in F-13. |

## 4.2 Mandated Technology Stack

The technology direction is fixed by our IT standardisation policy. Proposals must comply with the following; where an item says “vendor proposes”, the choice must be justified in the proposal.

| Layer | Mandated / Expected |
| --- | --- |
| Backend | Java 21 (LTS) + Spring Boot 3.3 or later |
| Web frontend | React 18 or later with TypeScript 5.x; responsive SPA for head-office and warehouse-office users |
| Handheld application | Native Android (Android 11 or later) for rugged handheld terminals and ring scanners; offline-tolerant operation is required (see F-14) |
| Database | PostgreSQL 16 on Amazon RDS or Aurora PostgreSQL-compatible |
| Integration | REST with OpenAPI 3.1 definitions as a deliverable for synchronous calls; event-driven asynchronous messaging for stock and order events (vendor proposes the broker); SFTP-based batch file exchange where a counterpart system requires it |
| Cloud | AWS — concrete services proposed by the vendor and approved by our infrastructure team |
| CI/CD & IaC | Vendor proposes (e.g., GitHub Actions / AWS CodePipeline; Terraform or CloudFormation) — IaC is mandatory for all environments |
| Quality tooling | Automated unit, integration and E2E suites including handheld UI automation; SAST, DAST and dependency (SCA) scanning integrated into the pipeline |
| BI | Our corporate BI platform is Microsoft Power BI. OneStock must expose a governed analytical data layer to it. |

## 4.3 Development Methodology — Scrum

- Scrum with fixed 2-week sprints from kick-off to final go-live; sprint planning, daily scrum, sprint review and retrospective are all expected.

- A potentially shippable increment is demonstrated to TMR at every sprint review (remote demo); the TMR product owner and warehouse operations representatives attend.

- Product backlog maintained in a tool accessible to TMR (vendor proposes; JIRA preferred); Definition of Done to be agreed in Sprint 0 and to include automated tests, security checks and verification on a physical handheld device.

- A brief Sprint 0 (foundation, environment, backlog refinement, warehouse process walkthrough) is acceptable within the overall schedule.

## 4.4 Data Migration and Cutover

The vendor is responsible for designing and executing migration of the data required to operate OneStock: item and packaging master, location and bin master, supplier master, branch master, opening stock balances by location and batch, open purchase orders and open transfers. Source data will be extracted by TMR from the ERP and from branch-maintained files. Cleansing rules, reconciliation reports and a repeatable rehearsal-then-cutover approach are expected as deliverables, together with a documented rollback position for each cutover event.

## 4.5 Testing

Unit, integration, system and E2E testing with automation as a first-class deliverable (regression suite runs in CI); device testing across the handheld models in our estate; physical process testing in a warehouse environment; performance and load testing with evidence; integration testing with each counterpart system listed in Appendix C; and support for TMR’s user acceptance testing. Test data handling will be discussed with the selected vendor considering our security and data-protection policy.

## 4.6 Cloud Environment, Rollout and Go-Live

The vendor shall propose the AWS architecture, build development, staging and production environments with IaC, establish monitoring, alerting and centralised logging, and perform each production go-live event. Rollout is phased: central distribution centre and pilot branches first, then regional warehouses and branch groups in waves. Because warehouse operations run seven days a week, cutover windows are narrow and must be proposed explicitly for each wave. The production AWS account is owned by TMR, and our infrastructure team must approve the architecture and all production changes. Operation and monitoring after final go-live is expected to be discussed separately.

## 4.7 Training and Change Management

TMR delivers its own end-user training. The vendor is expected to produce role-based training material — including short handheld task guides suitable for shift operators — train our internal trainers, and provide floor-walking support during each go-live wave. Vendors shall state the assumed number of on-site support days and where they are deployed.

# 5. Items Retained by TMR (Out of Vendor Scope)

- UX and visual design: screen designs for the web application are produced by our contracted design partner, Kollol Studio, and will be provided sprint by sprint in a timely manner aligned with the development schedule.

- ERP and enterprise systems: TMR owns and maintains the systems listed in Appendix C. Interface specifications will be provided after contract award; some interfaces may need to be newly developed by our ERP team or by the relevant third-party vendor during the project.

- Handheld hardware, printers and network: procurement, imaging and physical deployment of handheld terminals, label and pallet-label printers, wireless network coverage and site cabling.

- Physical warehouse works: racking, bin labelling execution, zone marking and any civil work.

- Master data ownership: commercial and merchandising master data remains owned in the ERP; TMR performs data extraction and business sign-off of migrated data.

- Governance: production AWS account ownership, corporate security review, food-safety and regulatory sign-off, and final go-live approval.

Vendors must state in the proposal how they will manage dependencies on the items above.

# 6. Functional Requirements

The required features and their expected functions and logic are elaborated in Appendix B. F-19 (Roles & RBAC), F-20 (Analytics & management dashboard) and F-21 (User activity log & audit trail) are mandatory for go-live and cannot be descoped. The list represents our current understanding; vendors should confirm and refine open points in writing during the RfP period. We expect the web application and the handheld application together to be in the range of approximately 60 screens.

## 6.1 Picking Discipline

Stock is to be issued on a first-in-first-out basis across the assortment, with picking sequence optimised for travel distance within each zone. Batch-controlled items must additionally be issued so that the shortest remaining shelf life leaves the warehouse first, and branch acceptance rules on minimum remaining shelf life must be enforced at dispatch.

## 6.2 Temperature Regimes in Scope

| Regime | Operating condition | Additional handling requirement |
| --- | --- | --- |
| Ambient | 18–25 °C, dry storage | Standard batch and expiry control on applicable SKUs |
| Chilled | 0–4 °C | Continuous temperature evidence; time-out-of-refrigeration control at dock and staging |
| Frozen | −18 °C or colder | Continuous temperature evidence; no re-freeze; hard rejection rules on breach |
| Fresh (produce, butchery, fish, bakery) | 2–8 °C or as per commodity | Shelf life measured in days or hours; variable-weight handling; daily markdown and write-off flows |

# 7. Non-Functional Requirements

| Aspect | Requirement |
| --- | --- |
| Availability | 99.9% or higher monthly uptime for the warehouse execution services, measured excluding a pre-announced maintenance window (up to 4 hours, once per month, 01:00–05:00 local time). Recovery objectives: RTO ≤ 2 hours, RPO ≤ 5 minutes. |
| Performance | Handheld transactions (scan-to-confirm) must complete within 1 second at the 95th percentile on the warehouse wireless network. Web screens: 95th percentile server response ≤ 1.5 seconds and screen display ≤ 3 seconds under normal load. The system must remain stable during seasonal and promotional peaks (see Appendix A volume projections); the vendor shall state the transaction throughput and concurrent-device count its design is validated for, and provide load-test evidence before go-live. |
| Operational resilience | Warehouse execution must not stop because of a network or cloud connectivity interruption. The vendor shall state explicitly how receiving, picking and counting behave during loss of connectivity and how data is reconciled on recovery. |
| Security | Secure by design. Full mitigation of OWASP Top 10 (2021) risk categories and conformance to OWASP ASVS 4.0 Level 2, plus OWASP MASVS for the handheld application; threat modelling at design stage; SAST/DAST and dependency scanning every release; secrets management via AWS-native services; encryption in transit (TLS 1.2+) and at rest; role-based masking of supplier commercial terms. An independent vulnerability assessment is required before final go-live (vendor may propose the assessor). |
| Traceability & retention | Full forward and backward traceability from supplier batch to branch delivery must be reconstructable for any lot. Transactional and audit data retention: 7 years. |
| Client environment | Web: latest two major versions of Google Chrome and Microsoft Edge on Windows 10/11. Handheld: rugged Android terminals, Android 11 or later, with 1D/2D imagers; ring-scanner pairing support. No iOS in this request. |
| Scalability | Design must accommodate growth to 100 branches, four additional regional warehouses and a doubling of daily line throughput without re-architecture. |
| Localisation | English is mandatory for all head-office and configuration screens. Bengali is mandatory on the handheld application and on printed operator documents. Metric units; local time zone; local holiday calendar. |
| Accessibility | Conformance with WCAG 2.1 Level AA for web screens. Handheld screens must be usable with gloved hands in chilled and frozen environments. |
| Auditability | All logs per F-19; clocks synchronised (NTP); log format agreed with our internal audit team. |

# 8. Timeline Expectation

| Milestone | Expectation |
| --- | --- |
| Contract & kick-off (Sprint 0) | Early September 2026 |
| Requirement finalisation | September–October 2026, running alongside early sprints. Detailed requirements may continue to be refined during development based on operational feedback. |
| Core build & integration complete | Mid-December 2026 |
| Central distribution centre & pilot branch go-live | 1 January 2027 — live handheld operation of receiving, putaway, picking, dispatch and store replenishment |
| Regional warehouse and branch rollout waves | January–March 2027 |
| UAT by TMR | February 2027 (vendor support expected) |
| Go-live preparation & security assessment | March 2027 |
| Full network go-live | 1 April 2027 — fixed; delay is not acceptable |

Vendors shall present their own sprint-level schedule with key milestones and rollout wave plan, and clearly state any conditions attached to it.

# 9. Project Structure and Communication

- All routine communication with TMR is remote (chat and online meetings) and in English through our IT sourcing coordinator. On-site presence is expected only for rollout support as proposed by the vendor.

- TMR answers questions submitted in writing through the designated channel. Only written agreements are valid.

- Weekly progress reporting is required in addition to Scrum ceremonies; risks, issues and dependencies must be visible in every report.

- TMR stakeholders: Supply Chain Transformation Office (product owner), Warehouse Operations, Transport & Logistics, Retail Operations (branch side), Merchandising, Finance, IT Infrastructure, the ERP team, Internal Audit, and Kollol Studio.

- A joint operational readiness review is held before each go-live wave; TMR reserves the right to halt a wave on operational grounds.

# 10. Proposal Requirements

The proposal must be in English and contain, at minimum:

- Executive summary

- Scope of work and explicit out-of-scope statement

- Proposed solution, architecture and compliance with the mandated stack, including the integration approach for each system in Appendix C, and how AI tools will be leveraged to reduce cost and improve quality (we expect concrete, verifiable claims)

- Data migration and cutover approach, including rehearsal strategy and rollback position

- Rollout plan across the network, with the operational support model for each wave

- Estimation with its basis, and a sprint-level schedule with key milestones

- Meeting cadence and reporting approach

- Risk, issue and dependency management approach, including your assumptions

- Approval and version history of the proposal document

- Team structure and resource allocation plan, including the on-site and offshore split

Submission: upload the proposal and supporting materials to the designated procurement folder by the deadline on the cover. The presentation slot is 10 minutes and will be stopped at time.

# 11. Selection Criteria and Commercial Terms

- Evaluation: (a) understanding of requirements and quality of written clarification, (b) soundness and transparency of estimation and schedule, (c) technical solution fit, security posture and realistic use of AI, (d) credibility of the rollout and data-migration plan, (e) clarity of the proposal and presentation.

- No budget is disclosed. Pricing shall be presented with a clear structure and stated assumptions, separating one-time delivery cost from any recurring or licence-based cost.

- Vendors shall state the licensing basis assumed for user access and for handheld devices.

- Defects found after go-live shall be corrected promptly by the vendor without additional cost for a reasonable period.

- Deliverables and source code become the property of TMR upon final payment.

- Any change to agreed scope shall follow a change-control procedure to be proposed by the vendor.

- TMR may request a small number of additional reports and administrative functions based on operational feedback during the project; vendors should state how such requests would be handled.

# 12. Appendix A — Business & Volume Assumptions

| Item | Assumption |
| --- | --- |
| Branches | 50+ supershop branches nationwide today; network expansion continues during the project period |
| Warehouses | One central distribution centre plus multiple regional warehouses; total storage locations (bins) approximately 34,000 at go-live |
| Active SKUs | Approximately 22,000, of which about 6,400 are batch/expiry controlled and about 900 are variable-weight |
| Warehouse & logistics users | 100+ named warehouse and logistics employees across shifts; concurrent handheld devices in use at peak approximately 180 network-wide |
| Inbound volume | Central distribution centre: approximately 900 inbound lines per day, rising to 1,600 at seasonal peak |
| Outbound volume | Approximately 11,000 pick lines per day network-wide at steady state; roughly 2.5–3× at seasonal and promotional peak |
| Store replenishment cycle | Ambient: every second day per branch. Chilled and frozen: daily. Fresh: daily, with a second same-day run for metropolitan branches |
| Inter-warehouse transfers | Approximately 60–80 transfer orders per week between the central distribution centre and regional warehouses |
| E-commerce | Currently about 1,100 orders per day and growing; fulfilled from a dedicated area of the central distribution centre and, for selected postcodes, from branch back-rooms |
| Transport | Company-owned fleet of 62 vehicles (28 refrigerated) plus contracted third-party providers used mainly for long-haul and peak overflow |
| Legacy data | Opening stock and master data to be migrated from the ERP stock module and from branch-maintained spreadsheets (format and quality to be agreed) |
| Automation | No automated material-handling equipment is installed today. A conveyor and sortation project for the central distribution centre is under separate evaluation. |
| Barcode note | Retail consumer units carry EAN-13. Some supplier cartons for chilled and fresh goods arrive without a compliant carton barcode. |

# 13. Appendix B — Functional Requirements Detail

F-19, F-20 and F-21 are mandatory for go-live. This detail represents our current understanding; confirm and refine open points in writing during the RfP period.

| ID | Feature | Key Functions & Expected Logic |
| --- | --- | --- |
| F-01 | Inbound receiving & ASN | Receipt against purchase order or advance shipment notice; blind receipt where no ASN exists; dock and door assignment; pallet and handling-unit creation with licence-plate labelling; over-, short- and damage recording with reason codes; capture of supplier batch, production and expiry data at receipt; carton barcode capture with fallback manual entry and on-the-spot label generation where the supplier carton is not compliant. |
| F-02 | Quality inspection & vendor returns | Configurable inspection rules by category and supplier; quarantine locations; accept, reject or partial-accept with photo evidence captured on the handheld; automatic vendor return or debit note trigger to the ERP; supplier quality history and rejection reporting. |
| F-03 | Putaway & slotting | System-directed putaway using capacity, temperature regime, velocity class and product compatibility rules; operator override with reason capture; replenishment of pick faces from bulk; slotting review report with recommended relocations. |
| F-04 | Inventory master & multi-location stock ledger | Authoritative stock ledger by SKU, batch, location, handling unit, ownership and stock status (available, allocated, quarantined, damaged, in transit); every movement recorded as an immutable transaction with actor, device, timestamp and reason; near-real-time position for all warehouses and goods in transit, with reconciliation views against the ERP. |
| F-05 | Batch, lot, expiry & shelf-life control | Batch and lot capture and enforcement at every touch; remaining-shelf-life calculation; configurable minimum remaining shelf life at receipt and at dispatch per category and per branch; expiry alerting horizons; blocked issue of expired or short-life stock; recall function able to identify all affected receipts, locations, transfers and branch deliveries for a given batch. |
| F-06 | Temperature & cold-chain compliance | Zone and vehicle temperature recording with evidence retained against the movement; time-out-of-refrigeration accumulation at dock and staging with escalation; breach handling workflow (hold, assess, release or write-off) with authorisation; cold-chain compliance reporting suitable for external audit. |
| F-07 | Variable-weight (catch-weight) handling | Dual unit of measure — logical unit and actual weight — maintained through receipt, storage, picking, dispatch and returns; weight capture at receiving and picking; tolerance rules; correct valuation and quantity signals to Finance and to the branch; markdown and write-off flows for butchery, fish, produce and bakery. |
| F-08 | Cycle counting & stock audit | Scheduled and ad-hoc counting; count by location, SKU, category or ABC class; blind counting on the handheld; variance thresholds requiring supervisor approval; recount workflow; adjustment posting with reason codes and full audit trail; stock-accuracy KPI reporting by zone and by operator. |
| F-09 | Store replenishment & allocation | Replenishment proposal per branch based on demand signal, on-hand back-room stock, shelf capacity, minimum order multiples and delivery calendar; planner review and release; allocation and fair-share logic when supply is constrained; substitution handling; promotional and seasonal uplift; branch-initiated emergency orders with approval. |
| F-10 | Picking, packing & dispatch | Wave, batch and zone picking; system-directed pick paths; pick confirmation by scan; short-pick handling and re-allocation; consolidation and packing into shipment handling units; load building by route and by temperature regime; dispatch confirmation, gate pass, and printed or electronic delivery documentation. |
| F-11 | Inter-warehouse transfers | Transfer request, approval, dispatch and receipt handled as a single controlled document; in-transit stock ownership and visibility; discrepancy resolution between sending and receiving site; batch and expiry data carried through the transfer. |
| F-12 | Returns from branches & reverse logistics | Branch-initiated return request with reason codes (unsold, near expiry, damaged, recall, wrong delivery); handheld-based return receipt at the warehouse; disposition routing (resaleable, markdown, vendor return, disposal) with authorisation; write-off approval workflow; reverse-logistics reporting by branch and category. |
| F-13 | Barcode & RFID data capture | Full GS1 support: EAN-13 for consumer units and GS1-128 application identifiers for batch, expiry and weight on cartons and pallets; internal licence-plate labelling of handling units; label design and printing for pallet, location and carton labels. RFID support is required for pallet-level identification and bulk read at dock and gate, including tag commissioning, reader event ingestion, and reconciliation of RFID reads against expected content. |
| F-14 | Mobile handheld application | Native Android task-based application covering receiving, putaway, replenishment, counting, picking, packing, loading, transfer and return tasks; large-target Bengali and English interface designed for gloved use in chilled and frozen environments; scan-driven navigation with minimal typing; operator login with shift and zone context; task queue with supervisor reassignment; continued operation and local queuing during loss of network connectivity, with conflict-safe synchronisation and a reconciliation report on recovery. |
| F-15 | Transport & delivery management | Route and trip planning by branch group, temperature regime and vehicle capacity; assignment of company-owned or third-party vehicles; driver and vehicle master with compliance document expiry alerts; despatch and in-transit status; proof of delivery capture at the branch including signature and exception recording; third-party provider performance and cost-per-trip reporting; hand-off of delivery data to Finance for freight settlement. |
| F-16 | E-commerce & omnichannel fulfilment | Order intake from the e-commerce platform via the integration layer; availability and reservation shared with the store channel from one stock pool; dedicated e-commerce pick, pack and pack-verification flows including substitution and short-pick customer rules; capability to fulfil selected orders from branch back-room stock; click-and-collect staging and handover; customer returns routed into F-12. |
| F-17 | Vendor-managed inventory (future-ready) | Data model, event feeds and API surface designed so that nominated suppliers can later be granted visibility of consumption and stock position at agreed locations, and can propose replenishment against agreed parameters. Consignment stock ownership must be representable in the stock ledger from day one. The vendor shall state precisely what is delivered in this contract and what is deferred. |
| F-18 | Warehouse automation interface layer (future-ready) | A documented, decoupled equipment interface layer capable of exchanging task, status and inventory events with material-handling equipment such as conveyors, sortation, weigh-in-motion and automated storage. No physical equipment integration is in this request; the requirement is that the design, event model and interface specification make later integration additive rather than structural. |
| F-19 | Roles & RBAC (mandatory) | Role-based access control across the web and handheld applications with at least: System Administrator, Supply Chain Manager, Warehouse Manager, Shift Supervisor, Warehouse Operator, Inventory Controller, Transport Coordinator, Branch Receiver, Finance Viewer, and Internal Auditor (read-only with audit access). Permission matrix maintained as a deliverable; screen-, action- and API-level enforcement; site and zone scoping so that a user sees only their locations; maker–checker for stock adjustments, write-offs and role assignment changes; periodic access-review report export. |
| F-20 | Analytics & management dashboard (mandatory) | Management dashboard with rich analytics: stock accuracy by site and zone, inventory value and cover by category, expiry and write-off exposure, dock-to-stock time, order fill rate and on-time-in-full to branches, picking productivity by operator and shift, cold-chain breach incidents, transport cost and utilisation, e-commerce fulfilment performance; period comparison, drill-down to site, category and SKU level, and CSV/PNG export; data refreshed at least hourly. In addition, a governed analytical data layer exposed to our corporate BI platform. |
| F-21 | User activity log & audit trail (mandatory) | Complete activity logging for all users — every login, search, view of sensitive data, transaction, adjustment, override and export, with reason where applicable — captured with actor, device, location and timestamp; tamper-evident storage; 7-year retention; search and filter viewer for the Internal Auditor role; scheduled export to our audit archive. |
| F-22 | Enterprise integration hub | Integration with the systems in Appendix C covering master data inbound, purchase orders and receipts, stock adjustments and valuation postings, transfer and delivery documents, sales and shrinkage signals, employee and shift data, customer service enquiries, supplier collaboration and analytical extracts. Idempotent write operations with correlation IDs; retry, dead-letter and circuit-breaker policy; reconciliation report per interface. Interface specifications will be provided after contract award, and some interfaces may be newly developed by our ERP team or third-party vendors during the project. |

# 14. Appendix C — Integration Landscape

| System | Platform | Expected exchange with OneStock |
| --- | --- | --- |
| ERP | SAP S/4HANA (on-premise) | Item, supplier, branch and pricing master data inbound; purchase orders inbound; goods receipt, adjustment, transfer and issue postings outbound; open document reconciliation |
| POS | RetailOne POS (in-house, branch-hosted) | Branch sales and shrinkage signals inbound to drive replenishment; back-room stock visibility; delivery receipt confirmation at the branch |
| Finance | Oracle Fusion Cloud Financials | Inventory valuation, write-off, freight and third-party transport settlement data outbound |
| HRMS | PeopleDesk HRMS | Employee, shift roster and site assignment data inbound to drive handheld login context and productivity reporting |
| CRM | Salesforce Service Cloud | Customer service enquiries relating to deliveries, shortages and returns; status hand-off |
| Supplier Portal | TMR Vendor Hub (being implemented by a separate vendor; timeline not yet confirmed) | ASN inbound; receipt confirmation, quality rejection and future vendor-managed inventory signals outbound |
| BI | Microsoft Power BI (Azure tenant) | Governed analytical data layer for supply chain reporting |
| E-commerce | TMart Online (headless commerce platform) | Order intake, availability and reservation, fulfilment status, click-and-collect events |

— End of Request for Proposal —